CURALIVE Master Operating Blueprint Shadow Mode Relaunch — April 2026 ONE SOURCE. ONE PLAN. ONE DIRECTION. Read this before every session. Update after every commit. CONFIDENTIAL — FOUNDER CONTROL DOCUMENT

How To Use This Document

BEFORE EVERY SESSION 1. Open this document in Google Drive 2. Paste the link to Claude at the start of the conversation 3. Claude reads current state, you state today's objective, work begins 4. No more session briefs. No more lost context. No more pillar to post.

AFTER EVERY COMMIT 1. Replit updates SHADOW_MODE_ARCHITECTURE.md on shadow-mode-relaunch branch 2. You update the Current Status section of this Google Doc 3. Both tools always working from the same ground truth

| Tool | Role | How to Brief |
| --- | --- | --- |
| Claude | Architect — diagnoses, designs, writes briefs | Paste this doc link at session start |
| Replit | Codebase reader and committer | One task, one file, one command at a time |
| ChatGPT | Large file commits, architecture review | Share this doc + specific task only |
| Manus | Emergency DB queries only — phase out | SQL only, sparingly, last resort |

1. The Root Cause — Verified April 2026

This is the single finding that explains all 38 failed sessions. Fix this first. Everything else follows.

ROOT CAUSE AICorePayloadMapper.ts queries occ_transcription_segments to build its transcript payload. Shadow Mode NEVER writes to occ_transcription_segments. Manus confirmed: 0 rows. Recall.ai transcripts → recall_bots.transcriptJson (10 bots, data exists, never read) Local Audio transcripts → shadow_sessions.local_transcript_json (3 sessions only) Mapper finds zero segments. Pipeline exits silently. ai_core_results stays NULL. 38 sessions. Zero AI output. Same reason every time.

THE FIX — 20 lines of code AICorePayloadMapper.ts loadTranscriptSegments() needs one additional fallback: Query recall_bots.transcriptJson via shadow_sessions.recallBotId This closes the root cause and unlocks every downstream AI service.

2. Database Reality — Verified April 2026

| Metric | Expected | Actual |
| --- | --- | --- |
| shadow_sessions total | — | 38 |
| ai_core_results populated | 38 | 0 ❌ |
| transcript_segments (count field) | 38 | 38 ✅ |
| local_transcript_json populated | 38 | 3 only ⚠️ |
| recall_bots total | — | 10 |
| recall_bots with transcript_json | 10 | 10 ✅ (data exists) |
| recall_bots status | in_call / done | all 'created' ❌ |
| occ_transcription_segments (shadow) | 38+ | 0 ❌ |
| compliance_flags | 38+ | 0 ❌ |
| governance_decisions | 38+ | 0 ❌ |
| Total DB tables | — | 225 |

3. System Status — What Works, What Doesn't

Working

| Component | Detail | Status |
| --- | --- | --- |
| Session creation | 38 rows in shadow_sessions, INSERT confirmed | ✅ WORKING |
| Session close pipeline | Fires on bot completion, all steps completing | ✅ WORKING |
| AI Core analysis logic | Sound — completes when given segments | ✅ WORKING |
| Board Intelligence | Saves commitments correctly | ✅ WORKING |
| AI report generation | Completes in ~40 seconds when triggered | ✅ WORKING |
| Recall bot creation | Bot created, recallBotId linked to session | ✅ WORKING |
| Webhook registration | Correct URL, accepted by Recall.ai | ✅ WORKING |
| Local Audio capture | Browser capture working, chunks sent | ✅ WORKING |
| Whisper on Render | Works with real OPENAI_API_KEY | ✅ WORKING |

Broken

| Component | Detail | Status |
| --- | --- | --- |
| ai_core_results | NULL all 38 sessions — root cause: wrong transcript source | ❌ BROKEN |
| recall_bots status | All stuck at 'created' — webhook not updating | ❌ BROKEN |
| occ_transcription_segments | 0 rows for Shadow Mode — wrong table queried | ❌ BROKEN |
| WebM chunk transcription | Chunks 2+ rejected — EBML fix untested on Render | ❌ BROKEN |
| compliance_flags / governance | 0 rows — pipeline never reaches these steps | ❌ BROKEN |

Unverified

| Component | Detail | Status |
| --- | --- | --- |
| Recall webhook transcript write | Does it write to recall_bots.transcriptJson correctly? | ❓ UNVERIFIED |
| WebM EBML fix on Render | Commit 08f996c — never tested in clean Render session | ❓ UNVERIFIED |

4. The Fix Sequence — In This Order

Four fixes. Phase 1 is not complete until all four are done. Do not skip. Do not reorder.

FIX 1 — P1 📁 server/services/AICorePayloadMapper.ts Problem: loadTranscriptSegments() reads only occ_transcription_segments. Shadow Mode never writes there. 0 rows returned every time. Fix: Add recall_bots.transcriptJson as fallback via shadow_sessions.recallBotId. ~20 lines. Unlocks: ai_core_results populates. Every downstream AI service activates for the first time.

FIX 2 — P1 📁 server/_core/recallWebhook.ts Problem: handleBotStatusChange() never updates bot status. All 10 bots stuck at 'created'. Transcript accumulation unverified. Fix: Add status update writes. Verify transcript_json is being written per segment. Unlocks: Bot lifecycle tracked. Transcript data confirmed in place for Fix 1 to consume.

FIX 3 — P2 📁 server/audioTranscribe.ts Problem: WebM chunks 2+ rejected — EBML header missing. Fix committed (08f996c) but never tested on Render. Fix: Run one clean Local Audio session on Render. Confirm all chunks transcribe successfully. Unlocks: Local Audio path confirmed. Both capture modes working end to end.

FIX 4 — P2 📁 server/recallWebhook.ts + server/webhooks/recall.ts + server/webhooks/aiAmRecall.ts Problem: Three competing webhook handlers. OCC-era recall.ts must die. aiAmRecall.ts compliance logic is valuable. Fix: Deprecate recall.ts. Absorb aiAmRecall.ts into canonical recallWebhook.ts. Unlocks: Clean webhook architecture. Live per-segment compliance detection active.

5. Shadow Mode Roadmap — All AI Services Included

Every AI service belongs to a phase. Shadow Mode is not one feature — it is the orchestration point for all of them.

| Phase | Goal | Key Services & Deliverables | Gate |
| --- | --- | --- | --- |
| Phase 1 NOW | Runtime chain end to end | AICorePayloadMapper, recallWebhook, SessionClosePipeline, AICoreClient, BoardIntelligenceService, AIReportPipeline, ClientDeliveryService, ComplianceDeadlineService | ai_core_results populated on fresh session |
| Phase 2 NEXT | Live operator experience | ComplianceEngineService, SentimentAnalysisService, LiveQaTriageService, LiveRollingSummaryService, EvasiveAnswerDetectionService, ShadowModeGuardianService, PreEventBriefingService | Operator can run session without manual steps |
| Phase 3 SOON | Intelligence outputs complete | AGM Intelligence (AgmGovernanceAiService, agmIntelligenceRouter), CrossEventConsistencyService, MaterialityRiskOracleService, InvestorEngagementScoringService, InvestorIntentionDecoderService, GovernanceRecordStep — TARGET: Bastion + Lumi | Compliance officer + board can act on output. Bastion / Lumi demo ready. |
| Phase 4 LATER | Full AI portfolio activated | PredictiveEventIntelligenceService, MarketImpactPredictorService, IpoMandAIntelligenceService, AiEvolutionService, MultiModalComplianceService, ExternalSentimentService, RegulatoryInterventionService and remaining classified services | No orphaned services. Every service has a wired purpose. |
| Phase 5 FUTURE | Intelligence moat — acquisition ready | Memory layer, benchmarking, policy synthesis, cross-event insight engine, OrganizationalKnowledgeGraphService, KnowledgeRetrievalService, PersonalizationEngine — TARGET: Lumi Global acquisition | Platform compounds over time. Defensible IP. Acquisition case complete. |

6. AGM Intelligence — Strategic Priority

AGM Intelligence is not a future feature. It is the bridge to your first enterprise customers.

WHY AGM INTELLIGENCE IS PHASE 3 Bastion and Lumi Global are your target customers. Both run AGMs — Annual General Meetings — where compliance, governance, and shareholder intelligence are not optional. They are regulatory requirements. CuraLive's AGM Intelligence layer makes Shadow Mode the only platform that can capture, govern, and deliver AI intelligence on AGM events in real time. That is your patent. That is your IP. That is your acquisition story.

AGM Intelligence Services — Already Built

| Component | Detail | Status |
| --- | --- | --- |
| AgmGovernanceAiService.ts | AGM-specific governance logic — classify and activate Phase 3 | ⚠️ PARTIAL |
| agmIntelligenceRouter.ts | Router exists — wire to Shadow Mode pipeline in Phase 3 | ⚠️ PARTIAL |
| agmGovernanceRouter.ts | Governance routing — connect to SessionClosePipeline in Phase 3 | ⚠️ PARTIAL |
| InvestorEngagementScoringService.ts | Scores investor engagement — critical for Bastion / Lumi demo | ⚠️ PARTIAL |
| InvestorIntentionDecoderService.ts | Decodes investor intent — patent-aligned capability | ⚠️ PARTIAL |
| BoardIntelligenceService.ts | Already wired and working in Phase 1 pipeline | ✅ WORKING |

THE AGM INTELLIGENCE GATE AGM Intelligence activates in Phase 3 — after compliance outputs are confirmed working. The gate is: compliance officer can act on Shadow Mode output. Once that gate is cleared, AGM services wire into the pipeline and Bastion / Lumi demo is ready.

7. AI Services — Full Classification

Core Runtime — Phase 1 (Touch Only These Now)

| Component | Detail | Status |
| --- | --- | --- |
| SessionClosePipeline.ts | Post-session orchestrator — the spine of Shadow Mode | ✅ WORKING |
| AICorePayloadMapper.ts | Builds canonical payload — Fix 1 targets this file | ❌ BROKEN |
| AICoreClient.ts | Calls Python AI Core service | ✅ WORKING |
| AIReportPipeline.ts | Generates intelligence report | ✅ WORKING |
| BoardIntelligenceService.ts | Org-level board intelligence — already wired | ✅ WORKING |
| ComplianceDeadlineService.ts | Compliance close emails | ✅ WORKING |
| ClientDeliveryService.ts | Report delivery to recipients | ✅ WORKING |

Phase 2 — Live Operator Experience

- ComplianceEngineService.ts — real-time compliance flagging

- SentimentAnalysisService.ts — live session sentiment

- LiveQaTriageService.ts — Q&A intelligence

- LiveRollingSummaryService.ts — rolling session summary

- EvasiveAnswerDetectionService.ts — answer quality monitoring

- ShadowModeGuardianService.ts — session health monitoring

- PreEventBriefingService.ts — operator prep intelligence

Phase 3 — AGM Intelligence & Enterprise Output (Bastion / Lumi)

- AgmGovernanceAiService.ts — AGM governance engine

- InvestorEngagementScoringService.ts — investor scoring

- InvestorIntentionDecoderService.ts — intent decoding

- CrossEventConsistencyService.ts — drift and consistency

- MaterialityRiskOracleService.ts — materiality assessment

- IpoMandAIntelligenceService.ts — M&A event intelligence

- ComplianceModerator.ts — moderation layer

Phase 4 — Advanced Portfolio

- PredictiveEventIntelligenceService.ts

- MarketImpactPredictorService.ts

- AiEvolutionService.ts

- MultiModalComplianceService.ts

- ExternalSentimentService.ts

- RegulatoryInterventionService.ts

- EventIntegrityTwinService.ts

Phase 5 — Intelligence Moat

- OrganizationalKnowledgeGraphService.ts

- KnowledgeRetrievalService.ts

- PersonalizationEngine.ts

- AeosQuoteToCashService.ts — post-acquisition integration

DO NOT TOUCH THESE LanguageDubber, PodcastConverterService, VirtualStudioService, SustainabilityOptimizer, VolatilitySimulatorService, LumiBookingService, BastionBookingService — not Shadow Mode. voiceTranscription.ts — confirmed dead code. These will be classified for other product surfaces after Phase 1 is complete.

8. Branch Discipline

| Branch | Purpose | Rule |
| --- | --- | --- |
| shadow-mode-relaunch | Active development | All fixes here first |
| RenderMigration | Render deploy branch | Merge from shadow-mode-relaunch after Render test |
| main | Stable baseline | Do not touch until Phase 1 complete |
| replit-agent | Replit workspace | Do not merge anywhere |

9. Founder Control View — Current State

Update this section after every session. Four questions. Always answered.

| Question | Answer |
| --- | --- |
| Active phase | Phase 1 — Make the runtime chain reliable |
| Active fix | Fix 1 — AICorePayloadMapper.ts transcript source |
| Blocker | Mapper reads wrong table. recall_bots.transcriptJson never queried. |
| Success looks like | One fresh Render session with ai_core_results populated |
| Next customer milestone | Phase 3 complete — AGM Intelligence ready for Bastion / Lumi demo |
| Do not touch | Webcast, Video, Dashboard, 60+ dormant services |

10. Next Three Moves

MOVE 1 — RIGHT NOW Brief Replit: Open server/services/AICorePayloadMapper.ts Show full loadTranscriptSegments() function. We add recall_bots.transcriptJson as fallback. This is Fix 1.

MOVE 2 — AFTER FIX 1 COMMITTED Brief Replit: Open server/_core/recallWebhook.ts Verify handleBotStatusChange() writes transcript segments to recall_bots.transcriptJson. Add write if missing. This is Fix 2.

MOVE 3 — AFTER FIX 2 COMMITTED Run one fresh Shadow Mode session on Render. Check shadow_sessions: SELECT ai_core_results FROM shadow_sessions ORDER BY created_at DESC LIMIT 1. If populated — Phase 1 runtime chain is working. Shadow Mode is alive.

The IP is real. The platform is real. The customers are real. What was missing was structure. This document is that structure. One source. One plan. One direction. Now let's build.