CURALIVE

Comprehensive Replit Brief

Current Status  ·  Outstanding Items  ·  Coding Rules  ·  April 2026

| Document purpose | Single reference for Replit — confirmed live, outstanding items, exact actions, coding rules. |
| --- | --- |
| Platform | 110 routers · 208 tables · 211 pages · 7 background services · Health Guardian 100% |
| Date | April 2026 |
| Priority | Demo readiness for Lumi Global meeting · week of 7 April 2026 |

⚠ Critical rule before any change: Every new tRPC router MUST be registered in BOTH server/routers.eager.ts AND server/routers.ts. Missing from one file = silent runtime failure.

# Section 1 — Coding Rules (Every Change)

These rules apply to every file touched. No exceptions.

| Rule | Detail |
| --- | --- |
| tRPC routers — BOTH files | Register every new router in BOTH server/routers.eager.ts AND server/routers.ts. Missing from one causes silent runtime errors. |
| tRPC imports | Always use "../_core/trpc" for tRPC imports. |
| Toast notifications | Only use sonner. No other toast library. |
| rawSql() behaviour | rawSql() auto-appends RETURNING id and translates ? to $1/$2. Do not manually add RETURNING id. |
| camelCase columns | Double-quote camelCase column names in raw SQL. Example: "createdAt" not createdAt. |
| Schema migrations | Always use drizzle-kit push --force. Never pnpm run db:push. |
| Recall.ai webhook order | Recall.ai webhook middleware MUST be registered before express.json(). If express.json() runs first, HMAC verification hangs. |
| NUMERIC wrapping | Wrap PostgreSQL NUMERIC from rawSql() in Number() before arithmetic. |
| Bigint timestamps | rawSql() auto-converts numbers 1e12–1e13 to Date objects. Pass epoch values as strings. |
| Production build | Rebuild dist/ with esbuild before publishing. Do not publish without rebuilding. |
| Replit config | Do not modify the .replit file directly. Use the Replit UI. |
| Vendor names on client pages | NEVER show on /live/:token, /report/:token, /presenter/:token: Whisper, Recall.ai, GPT-4o, OpenAI, Gemini, Ably, Twilio, Mux, Resend. Use: "CuraLive Intelligence Agent", "AI transcription", "CuraLive AI". |
| health_checks tables | Created via raw SQL. Timestamp columns must be TIMESTAMP type, not bigint. |
| ai_am_audit_log | ai_am_audit_log.timestamp is bigint (epoch ms). Do not treat as a date column. |

# Section 2 — Confirmed Live (Do Not Modify)

Everything below is confirmed working as of April 2026.

## 2.1  Platform Scale

| Asset | Count |
| --- | --- |
| tRPC Routers | 110 |
| Database Tables | 208 |
| Frontend Pages | 211 |
| UI Components | 81 |
| Backend Services | 61 |
| App Routes | 137 |
| Background Schedulers | 7 |
| Health Guardian score | 100% — 6 services monitored |
| Completed test sessions | 10 — no failed test data |

## 2.2  Background Services (Auto-Start at Boot)

- HealthGuardian — 30s infrastructure monitoring + AI root cause analysis

- ComplianceEngine — 300s regulatory compliance scanning

- ComplianceDeadlineMonitor — 15 min deadline checks + escalation emails

- BriefingScheduler — 5 min pre-event briefing dispatch (auto-sends at T-60 min)

- ShadowWatchdog — 60s zombie session detection and crash recovery

- ReminderScheduler — 300s event reminder dispatch

- ConferenceDialoutService — Conference call orchestration

## 2.3  Shadow Mode — 11 Confirmed Tabs

| Tab | Status | Contents |
| --- | --- | --- |
| Live Intelligence | ● LIVE | Transcript, sentiment, compliance, rolling AI summary. ConsoleModeSwitcher (Monitor / Active / Review). |
| Archives & Reports | ● LIVE | Session browser, search, filters, bulk operations, client delivery status. |
| AI Dashboard | ● LIVE | Consolidated AI module outputs, session selector, tier presets. |
| Live Q&A | ● LIVE | AI triage (1,225 lines). Jaccard duplicate detection, legal review modal, AI draft answers, 10-tab filter, keyboard shortcuts, bulk approve/reject, Send to Speaker. |
| Board Compass | ● LIVE | Governance scoring, prior commitment audits, director liability mapping. |
| Pre-Event Intel | ● LIVE | Pre-event briefing viewer. Analyst consensus, predicted Q&A, compliance hotspots, readiness score. |
| Compliance Monitor | ● LIVE | Real-time regulatory dashboard. JSE/SEC/FCA/ASIC/SGX/HKEX. Deadline tracking. |
| System Diagnostics | ● LIVE | Health Guardian: 6 services, 30s polling, AI root cause analysis. |
| Intelligence Suite | ● LIVE | Advanced AI analysis tools. |
| Operator Tools | ● LIVE | Session management and operational controls. |
| Settings | ● LIVE | Configuration and preferences. |

## 2.4  Operator Console Additions — All Live

| Component | Status | Detail |
| --- | --- | --- |
| TranscriptFlagTimeline | ● LIVE | 5 flag types: Notable / Compliance / Forward Guidance / Tone Shift / Action Required. Colour-coded timeline. Feeds post-event report. |
| CollapsibleBottomTray | ● LIVE | 4 tabs: Flags, Messages, Team, Live Stats. Collapses to thin bar. Auto-opens on compliance flag. |
| TeamCoordinationPanel | ● LIVE | Multi-operator: join/leave, operator list, handoff initiation, internal team chat via Ably. |
| ConsoleModeSwitcher | ● LIVE | Three states: Monitor (read-only) / Active (full controls) / Review (post-session). Drives conditional rendering. |
| SessionSetupPanel | ● LIVE | Tier selection, recipient management (name/email/role/toggles), partner assignment, readiness check. |
| SessionScheduler | ● LIVE | Event scheduling with meeting URL. Auto-triggers pre-event briefing. Calendar view. |
| ClientMessagePanel | ● LIVE | Floating chat on client dashboard. Token-authenticated. Real-time bidirectional via Ably. |

## 2.5  Client-Facing Pages — All Live

| Route | Status | Detail |
| --- | --- | --- |
| /live/:token | ● LIVE | 5 tabs: Live Feed, Sentiment, Compliance, Q&A, AI Summary. Partner branded. ClientMessagePanel chat. 5-second polling. |
| /report/:token | ● LIVE | 10 tabs: Executive Summary, Financial Metrics, Compliance Flags, Management Tone, Q&A Log, Full Transcript, Action Items, Social Media Pack, SENS/RNS Draft, Blockchain Certificate. Client view logging. Star rating feedback. |
| /presenter/:token | ● LIVE | Full-screen Q&A display. Large-font active question. Asker firm shown. AI talking points (toggle). 3 up-next questions queued. |
| /qa/:accessCode | ● LIVE | Attendee webphone. Webcast attendees submit questions here. Feeds Live Q&A console. |
| /live-video/webcast/demo?simulate=1 | ● LIVE | Full Demo Studio. Goldman Sachs, JP Morgan, Morgan Stanley mock Q&A. Up to 1,200 simulated attendees. Use in every demo meeting. |
| /virtual-studio | ● LIVE | AI-enhanced virtual broadcast studio. |
| /feature-map | ● LIVE | Platform feature map and capability explorer. |

## 2.6  Six New Routers — All Live

| Router file | What it handles |
| --- | --- |
| partnerRouter.ts | Partner CRUD, brand config by domain/slug, token generation and validation. |
| sessionConfigRouter.ts | Tier config, partner assignment, recipient management, scheduling, readiness check, send live links. |
| sessionMessagesRouter.ts | Bidirectional operator-client messaging. sendFromClient (public, token-auth), sendFromOperator (protected), resolve message. |
| speakerQueueRouter.ts | Queue approved questions for presenter: queueForSpeaker, getSpeakerQueue, sendToSpeaker, markAnswered, skipQuestion. |
| agmIntelligenceRouter.ts | AGM resolutions, dissent signal analysis, proxy advisor detection (ISS, Glass Lewis, Hermes, Sustainalytics, PIRC), post-AGM dissent report. |
| operationsRouter.ts | Operator handoff, multi-operator sessions, client feedback, historical commitments, board profiles, resend report link, client access log, jurisdiction detection, transcript flagging. |

## 2.7  New Database Tables — All Live

| Group | Tables |
| --- | --- |
| Session Operations | session_messages, session_handoffs, session_operators, session_markers, session_readiness_checks, scheduled_sessions |
| Client Delivery | client_tokens, client_report_access, client_report_feedback, client_report_view_log |
| Partners | partners (Lumi and Bastion seeded), partner_events |
| AGM Intelligence | agm_resolutions, agm_shareholder_signals, agm_governance_scores |
| Q&A System | approved_questions_queue |
| Compliance | compliance_deadlines, historical_commitments, board_members, briefing_accuracy_scores |
| shadow_sessions — new columns | tier, partner_id, recipients (jsonb), scheduled_at, pre_brief_sent_at, live_links_sent_at, report_links_sent_at |

## 2.8  Intelligence Tiers — Live

| Tier | Pricing | Live dashboard | Post-event report |
| --- | --- | --- | --- |
| Essential | Per event | Transcript · 4 sentiment metrics · Compliance flags · AI summary · Q&A queue | 5 core AI modules + blockchain certificate |
| Intelligence | Per event or retainer | All Essential + Speaker scorecards · Evasion index · Crisis prediction · Valuation oracle · M&A signals | Full 20 modules + SENS/RNS draft + social media pack |
| Enterprise | Annual licence | All Intelligence + Cross-event benchmarking · Analyst identity · Briefing accuracy · Board commitment monitor | All 20 modules + Board Intelligence + RBAC + white label |
| AGM | Per AGM (Enterprise add-on) | All Enterprise + Resolution tracking · Dissent detection · Proxy advisor monitoring (ISS, Glass Lewis) | All 20 modules + post-AGM dissent report + resolution analysis |

## 2.9  White-Label Partners — Configured and Ready

| Partner | Configuration status |
| --- | --- |
| Lumi Global | Seeded (slug: lumi). Colours set. Revenue share model. Custom domain field ready for intelligence.lumigroup.com. Sending email field ready for noreply@lumigroup.com. ACTIVATION: One SQL update + 3 Lumi DNS records. |
| Bastion Group | Seeded (slug: bastion). Revenue share model. Ready to configure logo and colours. |

## 2.10  New Services — All Live

| Service | What it does |
| --- | --- |
| ClientDeliveryService.ts | Generates tokenised links. Sends live dashboard invite emails. Sends post-event report emails. White-label aware — reads partner brand config automatically. |
| ComplianceDeadlineService.ts | Creates compliance deadlines on flag detection. Monitors every 15 min. Sends reminder at T-24h, escalation at T-2h. Sends compliance-only email within 2 min of session close when flags exist. |
| PreEventBriefingService.ts | BriefingScheduler checks every 5 min. Auto-sends pre-event briefing 60 min before scheduled session. Calculates briefing accuracy post-session. |
| brandConfig.ts middleware | Reads incoming domain on every request. Determines partner branding. Caches 5 min. Serves CuraLive defaults for all non-partner domains. |

# Section 3 — Outstanding Items

Prioritised in order of commercial impact.

## 3.1  Priority 1 — Demo Readiness (Before Lumi Meeting)

URGENT — Complete before the demo Without real demo tokens, the three client pages (/live/:token, /report/:token, /presenter/:token) open as empty authenticated routes. The demo will fail.

| # | Task | Exact action required | Est. time |
| --- | --- | --- | --- |
| D1 | Generate demo tokens for all 3 client pages | 1. Find the best completed session (use SQL query in Section 5). 2. Call trpc.partners.generateClientToken for that sessionId — three times with accessType: "live", "report", "presenter". 3. Note the three token strings. Share with Dave Cameron for the rollout document. | 30 min |
| D2 | Verify all 3 client pages load with real data | Open /live/[token], /report/[token], /presenter/[token] in browser. Confirm each loads correctly with real session data. Check all tabs render. Fix any empty states or broken queries before the demo date. | 1 hour |
| D3 | Provide Replit app URL to Dave Cameron | Share the full Replit app URL (format: https://[project].[username].replit.app). Claude will rebuild the Rollout Roadmap document with all links live and working once the URL is received. | 2 min |

## 3.2  Priority 2 — Session Close Pipeline Verification

Verify end-to-end before demo The session close pipeline code was delivered. Confirm it fires correctly by running one test session to completion and checking emails arrive.

Run this test:

- Create a test session with a real recipient email address you can access.

- Paste a short transcript containing forward-looking language — e.g. "we expect margins to be in the range of 20 to 22 percent next quarter".

- Close the session.

- Confirm within 2 minutes: compliance-only email arrives in recipient inbox listing the flag and a 48-hour JSE deadline.

- Confirm within 5 minutes: post-event report email arrives with a working /report/:token link.

- Confirm in database: a compliance_deadlines row was created for the session.

- If any of these fail: check the session close handler in shadowModeRouter.ts against Section 10 of the Master Integration Brief v2.

## 3.3  Priority 3 — Platform Gaps (Next Sprint After Demo)

| # | Gap | What needs building | Priority |
| --- | --- | --- | --- |
| G1 | Live Q&A analytics during session (Gap 7.2) | Pattern detection live: which firm is submitting the most questions, coordinated questioning detection, escalation alert when multiple risk-flagged questions arrive from same firm. Add as "Patterns" sub-panel in Live Q&A tab. Query: group approved_questions_queue by asker_firm. | High |
| G2 | Board Intelligence auto-populate (Gap 9.1) | Wire Board Intelligence into session close pipeline. After AI report generates, extract board commitments mentioned, governance topics, and auto-score against prior commitments. Feed into board_intelligence_compass table. | Medium |
| G3 | Cross-event comparison (Gap 3.3) | Add Compare button in Archives & Reports. Opens side-by-side view of two sessions. Show delta on: confidence score, compliance flag count, Q&A risk ratio, sentiment trend. Key for Enterprise tier clients. | Medium |
| G4 | Batch archive upload (Gap 2.3) | Queue-based batch upload for onboarding clients with multiple historical recordings. Currently one upload at a time. Add batch button accepting multiple files with sequential processing and progress tracking. | Lower |

# Section 4 — Verification Checklist

Run through every item before the Lumi demo. Tick when confirmed working.

## 4.1  System Health

- □  Health Guardian: 100% score, 6 services green

- □  All 7 background services running (check server startup logs)

- □  10 completed sessions, no failed test data

- □  Server running clean on port 3000

## 4.2  Demo Studio

- □  /live-video/webcast/demo?simulate=1 opens and runs the full simulation

- □  Transcript streams with speaker labels

- □  Sentiment bars animate

- □  At least one compliance flag fires

- □  Q&A queue fills with institutional analyst questions

## 4.3  Client Pages With Real Tokens

- □  /live/[real-token] opens, all 5 tabs show real session data

- □  /report/[real-token] opens, all 10 tabs load correctly

- □  /presenter/[real-token] opens, shows speaker Q&A display

- □  All three pages show correct partner branding for the token owner

## 4.4  Session Lifecycle

- □  Create session → tier selection saves to shadow_sessions.tier

- □  Add recipients → saved to shadow_sessions.recipients JSON

- □  Select partner → session.partner_id populated

- □  Run readiness check → 6 items evaluated and displayed

- □  Schedule session → appears in upcoming sessions list

- □  At T-60 minutes → pre-event briefing email auto-sends

- □  Session goes live → live dashboard link emails send to recipients

- □  Session closes → compliance email sends within 2 minutes (if flags exist)

- □  Session closes → full report email sends within 5 minutes

- □  Compliance deadlines created in database for critical flags

## 4.5  Q&A Pipeline

- □  Approve question in Live Q&A console

- □  Click Send to Speaker → appears on /presenter/:token

- □  AI talking points toggle works on presenter screen

- □  Mark answered → question clears

## 4.6  Operator-Client Messaging

- □  Open /live/:token → floating chat button visible

- □  Send message from client → badge appears in operator console

- □  Operator reply → appears on client dashboard in real time

## 4.7  AGM Intelligence

- □  Create session with event_type = agm → AGM tier auto-selected

- □  Paste segment containing "ISS" or "vote against" → signal detected

- □  agmIntelligence.getAgmDashboard returns resolutions, signals, summary

## 4.8  White Label

- □  Generate token for Lumi-tagged session

- □  Open /live/[token] → Lumi branding applied throughout

- □  No CuraLive branding visible anywhere on the page

# Section 5 — SQL Quick Reference

Ready-to-run queries for verification and demo preparation. Paste directly into the Replit database console.

### Verify all 19 new tables exist

SELECT table_name FROM information_schema.tables WHERE table_name IN ( 'session_messages', 'session_handoffs', 'session_operators', 'session_markers', 'session_readiness_checks', 'scheduled_sessions', 'client_tokens', 'client_report_access', 'client_report_feedback', 'client_report_view_log', 'partners', 'partner_events', 'agm_resolutions', 'agm_shareholder_signals', 'agm_governance_scores', 'approved_questions_queue', 'compliance_deadlines', 'historical_commitments', 'board_members' ) ORDER BY table_name; -- Expected: 19 rows

### Verify shadow_sessions has all 7 new columns

SELECT column_name FROM information_schema.columns WHERE table_name = 'shadow_sessions' AND column_name IN ( 'tier', 'partner_id', 'recipients', 'scheduled_at', 'pre_brief_sent_at', 'live_links_sent_at', 'report_links_sent_at' ) ORDER BY column_name; -- Expected: 7 rows

### Find best session for demo tokens (most compliance flags)

SELECT s.id, s.event_name, s.company, s.status, COUNT(rf.id) AS flag_count, s.created_at FROM shadow_sessions s LEFT JOIN regulatory_flags rf ON rf.session_id = s.id WHERE s.status = 'completed' GROUP BY s.id, s.event_name, s.company, s.status, s.created_at ORDER BY flag_count DESC, s.created_at DESC LIMIT 5;

### Generate demo tokens (replace SESSION_ID with actual id)

INSERT INTO client_tokens (token, session_id, recipient_name, recipient_email, access_type, expires_at) VALUES ('demo-live-001', SESSION_ID, 'Demo User', 'demo@example.com', 'live', NOW() + INTERVAL '30 days'), ('demo-report-001', SESSION_ID, 'Demo User', 'demo@example.com', 'report', NOW() + INTERVAL '30 days'), ('demo-presenter-001', SESSION_ID, 'Demo User', 'demo@example.com', 'presenter', NOW() + INTERVAL '30 days'); -- Demo links then become: -- /live/demo-live-001 -- /report/demo-report-001 -- /presenter/demo-presenter-001

### Activate Lumi white label (when they provide brand assets)

UPDATE partners SET logo_url = 'https://[lumi-logo-cdn-url]', primary_color = '#[lumi-primary-hex]', accent_color = '#[lumi-secondary-hex]', custom_domain = 'intelligence.lumigroup.com', custom_domain_verified = true, sending_domain = 'lumigroup.com', sending_name = 'Lumi Intelligence', sending_email = 'noreply@lumigroup.com' WHERE slug = 'lumi'; -- Lumi IT adds 3 DNS records: -- CNAME intelligence.lumigroup.com → [your-replit-app-url] -- TXT lumigroup.com → Resend SPF record -- CNAME resend._domainkey.[...] → Resend DKIM record

### Check compliance deadlines created correctly

SELECT cd.id, cd.action, cd.deadline, cd.status, cd.jurisdiction, s.event_name FROM compliance_deadlines cd JOIN shadow_sessions s ON s.id = cd.session_id ORDER BY cd.created_at DESC LIMIT 10;

### Check client tokens and email delivery status

SELECT ct.token, ct.recipient_email, ct.access_type, ct.email_sent_at, ct.use_count, s.event_name FROM client_tokens ct JOIN shadow_sessions s ON s.id = ct.session_id ORDER BY ct.created_at DESC LIMIT 20;