CuraLive Multi-Region Mirroring & Infrastructure Brief

Prepared for Steve’s review. This document covers why multi-region mirroring matters for CuraLive, what it involves, how much it costs, and what the platform already has in place to support it.

1. Why Multi-Region Mirroring Matters

CuraLive is a real-time investor events platform. When an earnings call or investor presentation is live, any interruption — even 30 seconds of downtime — can damage credibility and lose critical intelligence data.

Mirroring the platform in a second region means:

•  If the primary server goes down, a backup takes over automatically

•  No data is lost — the database is replicated in real time

•  Telephony (phone calls) continues uninterrupted — Twilio already operates globally – this is really good and Customers will love it, esp big banks.

•  Clients in different geographies get faster, lower-latency connections

•  Regulatory compliance — some jurisdictions require data to stay within their borders

2. What CuraLive Runs On

CuraLive is a lightweight, modern web application. It does not need heavy infrastructure:

| Application Server Node.js + Express + React Runs on any cloud VM or container Small footprint — 1–2 CPU cores, 2–4 GB RAM |  | Database PostgreSQL Managed by cloud provider (RDS, Cloud SQL, etc.) Full replication support built in |
| --- | --- | --- |

| Telephony Twilio (global by default) No extra setup for multi-region Calls route through Twilio’s global network |  | AI & Intelligence OpenAI API (cloud-based) No infrastructure needed Works identically from any region |
| --- | --- | --- |

This architecture is cloud-agnostic. CuraLive can run on AWS, Azure, GCP, or any VPS provider. Nothing is locked to a single vendor.

3. How Multi-Region Mirroring Works

| 🇱🇦 PRIMARY REGION e.g. South Africa or EU (London) Main application server Primary database Handles all live traffic This is where operators and clients connect |  | 🇺🇸 SECONDARY REGION e.g. US East or UK Standby application server Replica database (real-time sync) Ready to take over within 60 seconds Takes no traffic until failover |
| --- | --- | --- |

↔️  Continuous sync between regions

What happens during a failover:

1.  Primary region goes down (server crash, network outage, data centre issue)

2.  Health check detects the failure within 30–60 seconds – Is this done via a polling app/function?  If so, can it be configured to carry out the check at shorter intervals?  We could build our own AI agent to perform the task?

3.  DNS automatically routes all traffic to the secondary region

4.  Database replica is promoted to primary — all data is intact, no loss

5.  Telephony continues uninterrupted — Twilio is completely independent of our servers

6.  Users reconnect within 1–2 minutes without any manual intervention

Important: phone calls already in progress will not drop. Twilio manages call audio independently. Only the OCC dashboard reconnects.

Can it be mirrored across countries?

Yes. The two regions can be in different countries entirely. Common setups:

•  Primary in South Africa (AWS Cape Town) + Secondary in the UK (AWS London)

•  Primary in the EU (London or Frankfurt) + Secondary in the US (Virginia)

•  Primary in the US + Secondary in Asia-Pacific (Singapore or Sydney)

The choice depends on where your clients and operators are located, and what data residency rules apply to your industry.

4. Cost Breakdown

These are cloud infrastructure costs only. CuraLive itself has no per-region licensing fee — you are paying for the servers and phone lines, not the software.

THREE TIERS

| 🟢 STARTER $200 – $500 / month 1 small cloud server Managed database replica Basic health checks Manual failover |  | 🟠 PRODUCTION $500 – $1,500 / month Auto-scaling servers Real-time DB sync Automatic DNS failover Monitoring & alerts Daily backups |  | 🟣 ENTERPRISE $1,500 – $5,000 / month Multi-region active-active Zero-downtime failover Dedicated DB clusters 24/7 monitoring SLA guarantees |
| --- | --- | --- | --- | --- |

EXAMPLE: SA PRIMARY + UK SECONDARY + 3 COUNTRIES

| Primary region (AWS Cape Town — application + database) | $200 – $400/mo |
| --- | --- |
| Secondary region (AWS London — standby + replica DB) | $150 – $300/mo |
| Database replication (continuous sync between regions) | $50 – $150/mo |
| DNS failover service (Route 53 health checks) | $50/mo |
| SSL certificates (Let’s Encrypt) | Free |
| Monitoring & alerting (CloudWatch / Datadog basic) | $0 – $50/mo |
| Local phone numbers — SA, UK, US (3 numbers) | $10/mo |
| Twilio call minutes (~2,000 minutes/month) | $40 – $80/mo |

| ESTIMATED MONTHLY TOTAL | $500 – $1,000 |
| --- | --- |

At enterprise tier with SLA guarantees and active-active: $2,000 – $5,000/month. This is still very competitive compared to legacy conferencing platforms which charge $10,000–$50,000/month for equivalent setups. – I agree – actually it’s remarkably low and IMO will ultimately be needed when we get contracts and come under scrutiny from Customer’ internal IT/audit teams.

5. Telephony & Bring Your Own Carrier

CuraLive currently uses Twilio for all telephony — dial-in, dial-out, bridge connections, and call recording. Twilio is a global carrier that operates in 180+ countries.

However, you are not locked in. CuraLive’s telephony layer supports:

| 💰 Lower Costs Bring your own SIP trunks from a local carrier Typically 30–70% cheaper at volume |  | 🇱🇦 Local Numbers Get local numbers in SA, UK, US, EU, Asia Attendees dial local, not international |  | 🛡️ Redundancy Run multiple carriers If one goes down, calls route through the other automatically |
| --- | --- | --- | --- | --- |

How BYOC works:

1.  You contract with a local carrier (e.g. Vodacom, BT, AT&T, or any SIP provider)

2.  They provide SIP trunk credentials and local phone numbers

3.  These are configured in CuraLive’s telephony settings

4.  All calls now route through your carrier instead of (or alongside) Twilio

5.  Twilio can remain as a backup for automatic failover between carriers

Twilio also supports BYOC natively — you can connect your own SIP trunks through Twilio’s platform and keep all existing integrations while benefiting from your own carrier’s rates.

I think this would be worth investigating when the time’s right.  It’s probably a feature of most carriers now, but when we used Bandwidth they had a real-time call performance dashboard that we always had up on a large screen.  It showed all kinds of quality metrics at the network level but also allowed us to drill down to the routing that an individual participant used.  It showed latency rates, buffering packet loss etc and was very useful when investigating complaints about call quality.  In the vast majority of cases we could prove with hard data that the problem was at the participant’s end and not on networks that we managed – it saved so much time and stopped Customers dumping problems on our doorstep.

6. What’s Already in Place

•  Cloud-agnostic architecture — Node.js + PostgreSQL, runs anywhere

•  Twilio telephony with global reach — already multi-region by default

•  Stateless application design — any server instance can handle any request

•  Database schema supports replication — PostgreSQL streaming replication ready

•  AI/Intelligence via cloud APIs (OpenAI) — no region-specific infrastructure needed

•  Telnyx already referenced as alternative carrier in the codebase

What needs to be done to go live with mirroring:

1.  Choose a cloud provider and two regions (e.g. AWS Cape Town + London)

2.  Deploy the application to both regions using containers or VMs

3.  Set up managed PostgreSQL with cross-region read replicas

4.  Configure DNS failover (Route 53 or Cloudflare)

5.  Set up monitoring and health check alerts

6.  Test failover with a simulated outage

Timeline: 2–4 weeks for a production-grade deployment with testing. No code changes required — this is purely infrastructure configuration.

7. Why This Matters

•  Enterprise readiness — multi-region shows the platform is production-grade, not a prototype

•  Global scalability — can serve clients in any geography without rebuilding

•  Regulatory flexibility — data can stay within required jurisdictions

•  Cost efficiency — $500–$1,000/month for global resilience vs $10,000–$50,000 for legacy platforms

•  Carrier independence — not locked to any single vendor, can negotiate rates at scale

•  Zero-code migration — no application changes needed to move between clouds

CuraLive is designed to be acquired. The infrastructure story is as strong as the product story.

CuraLive  —  Confidential  |  2026/03/12