Here's a concise, professional project brief optimized for uploading into Manus (the autonomous AI agent platform). Manus excels at ingesting briefs, documents, or goals to kick off tasks, workflows, or development—especially for coding, planning, and execution in a project context.

This brief is written as a self-contained Markdown file you can copy-paste or save as .md / .txt and upload directly to a Manus project/workspace (via file upload, connector, or task creation). It includes:

- Clear goal

- Context from your CuraLive stack

- Specific requirements for the "Live Question Box" feature

- Constraints & conventions to match your codebase

- Desired outputs & phases

File name suggestion: CuraLive_LiveQuestionBox_Development_Brief.md

Markdown

# CuraLive — Live Question Box Feature Development Brief

**Project Goal:** Build and integrate a real-time, AI-powered "Live Question Box" (floating support/Q&A widget) into the CuraLive platform.

This feature allows any user (exchange staff, issuers, investors) to ask questions about CuraLive services, features, compliance, setup, or troubleshooting directly in the app — answered instantly via AI, with human escalation fallback. Goal: Eliminate third-party support delays, ensure consistent/accurate answers, and protect brand perception.

**Upload Date:** March 2026

**Developer/Team:** [Your dev team or Manus handling this]

**Platform Version:** 1.0.0 (as per CuraLive Tech Stack Brief dated March 2026)

**Hosting:** Replit (dev), single monorepo

## 1. Project Overview & Business Value

CuraLive is a real-time AI intelligence platform for investor events (earnings calls, AGMs, briefings).

As we pilot with JSE, Nasdaq Africa, Bastion, etc., users need instant, expert answers without relying on partners or email support.

The Live Question Box will:

- Provide 24/7 AI responses using GPT-4o + RAG on internal knowledge.

- Use Ably for real-time human escalation/collaboration.

- Appear as a floating widget (bottom-right) across the app, especially during live events (/shadow-mode, /intelligence-report, etc.).

- Log queries for analytics and KB improvements.

- Make CuraLive feel self-sufficient and professional for global exchanges.

## 2. Technical Constraints & Must-Follow Conventions

Strictly adhere to existing stack (no new major deps unless essential; justify any):

- Monorepo: client/ (React 19), server/ (Express + tRPC), shared/

- Language: TypeScript 5.9.3 (strict), ESM

- API: tRPC v11 (type-safe, no REST), Zod validation

- Frontend: Vite, wouter routing, Tailwind 4, Radix UI, Framer Motion, lucide-react, sonner toasts, next-themes (dark mode)

- Backend: Express, superjson, Drizzle ORM + MySQL, custom migrations only (scripts/create-*.ts — NEVER pnpm db:push)

- AI: OpenAI GPT-4o via invokeLLM() in server/_core/llm.ts

- Real-time: Ably (already used for events/co-pilot)

- Auth: JWT (jose), dev bypass via NODE_ENV=development or AUTH_BYPASS=true

- IDs: MySQL AUTO_INCREMENT integers

- Toasts: sonner only

- Router files: // @ts-nocheck at top, import from "../_core/trpc"

- DB access: await getDb(), raw SQL pattern for complex queries

## 3. Core Requirements for Live Question Box

**UI/UX:**

- Floating widget: Bottom-right circular button (lucide-react MessageCircle icon), Framer Motion animation on open/close.

- Panel: 400-500px wide, resizable or fixed height ~80vh, Radix Dialog/Popover style, dark mode support.

- Chat interface: Message bubbles (user right-aligned blue, AI left-aligned gray), input box + send button.

- Features: Typing indicator, history persistence (localStorage or DB), close/reopen.

- Placement: Persistent across pages (add to main layout or App.tsx).

**Backend Logic (tRPC):**

- New router: supportChat.ts

- Procedure: ask (mutation) — input: { message: string, conversationId?: number }

- Retrieve relevant context via new KnowledgeRetrievalService (RAG).

- Build prompt: System prompt + context + user message.

- Call invokeLLM({ messages: [...], model: "gpt-4o" }).

- Return { answer: string, needsEscalation: boolean }

- Log query/response to new DB table (support_queries).

- Escalation: If answer includes "escalate" or confidence low → publish to Ably channel support-escalations.

**Knowledge Base (RAG):**

- New MySQL table: knowledge_entries (id, category, question, answer, source, updated_at)

- Seed with: Tech stack brief, partnership docs (Bastion, JSE, Nasdaq), features (ECPI, IIR, IQI, disclosure risks), compliance notes.

- New service: KnowledgeRetrievalService.ts — keyword/semantic search (start simple, prompt-based).

**Real-Time Escalation (Ably):**

- Use existing AblyRealtimeService patterns.

- Channel: support:${sessionId || userId}

- Human dashboard (future admin page /admin/support) to monitor/respond.

**Security/Compliance:**

- PublicProcedure for now (no sensitive data in queries).

- POPIA/GDPR-friendly: No logging of PII without consent.

- Rate limiting via existing express-rate-limit.

## 4. Phases & Deliverables

**Phase 1 – MVP (Core AI Chat)**

- Knowledge table + migration script.

- KnowledgeRetrievalService.

- supportChat router + ask mutation.

- Basic widget UI + tRPC integration.

**Phase 2 – Polish & Real-Time**

- Ably escalation + typing/presence.

- History, toasts, error handling.

- Mobile responsiveness.

**Phase 3 – Integration & Testing**

- Embed in key pages (shadow-mode, intelligence-report, etc.).

- Test in dev Replit (port 5000).

- Analytics: Query trends for future KB updates.

**Desired Outputs from Manus:**

1. Suggested file changes/additions (list new files + diffs where possible).

2. Migration script for knowledge_entries & support_queries tables.

3. Sample code snippets for: KnowledgeRetrievalService, supportChat router, LiveQuestionBox.tsx component.

4. Step-by-step integration guide (where to mount widget, register router).

5. Any potential gotchas based on current stack.

**Success Criteria:**

- User asks "How does CuraLive handle JSE disclosure risks?" → Accurate, sourced answer in <5s.

- Escalation works: AI defers → human sees in real-time.

- No breaking changes to existing features.

Start with Phase 1 planning and code generation. Provide updates as you progress.

This brief is dense but structured for Manus to parse effectively—clear sections, explicit constraints, and actionable goals