# Brief for Manus — Next Build Pass After Replit Validation

Date: March 28, 2026

      From: Replit (Post-Validation)

      To: Manus (Next Build Phase)

      Status: Ready for Next Build Pass

## Executive Summary

Replit has successfully validated all 9 tracks for the embedded live operator console. All components are functional, no regressions detected, and the UI shell is production-ready. The next build pass focuses on wiring real backend data, fixing BUG-LC1, and preparing for live session management.

Current State: UI validated ✅ | Backend wiring in progress ✅ | Ready for next phase ✅

## Part 1: Completed Work (Checkpoints)

### Checkpoint 1: Staging Fixes (a5eb178e)

- ✅ BUG-A1: Nested button warning fixed

- ✅ BUG-B1: Bulk approve/reject lag fixed

- ✅ BUG-D2: False positive resolved

### Checkpoint 2: Shadow Mode Live Console (01052459)

- ✅ LiveSessionPanel.tsx created (full-screen operator console)

- ✅ ProviderStateIndicator.tsx created (provider state display)

- ✅ ShadowMode.tsx updated with live console integration

- ✅ All 9 Replit validation tracks PASS

### Checkpoint 3: Code Sync to Replit (manus-live-console branch)

- ✅ Created GitHub branch with all Manus code

- ✅ Delivered 4 key files to Replit

- ✅ Replit confirmed all components present

### Checkpoint 4: Backend Wiring (eec39ad6)

- ✅ Session router created with 8 tRPC procedures

- ✅ LiveSessionPanel wired to real Q&A data

- ✅ Transcript tab wired to real entries

- ✅ Notes tab wired to real persistence

- ✅ BUG-LC1 fixed: Banner gated behind real session state

- ✅ Auto-refetch for real-time updates

## Part 2: What's Working Now

### Live Operator Console Features

- WebPhone Tab — Embedded WebPhoneCallManager with participant controls

- Q&A Tab — Real-time Q&A with approve/reject mutations, pending/approved counts

- Transcript Tab — Live transcript streaming with speaker names and timestamps

- Notes Tab — Operator notes with real persistence to database

- Provider State Display — Shows current provider, status, fallback reason

- Quick Actions Sidebar — Mute all, send message, view analytics, session stats

- Footer Actions — Export, Handoff, Close Console buttons

### Backend Integration

- Session router with 8 procedures

- Real tRPC queries for Q&A, Transcript, Notes

- Real mutations for approve/reject/save

- Auto-refetch every 2-3 seconds

- Loading states and error handling

### Validation Results

- ✅ Track 1: Shadow Mode entry + live console launch — PASS

- ✅ Track 2: Live console layout — PASS

- ✅ Track 3: WebPhone tab — PASS

- ✅ Track 4: Provider state + fallback — PASS

- ✅ Track 5: Q&A tab in live console — PASS

- ✅ Track 6: Transcript tab — PASS

- ✅ Track 7: Notes tab — PASS

- ✅ Track 8: Quick actions sidebar — PASS

- ✅ Track 9: Regression on archive/sessions — PASS

## Part 3: Known Issues to Address

### BUG-LC1 (FIXED in eec39ad6)

Status: ✅ RESOLVED

- Issue: Banner always visible regardless of session state

- Fix Applied: Gated banner behind real trpc.session.getLiveSession query

- Result: Banner now only shows when real live session exists

### Pre-Existing Issues (Not in Scope)

- ComplianceRulesAdmin.tsx has unrelated TypeScript errors

- These do not affect live console functionality

## Part 4: Next Build Pass — Recommended Priorities

### Phase 1: Export & Handoff (High Priority)

Goal: Enable operators to export session reports and hand off sessions

Tasks:

- Wire Export button to generate session report

  - Include Q&A transcript, sentiment analysis, attendee list

  - Format as PDF or JSON

  - Use existing archiveRouter or create new export procedure

- Wire Handoff button to transfer operator control

  - Select target operator from user list

  - Transfer session ownership

  - Notify new operator

  - Log handoff event

Files to Modify:

- client/src/components/LiveSessionPanel.tsx (footer buttons)

- server/routers/session.ts (add exportSession, handoffSession procedures)

Estimated Effort: 2-3 hours

### Phase 2: Real-Time Ably Subscriptions (High Priority)

Goal: Replace polling with instant updates via Ably pub/sub

Current State: Using polling (Q&A every 3s, Transcript every 2s)
Target State: Instant updates via Ably channels

Tasks:

- Create Ably subscription for Q&A updates

  - Subscribe to session.{sessionId}.qa channel

  - Listen for new questions, approvals, rejections

  - Update UI instantly without refetch

- Create Ably subscription for Transcript updates

  - Subscribe to session.{sessionId}.transcript channel

  - Listen for new transcript entries

  - Stream to UI in real-time

- Create Ably subscription for Provider changes

  - Subscribe to session.{sessionId}.provider channel

  - Listen for provider switches, fallback events

  - Display notifications

- Create Ably subscription for Participant changes

  - Subscribe to session.{sessionId}.participants channel

  - Listen for joins, leaves, mute/unmute

  - Update WebPhone tab

Files to Modify:

- client/src/components/LiveSessionPanel.tsx (add Ably subscriptions)

- server/services/webcastSessionManager.ts (publish Ably events)

Estimated Effort: 3-4 hours

### Phase 3: Operator Keyboard Shortcuts (Medium Priority)

Goal: Accelerate operator workflow with hotkeys

Shortcuts to Implement:

- M — Mute all participants

- A — Approve pending Q&A (first pending question)

- R — Reject pending Q&A (first pending question)

- S — Save notes

- E — Export session

- H — Handoff session

- ? — Show keyboard shortcuts help

Files to Modify:

- client/src/components/LiveSessionPanel.tsx (add useEffect for keydown listener)

- client/src/hooks/useKeyboardShortcuts.ts (new custom hook)

Estimated Effort: 1-2 hours

### Phase 4: Session Persistence & Recovery (Medium Priority)

Goal: Ensure operator data is saved and recoverable

Tasks:

- Extend database schema to store session state

  - Add operatorNotes field

  - Add exportedAt timestamp

  - Add handoffLog array

- Implement session auto-save

  - Auto-save notes every 30 seconds

  - Auto-save Q&A approvals immediately

  - Log all operator actions

- Implement session recovery

  - If operator disconnects, restore session state

  - Restore notes, Q&A approvals, provider state

  - Show "Session Recovered" notification

Files to Modify:

- drizzle/schema.ts (extend operatorSessions table)

- server/routers/session.ts (add recovery procedures)

- client/src/components/LiveSessionPanel.tsx (add auto-save logic)

Estimated Effort: 2-3 hours

### Phase 5: Analytics & Reporting (Low Priority)

Goal: Provide operators with session insights

Features:

- Real-time session analytics

  - Participant count over time

  - Q&A submission rate

  - Sentiment trend

  - Provider health

- Post-session report

  - Session summary (duration, attendees, Q&A count)

  - Q&A transcript with answers

  - Sentiment analysis

  - Attendee engagement metrics

Files to Modify:

- client/src/components/LiveSessionPanel.tsx (add analytics tab)

- server/routers/session.ts (add analytics procedures)

Estimated Effort: 3-4 hours

## Part 5: Testing Checklist for Next Build Pass

### Unit Tests

- Session router procedures return correct data types

- Q&A approve/reject mutations update database

- Notes save/load mutations persist correctly

- Export procedure generates valid output

- Handoff procedure transfers ownership

### Integration Tests

- LiveSessionPanel loads real session data

- Q&A tab displays pending questions

- Transcript tab streams entries in real-time

- Notes tab saves and retrieves operator notes

- Provider state updates correctly

- Auto-refetch works every 2-3 seconds

### E2E Tests (Replit)

- Operator opens Shadow Mode

- Operator clicks "Open Live Console"

- Live console modal opens with real session data

- Q&A tab shows pending questions

- Operator approves a question

- Approved question appears in approved list

- Operator saves notes

- Notes persist after page reload

- Export button generates report

- Handoff button transfers session

### Regression Tests

- Archive/session management still works

- No console errors in dev tools

- No performance degradation

- Mobile responsiveness maintained

## Part 6: Files Modified in This Build Pass

### Created Files

- server/routers/session.ts — Session router with 8 procedures

- client/src/components/LiveSessionPanel.tsx — Full-screen operator console (rewritten with real tRPC)

- client/src/components/ProviderStateIndicator.tsx — Provider state display

### Modified Files

- client/src/pages/ShadowMode.tsx — Integrated live console modal

- server/routers.ts — Added session router to app router

- drizzle/schema.ts — (no changes yet, but may need extension for export/handoff)

## Part 7: Deployment Readiness Checklist

- All TypeScript errors resolved (except pre-existing ComplianceRulesAdmin)

- All unit tests passing

- All integration tests passing

- All E2E tests passing in Replit

- No console errors in dev tools

- Performance metrics acceptable (< 100ms response time)

- Accessibility audit passed

- Mobile responsiveness verified

- Security review completed (no exposed secrets, SQL injection prevention)

- Documentation updated (README, API docs, user guide)

- Checkpoint created and tested

- Ready for production deployment

## Part 8: Success Criteria for Next Build Pass

Definition of Done:

- ✅ All 9 Replit validation tracks continue to PASS

- ✅ BUG-LC1 remains fixed (banner gated behind real session state)

- ✅ Export button generates valid session reports

- ✅ Handoff button transfers operator control

- ✅ Real-time updates work via Ably (no polling)

- ✅ Keyboard shortcuts accelerate operator workflow

- ✅ Session data persists and recovers on disconnect

- ✅ No regressions in existing features

- ✅ All tests passing (unit, integration, E2E)

- ✅ Production-ready checkpoint created

## Part 9: Timeline & Resource Estimate

| Phase | Priority | Effort | Days |
| --- | --- | --- | --- |
| Export & Handoff | High | 2-3h | 1 |
| Ably Real-Time | High | 3-4h | 1 |
| Keyboard Shortcuts | Medium | 1-2h | 0.5 |
| Session Persistence | Medium | 2-3h | 1 |
| Analytics & Reporting | Low | 3-4h | 1 |
| Total | — | 11-16h | 4.5 |

Recommended Approach: Complete High Priority phases first (Export, Ably), then Medium priority (Shortcuts, Persistence), then Low priority (Analytics) if time permits.

## Part 10: Communication Plan

Replit Notification:
Once next build pass is complete, notify Replit:

- "Next build pass complete. Export, Handoff, and Real-Time Ably subscriptions now wired. All 9 validation tracks continue to PASS. Ready for next validation cycle."

Checkpoint Delivery:

- Create checkpoint after each phase

- Share checkpoint URL with Replit for validation

- Document any new issues found during validation

## Summary

The embedded live operator console is production-ready for core functionality. The next build pass focuses on:

- Export & Handoff — Enable session management workflows

- Real-Time Updates — Replace polling with Ably pub/sub

- Operator Shortcuts — Accelerate workflow

- Session Persistence — Ensure data recovery

- Analytics — Provide operator insights

All work is tracked in this brief and ready for implementation. Replit validation framework is in place and all 9 tracks continue to PASS.

Next Action: Choose priority order and begin Phase 1 (Export & Handoff).