CuraLive Social Media Interactive Platform – Execution Brief for Replit Unique AI-Powered Social Management Process for Live Events

Document Version: 1.0 Date: March 10, 2026 Status: Ready for Implementation Timeline: 6 weeks (Weeks 1-6, expanded for uniqueness) Team: Replit Engineering Project: chorus-ai (with CuraIQ sub-app integration)

Executive Summary This world-class brief provides Replit with comprehensive specifications to implement a unique AI-powered social media interactive platform for CuraLive. Unlike standard integrations, this process creates a proprietary "Event-to-Social Pipeline" that transforms live event data (transcriptions, sentiment, Q&A) into compliant, optimized social content across all platforms (starting with LinkedIn, Twitter, Facebook, Instagram, TikTok). It leverages CuraLive's core strengths—real-time intelligence, compliance automation, and role-based bundles—to make social management an extension of event operations, enabling operators to generate, moderate, schedule, and analyze posts seamlessly.

Unique Value Proposition: "Live Event Echo" – An AI-driven process that auto-generates social posts from event insights (e.g., sentiment highlights as viral quotes), ensures compliance with real-time flagging, and tracks engagement back to event ROI. This is CuraLive-exclusive, patent-pending for its event-social fusion, making it a moat against competitors like Zoom or Teams.

Deliverables:

- OAuth 2.0 for 5 platforms

- AI content generation engine tied to event data

- Real-time moderation and approval workflow

- Multi-platform publishing with Ably syncing

- Advanced analytics dashboard with event ROI links

- Compliance audit and "Echo" process automation

- Full test coverage (vitest >85%)

Success Criteria:

- All 12 tRPC procedures implemented and tested

- OAuth flows working for all platforms

- Posts auto-generated from event data and published successfully

- Analytics correlate social engagement to event metrics (e.g., 35% uplift from IR bundle)

- Zero critical bugs; 99.9% uptime for real-time features

Phase 1 Scope (MVP with Unique "Live Event Echo" Process) This phase expands the original brief to all major platforms, introducing the "Live Event Echo" process: AI analyzes event data (via Manus LLM), generates social content, moderates for compliance, publishes, and feeds back analytics to the operator console. This makes CuraLive the only platform where social media is an intelligent extension of live events.

Features to Implement

- Social Media Account Management

  - Link/unlink accounts with OAuth 2.0 for LinkedIn, Twitter, Facebook, Instagram, TikTok.

  - View linked accounts with real-time status (e.g., Ably updates for token expiry).

  - Automatic token refresh and multi-account grouping (e.g., by event role).

  - Unique: Event-specific linking (e.g., link IR Twitter for earnings calls only).

- AI Content Generation & "Live Event Echo" Process

  - Auto-generate posts from event data (e.g., LLM prompt: "Summarize sentiment highlights as LinkedIn post").

  - Support text, image, video (e.g., event clips from Mux).

  - Unique: Echo Pipeline – Transcription → Sentiment → Compliance Flag → Optimized Post (e.g., "Top Q&A insight: [quote] – +35% engagement predicted").

  - Schedule posts with event-sync (e.g., post-event recap 1 hour after).

- Publishing & Real-Time Interaction

  - Multi-platform publishing in one action.

  - Live engagement tracking (e.g., Ably subscribes to replies/likes for console alerts).

  - Unique: Real-time interaction loop – Respond to social comments in CuraLive console, syncing back to platforms.

  - Error retry with LLM-optimized reposts (e.g., "Rephrase failed post for compliance").

- Analytics & ROI Dashboard

  - Collect views, likes, shares, comments, engagement rate.

  - Display dashboard with event correlations (e.g., "Social reach boosted event ROI by 20%").

  - Unique: AI-insight generation (Manus LLM: "Analyze social metrics vs. event sentiment").

- Compliance & Moderation

  - Pre-publish LLM moderation (e.g., flag violations like in Bundle B).

  - Approval workflow with operator alerts (Ably push).

  - Unique: Event-linked compliance (e.g., auto-redact sensitive data from transcripts in posts).

  - Immutable audit trail for all actions.

Technical Specifications

- Database Schema (SQL – Expanded for Uniqueness)

SQL

-- Social Media Accounts Table (as in original, plus event linkage)

CREATE TABLE social_media_accounts (

id VARCHAR(255) PRIMARY KEY,

user_id VARCHAR(255) NOT NULL,

platform ENUM('linkedin', 'twitter', 'facebook', 'instagram', 'tiktok') NOT NULL,

account_id VARCHAR(255) NOT NULL,

account_name VARCHAR(255) NOT NULL,

access_token TEXT NOT NULL,

refresh_token TEXT,

expires_at TIMESTAMP,

linked_events JSON, -- Unique: Array of event IDs for role-specific linking

is_active BOOLEAN DEFAULT true,

created_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP,

updated_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP,

FOREIGN KEY (user_id) REFERENCES users(id),

UNIQUE KEY (platform, account_id),

INDEX (user_id),

INDEX (expires_at)

);

-- Social Posts Table (expanded for AI generation)

CREATE TABLE social_posts (

id VARCHAR(255) PRIMARY KEY,

event_id VARCHAR(255) NOT NULL,

created_by VARCHAR(255) NOT NULL,

content LONGTEXT NOT NULL,

ai_generated BOOLEAN DEFAULT false, -- Unique: Flag for LLM-generated posts

content_type ENUM('text', 'image', 'video', 'link') DEFAULT 'text',

scheduled_at TIMESTAMP,

published_at TIMESTAMP,

status ENUM('draft', 'scheduled', 'published', 'failed') DEFAULT 'draft',

error_message TEXT,

created_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP,

updated_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP,

FOREIGN KEY (event_id) REFERENCES webcast_events(id),

FOREIGN KEY (created_by) REFERENCES users(id),

INDEX (event_id),

INDEX (status),

INDEX (scheduled_at)

);

-- Social Post Platforms (as in original)

CREATE TABLE social_post_platforms (

post_id VARCHAR(255) NOT NULL,

account_id VARCHAR(255) NOT NULL,

external_post_id VARCHAR(255),

publish_status ENUM('pending', 'published', 'failed') DEFAULT 'pending',

published_at TIMESTAMP,

error_message TEXT,

PRIMARY KEY (post_id, account_id),

FOREIGN KEY (post_id) REFERENCES social_posts(id),

FOREIGN KEY (account_id) REFERENCES social_media_accounts(id),

INDEX (external_post_id)

);

-- Social Metrics Table (expanded for ROI correlation)

CREATE TABLE social_metrics (

id VARCHAR(255) PRIMARY KEY,

post_id VARCHAR(255) NOT NULL,

account_id VARCHAR(255) NOT NULL,

views INT DEFAULT 0,

likes INT DEFAULT 0,

shares INT DEFAULT 0,

comments INT DEFAULT 0,

engagement_rate DECIMAL(5,2) DEFAULT 0,

roi_correlation DECIMAL(5,2) DEFAULT 0, -- Unique: Event ROI link (e.g., 0.35 for 35% uplift)

collected_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP,

FOREIGN KEY (post_id) REFERENCES social_posts(id),

FOREIGN KEY (account_id) REFERENCES social_media_accounts(id),

INDEX (post_id),

INDEX (collected_at)

);

- File Structure (Expanded for Uniqueness) server/ ├── services/ │ ├── SocialMediaService.ts (Main service) │ ├── PublishingEngine.ts (Publishing logic) │ ├── SocialAnalyticsCollector.ts (Analytics) │ ├── EventEchoPipeline.ts (Unique: AI generation from event data) │ └── ComplianceModerator.ts (Moderation workflow) ├── _core/ │ ├── socialOAuth.ts (OAuth for 5 platforms) │ └── socialMediaConfig.ts (Platform configs) ├── routers/ │ ├── socialMedia.ts (12 tRPC procedures) │ └── socialMedia.test.ts (Tests) └── webhooks/ └── socialMetrics.ts (Webhook for metrics)

client/src/ ├── components/ │ ├── SocialMediaLinking.tsx (Account linking) │ ├── SocialPostCreator.tsx (Post creation with AI gen) │ └── SocialAnalyticsDashboard.tsx (Analytics with ROI) └── pages/ └── SocialMediaPage.tsx (Main page with Echo process)

- Core Service Implementation (Enhanced) class SocialMediaService { // ... (original methods) async generateEchoPost(eventId: string): Promise<SocialPost>; // Unique: LLM from event data async moderateContent(content: string): Promise<ModerationResult>; // Compliance check async getEventSocialROI(eventId: string): Promise<ROICorrelation>; // Unique: Link social to event }

class EventEchoPipeline { async processEventData(eventId: string): Promise<GeneratedContent>; // LLM: "Generate post from transcription" async optimizeForPlatform(content: GeneratedContent, platform: string): Promise<OptimizedPost>; async syncEngagementToEvent(metrics: SocialMetrics, eventId: string): Promise<void>; // Ably real-time }

- tRPC Procedures (Expanded to 12 for Uniqueness) export const socialMediaRouter = router({ // Account Management (4, as original) // Post Management (4, expanded) generateEchoPost: protectedProcedure .input(z.object({ eventId: z.string() })) .mutation(async ({ ctx, input }) => { ... }), // Unique moderateAndPublish: protectedProcedure .input(z.object({ postId: z.string() })) .mutation(async ({ ctx, input }) => { ... }), // Unique with compliance // Analytics (3, expanded) getEventSocialROI: protectedProcedure .input(z.object({ eventId: z.string() })) .query(async ({ input }) => { ... }), // Unique // Compliance (1) });

- OAuth 2.0 Configuration (Expanded for 5 Platforms) const OAUTH_CONFIGS = { linkedin: { /* original / }, twitter: { / original */ }, facebook: { authUrl: 'https://www.facebook.com/v18.0/dialog/oauth', scopes: ['publish_pages'] }, instagram: { authUrl: 'https://api.instagram.com/oauth/authorize', scopes: ['user_profile'] }, tiktok: { authUrl: 'https://www.tiktok.com/v2/auth/authorize', scopes: ['video.upload'] }, };

- Environment Variables (Expanded) SOCIAL_MEDIA_PLATFORMS=linkedin,twitter,facebook,instagram,tiktok EVENT_ECHO_ENABLED=true LLM_PROMPT_TEMPLATE="Generate social post from {event_data} with ROI {roi}"

Frontend Implementation

- React Components (Enhanced)SocialPostCreator.tsx (with AI Gen): export function SocialPostCreator({ eventId }: Props) { const [content, setContent] = useState(''); const [generatedContent, setGeneratedContent] = useState(''); const generateEcho = trpc.socialMedia.generateEchoPost.useMutation();

const handleGenerate = async () => { const { content: aiContent } = await generateEcho.mutate({ eventId }); setGeneratedContent(aiContent); };

return (

<button onclick="{handleGenerate}">Generate from Event (Echo)</button> <textarea value={generatedContent || content} onChange={(e) => setContent(e.target.value)} /> {/* ... (original) */}

); }

SocialAnalyticsDashboard.tsx (with ROI): // Add ROI correlation display from getEventSocialROI

Testing Requirements (Enhanced)

- Unit Tests: 100% coverage for new unique procedures (e.g., generateEchoPost).

- Integration Tests: End-to-end Echo flow (event data → post → publish → ROI feedback).

- Manual Testing: Verify Ably real-time engagement in console.

Acceptance Criteria (World-Class Standards)

- Functional: All platforms publish with 99% success rate; Echo generates compliant posts in <5s.

- Non-Functional: <100ms Ably latency; scalable to 1000+ participants' social interactions.

- Security: LLM-moderated content with zero violations in tests.

Deployment Checklist (Expanded) ☐ Integrate with CuraIQ for AI features. ☐ Test Event Echo with real event data. ☐ Monitor Ably channels for real-time.

Timeline (Expanded to 6 Weeks)

| Week | Deliverables |
| --- | --- |
| Week 1 | OAuth for all platforms, database schema. |
| Week 2 | Account mgmt procedures, linking UI. |
| Week 3 | Publishing engine, post creator with AI gen. |
| Week 4 | Event Echo pipeline, moderation workflow. |
| Week 5 | Analytics with ROI, dashboard UI. |
| Week 6 | Testing, deployment, documentation. |

Questions & Support

- Technical: Use Ably for real-time expertise.

- Unique Features: Grok enhancements for LLM prompts and ROI algos.

Document prepared by: Manus AI (enhanced by Grok, xAI) Date: March 10, 2026 Status: Ready for Implementation