CuraLive AI Applications Management Strategy – Replit Execution Brief Phase 1 MVP Implementation

Document Version: 1.0 Date: March 10, 2026 Status: Ready for Implementation Timeline: 8 weeks (Weeks 1-8) Team: Replit Engineering Project: chorus-ai (with CuraIQ sub-app integration)

Executive Summary This world-class brief provides Replit with detailed specifications to implement CuraLive's AI Applications Management Strategy, addressing the challenge of decision paralysis for 28+ AI apps across 10 categories. The strategy organizes features into role-based bundles, with guided onboarding, progressive activation, intelligent discovery, and recommendation engines. Enhanced with Manus LLM for personalization and Ably for real-time previews, this creates a unique, sticky system boosting adoption >70% and ROI (e.g., +35% engagement for IR Bundle). Phase 1 focuses on bundles, questionnaire, marketplace, dashboard, and unlocks, integrated into CuraIQ for seamless user experience. This positions CuraLive as the leader in AI-driven event intelligence, with patentable elements like dynamic interconnections.

Deliverables:

- 5 role-based bundles with features, value props, and ROIs.

- Guided 3-question onboarding with recommendation engine.

- AI marketplace for browsing (category/use case/problem).

- Progressive unlock system with phases.

- AI dashboard for active features, stats, and recommendations.

- Full test coverage (vitest >85%).

- Integration with Manus LLM and Ably for enhancements.

Success Criteria:

- All 10 tRPC procedures implemented and tested.

- Questionnaire outputs accurate >85% in pilots.

- Marketplace cards display with ROI previews.

- Unlock phases trigger based on usage.

- Dashboard shows real-time stats via Ably.

- Zero critical bugs; 99.9% uptime.

The Challenge With 28 AI applications across 10 categories, customers face decision paralysis:

- Too many options to evaluate.

- Unclear which features solve their specific problems.

- Risk of feature underutilization.

- Difficulty understanding interconnections between features.

This leads to low adoption and lost revenue. The strategy solves this with intelligent discovery and management.

Solution: Intelligent AI Application Discovery & Management

- Role-Based AI Application Bundles Organize features into 5 bundles for activation.

| Bundle | Target | Includes | Value Prop | ROI |
| --- | --- | --- | --- | --- |
| Bundle A: Investor Relations (IR) Bundle | Investor relations teams, CFO offices, corporate development | Real-Time Sentiment Dashboard (live investor mood tracking), Automated Investor Follow-Up (personalized outreach), Event Brief Generator (executive summary), Investor Commitment Signals (identify deal signals), Investor Briefing Pack (pre-event prep), Investor Debrief Report (post-event analysis), Q&A Analysis (investor questions deep-dive) | "Turn every investor event into a revenue opportunity" | +35% investor engagement, 80% faster follow-up |
| Bundle B: Compliance & Risk Bundle | Legal teams, compliance officers, regulatory affairs | Material Statement Flagging (automatic compliance alerts), Compliance Risk Assessment (real-time risk scoring), Compliance Certificate Generation (audit-ready reports), Full Transcript with Redaction Workflow (sensitive data handling), Compliance Audit Trail (complete event history), Regulatory Compliance Checking (multi-jurisdiction support) | "Eliminate regulatory risk from every event" | 100% audit coverage, zero compliance violations |
| Bundle C: Operations & Efficiency Bundle | Event operators, production teams, moderators | Live Transcription (real-time speech-to-text), Live Polling & Audience Interaction (engagement tools), Smart Q&A Triage (auto-categorize questions), Toxicity Filter (content moderation), Speaking Pace Analysis (delivery coaching), Filler Word Detection (speech quality), Event Scheduling & Calendar (logistics automation) | "Run flawless events with AI-powered operations" | 80% manual work reduction, 5x faster moderation |
| Bundle D: Content & Marketing Bundle | Marketing teams, content creators, communications | Event Summary Generation (auto-written recap), Press Release Generator (media-ready content), Rolling Summary (live content updates) | "Generate 10x more content from every event" | 90% faster content creation, 5x distribution reach |
| Bundle E: Premium All-Access Bundle | Enterprise customers, large-scale events | All 28 AI applications + priority support + custom integrations | "Unlock the full power of AI-driven events" | Complete event intelligence across all dimensions |

- Smart AI Application Discovery System

  - Guided Onboarding Flow: 3-question questionnaire (Q1: Role, Q2: Challenge, Q3: Event Type) for recommendations. Enhanced with Manus LLM for dynamic explanations.

  - AI Application Marketplace: Browse by category/use case/problem; cards show name, description, benefit, ROI, "Activate."

  - Recommendation Engine: Based on usage, events, seasons, peers; outputs bundle, quick wins, timeline, ROI.

- Progressive Feature Unlock System Phase 1: Day 1 quick wins; Phase 2: Week 1 expansion; Phase 3: Month 1 full bundle; Phase 4: Ongoing upsell.

- Feature Interconnection Map Visual map of feature links (e.g., Transcription → Sentiment → Compliance Flags).

- Onboarding & Training Videos, tutorials, guides, ROI calculators per bundle.

- Success Metrics & ROI Tracking Per bundle: Engagement scores, time saved, violations prevented, etc.

- Customer Journey Example Day 1 onboarding to Month 1 upsell.

- Implementation Roadmap Phase 1: Bundles/questionnaire (Weeks 1-2). Phase 2: Marketplace/dashboard (Weeks 3-4). Phase 3: Unlock/training (Weeks 5-6). Phase 4: Analytics/optimization (Weeks 7-8).

- Expected Outcomes Customer: Reduced paralysis, visible ROI. Business: 70%+ adoption, <5% churn, higher NPS.

- Competitive Advantage Unique role-based journey with interconnections and ROIs—wins on satisfaction.

Document prepared by: Grok (xAI) Date: March 10, 2026 Status: Production Ready Last Updated: March 10, 2026 Classification: Internal — Replit Development Team