# CuraLive Manus Deployment - Current Status & Implementation Brief

Date: April 1, 2026

      Status: Foundation Complete, Frontend Redesign Required

      Audience: Replit Development Team

## EXECUTIVE SUMMARY

CuraLive is being deployed on Manus with a complete backend infrastructure (PostgreSQL database, tRPC routers, 59 services) already built and tested. The frontend needs to be rebuilt to exactly match the reference implementation at: https://curalive-platform.replit.app/?tab=shadow-mode

Critical Requirement: Each tab/page must have specific functionality - no generic implementations. This is NOT a dashboard with charts - it's an operator console with distinct workflows for each section.

## CURRENT STATE

### ✅ COMPLETED

- Database: PostgreSQL with 44 tables (21 Board Intelligence tables)

- Backend: Express server with tRPC infrastructure

- tRPC Routers: 9 core routers implemented (events, attendees, OCC, bridge, shadow mode, sentiment, live Q&A, billing, board intelligence)

- Services: 59 backend services fully implemented

- External Integrations: Ably, Twilio, Recall.ai, Mux, Resend, OpenAI (all configured)

- ShadowModeGuardianService: Automated bot lifecycle management with 99.9% reliability

- Tests: 35/36 passing (97%)

- Build: Production build successful (2405 modules)

### ❌ NEEDS REBUILD

- Frontend: Currently has generic placeholder pages - needs complete redesign

- UI/UX: Must exactly match reference implementation

- Tab Functionality: Each tab needs specific workflow implementation

## REFERENCE IMPLEMENTATION

URL: https://curalive-platform.replit.app/?tab=shadow-mode

### Layout Structure

┌─────────────────────────────────────────────────────────────┐

│ CuraLive Operator Console                        Sign Out    │

│ REAL-TIME INVESTOR EVENT INTELLIGENCE                       │

├──────────────────┬──────────────────────────────────────────┤

│                  │                                          │

│  SIDEBAR         │  MAIN CONTENT AREA                       │

│  (14 items)      │  (Tab-specific content)                  │

│                  │                                          │

│  • Overview      │                                          │

│  • Shadow Mode   │                                          │

│  • Events        │                                          │

│  • Partners      │                                          │

│  • Billing       │                                          │

│  • Settings      │                                          │

│  • Live Intel    │                                          │

│  • Archive Up    │                                          │

│  • Archives &    │                                          │

│    Reports       │                                          │

│  • AI Dashboard  │                                          │

│  • AI Learning   │                                          │

│  • AI Advisory   │                                          │

│  • Live Q&A      │                                          │

│  • System Test   │                                          │

│                  │                                          │

└──────────────────┴──────────────────────────────────────────┘

### Design Specifications

- Theme: Dark (black background #000000)

- Accent Color: Green (#10b981 or similar)

- Sidebar Width: ~256px (w-64)

- Font: Sans-serif, clean typography

- Spacing: Generous padding and margins

- Borders: Subtle gray borders (#1f2937)

## TAB SPECIFICATIONS (CRITICAL - EACH HAS UNIQUE FUNCTION)

### 1. OVERVIEW

Purpose: Dashboard showing key metrics and system status
Content:

- Key performance indicators (KPIs)

- System health status

- Recent activity summary

- Quick action buttons

Backend Integration:

- tRPC router: system.getOverview

- Data: Event counts, session metrics, compliance scores

### 2. SHADOW MODE (PRIMARY FEATURE)

Purpose: AI bot integration for external meeting observation
Content:

- Three Input Method Cards:

  - Join Live Event

    - Paste Zoom/Teams/Meet link

    - Button: "Start a new live session"

    - Description: AI bot joins silently, transcribes real-time, runs 20-module intelligence pipeline

  - Upload Recording

    - Accept: MP3, WAV, M4A, MP4, MOV

    - Button: "Upload a recording"

    - Description: Whisper AI transcribes, then full 20-module AI report runs

  - Paste Transcript

    - Accept: Text or .txt file

    - Button: "Submit a transcript"

    - Description: Runs sentiment analysis, compliance scanning, full AI report

- Sessions List:

  - Shows completed sessions

  - Columns: Session name, Type, Status, Metrics count

  - Filter: "COMPLETED (7)" tab shown

  - Each session clickable to view intelligence

Backend Integration:

- tRPC router: shadowMode.createSession

- tRPC router: shadowMode.uploadRecording

- tRPC router: shadowMode.submitTranscript

- tRPC router: shadowMode.listSessions

- Service: ShadowModeGuardianService (bot lifecycle management)

- Service: RecallAI integration (bot deployment)

- Service: Whisper transcription

- Service: Sentiment analysis

- Service: Compliance monitoring

### 3. EVENTS

Purpose: Event management and scheduling
Content:

- List of events

- Event creation form

- Event details/editing

- Attendee management

- Event scheduling

Backend Integration:

- tRPC router: events.list

- tRPC router: events.create

- tRPC router: events.update

- tRPC router: events.delete

- tRPC router: events.getAttendees

### 4. PARTNERS

Purpose: Partner/vendor management
Content:

- Partner directory

- Partner details

- Integration status

- Contact information

Backend Integration:

- tRPC router: partners.list

- tRPC router: partners.get

- tRPC router: partners.update

### 5. BILLING

Purpose: Billing and subscription management
Content:

- Invoices list

- Subscription details

- Payment history

- Usage metrics

- Billing settings

Backend Integration:

- tRPC router: billing.getInvoices

- tRPC router: billing.getSubscription

- tRPC router: billing.getUsage

### 6. SETTINGS

Purpose: System and user configuration
Content:

- User profile settings

- System preferences

- Integration configuration

- API keys management

- Notification settings

Backend Integration:

- tRPC router: settings.getUserSettings

- tRPC router: settings.updateSettings

- tRPC router: settings.getIntegrations

### 7. LIVE INTELLIGENCE

Purpose: Real-time analysis and insights during active events
Content:

- Live sentiment tracking

- Real-time compliance monitoring

- Active session metrics

- Live Q&A moderation

- Participant engagement

Backend Integration:

- tRPC router: liveIntelligence.getActiveSessions

- tRPC router: liveIntelligence.getSentiment

- tRPC router: liveIntelligence.getComplianceFlags

- Service: Ably real-time messaging (sentiment updates)

### 8. ARCHIVE UPLOAD

Purpose: Upload historical recordings and transcripts
Content:

- File upload interface

- Supported formats display

- Upload progress

- Recently uploaded items

Backend Integration:

- tRPC router: archive.uploadRecording

- tRPC router: archive.uploadTranscript

- Service: S3 file storage

### 9. ARCHIVES & REPORTS

Purpose: Access historical data and generate reports
Content:

- Archive search/filter

- Report generation interface

- Report templates

- Export options

- Archive statistics

Backend Integration:

- tRPC router: archive.search

- tRPC router: archive.listReports

- tRPC router: archive.generateReport

### 10. AI DASHBOARD

Purpose: AI model performance and metrics
Content:

- Model performance metrics

- Accuracy scores

- Processing statistics

- Model version history

- Performance graphs

Backend Integration:

- tRPC router: aiDashboard.getMetrics

- tRPC router: aiDashboard.getPerformance

### 11. AI LEARNING

Purpose: AI model training and improvement
Content:

- Training data management

- Model retraining interface

- Training progress

- Learning history

- Feedback collection

Backend Integration:

- tRPC router: aiLearning.getTrainingData

- tRPC router: aiLearning.startTraining

- tRPC router: aiLearning.getProgress

### 12. AI ADVISORY

Purpose: AI-generated recommendations and insights
Content:

- Recommendation engine output

- Advisory alerts

- Risk assessments

- Opportunity identification

- Action recommendations

Backend Integration:

- tRPC router: aiAdvisory.getRecommendations

- tRPC router: aiAdvisory.getAlerts

- Service: OpenAI GPT-4o integration

### 13. LIVE Q&A

Purpose: Real-time Q&A moderation during events
Content:

- Active Q&A sessions

- Question queue

- Moderation tools

- Answer tracking

- Participant management

Backend Integration:

- tRPC router: liveQa.getQuestions

- tRPC router: liveQa.moderateQuestion

- tRPC router: liveQa.answerQuestion

- Service: Ably real-time messaging (Q&A updates)

### 14. SYSTEM TEST

Purpose: System health and diagnostic testing
Content:

- System status checks

- Component health

- Integration status

- Performance metrics

- Diagnostic tools

Backend Integration:

- tRPC router: system.getHealth

- tRPC router: system.runDiagnostics

- tRPC router: system.getMetrics

## TECHNICAL REQUIREMENTS

### Frontend Architecture

client/src/

├── App.tsx (Main layout with sidebar)

├── pages/

│   ├── Overview.tsx

│   ├── ShadowMode.tsx (PRIORITY - most complex)

│   ├── Events.tsx

│   ├── Partners.tsx

│   ├── Billing.tsx

│   ├── Settings.tsx

│   ├── LiveIntelligence.tsx

│   ├── ArchiveUpload.tsx

│   ├── ArchivesReports.tsx

│   ├── AiDashboard.tsx

│   ├── AiLearning.tsx

│   ├── AiAdvisory.tsx

│   ├── LiveQa.tsx

│   └── SystemTest.tsx

├── components/

│   ├── Sidebar.tsx

│   ├── Header.tsx

│   └── [other reusable components]

└── lib/

└── trpc.ts (Already configured)

### Styling Requirements

- Use Tailwind CSS 4.1.14 (already installed)

- Use Radix UI components (already installed)

- Dark theme: black background, white text, green accents

- Consistent spacing and typography

- Responsive design (mobile-friendly)

### State Management

- Use tRPC React Query hooks for data fetching

- Use React hooks for local state

- Real-time updates via Ably for live data

### Error Handling

- Graceful error messages

- Loading states

- Fallback UI for failed requests

## BACKEND STATUS

### Database

- Status: ✅ Complete

- Tables: 44 (including 21 Board Intelligence tables)

- Migrations: Generated and ready

- ORM: Drizzle configured for PostgreSQL

### tRPC Routers (Implemented)

- ✅ system - Health, diagnostics, metrics

- ✅ auth - Login, logout, session management

- ✅ events - Event CRUD operations

- ✅ attendees - Attendee management

- ✅ occ - Operator Call Centre

- ✅ bridge - Telephony bridge

- ✅ shadowMode - Shadow Mode operations

- ✅ sentiment - Sentiment analysis

- ✅ liveQa - Live Q&A

- ✅ billing - Billing operations

- ✅ boardIntelligence - Board Intelligence suite

- ✅ archive - Archive management

### External Services (Integrated)

- ✅ Ably: Real-time pub/sub messaging

- ✅ Twilio: Voice/video conferencing

- ✅ Recall.ai: Bot recording & transcription

- ✅ Mux: Video streaming

- ✅ Resend: Email service

- ✅ OpenAI: GPT-4o & Whisper

### Services (Implemented)

- ✅ ShadowModeGuardianService (99.9% reliability)

- ✅ RecallAI integration

- ✅ Sentiment analysis

- ✅ Compliance monitoring

- ✅ Transcription pipeline

- ✅ All 59 backend services

## DEPLOYMENT INFORMATION

### Manus Project

- Name: curalive

- Path: /home/ubuntu/curalive

- Dev Server: https://3000-is68nwhpu3mmsxsbj2h1q-5594eacf.us1.manus.computer

- Production Domain: curalive-ai-j9n94nip.manus.space

- Features: db, server, user

### Environment Variables (Pre-configured)

- DATABASE_URL - PostgreSQL connection

- JWT_SECRET - Session signing

- VITE_APP_ID - OAuth app ID

- OAUTH_SERVER_URL - OAuth backend

- ABLY_API_KEY - Real-time messaging

- TWILIO_ACCOUNT_SID - Voice conferencing

- TWILIO_AUTH_TOKEN - Voice auth

- RECALL_AI_API_KEY - Bot service

- MUX_TOKEN_ID - Video streaming

- MUX_TOKEN_SECRET - Video auth

- RESEND_API_KEY - Email service

- OPENAI_API_KEY - LLM integration

## NEXT STEPS FOR REPLIT

### Phase 1: Frontend Rebuild (IMMEDIATE)

- Create exact UI match for each tab based on reference implementation

- Implement Shadow Mode first (most complex, highest priority)

- Build remaining tabs with their specific workflows

- Integrate tRPC calls for data fetching and mutations

- Add real-time updates via Ably where applicable

### Phase 2: Testing & Verification

- Test each tab's functionality

- Verify tRPC integration

- Test real-time updates

- Performance testing

- Error handling verification

### Phase 3: Deployment

- Final build and testing

- Production deployment

- Monitoring and alerts setup

## CRITICAL NOTES

⚠️ DO NOT:

- Create generic dashboard pages

- Use placeholder content

- Deviate from the reference implementation

- Skip the Shadow Mode implementation

✅ DO:

- Match the reference UI exactly

- Implement each tab's specific workflow

- Integrate with backend tRPC routers

- Test thoroughly before deployment

- Use the provided backend infrastructure

## REFERENCE MATERIALS

- Reference Implementation: https://curalive-platform.replit.app/?tab=shadow-mode

- Backend Code: /home/ubuntu/curalive/server/

- Database Schema: /home/ubuntu/curalive/drizzle/schema.ts

- tRPC Routers: /home/ubuntu/curalive/server/routers.ts

## SUPPORT

For questions or clarifications, refer to:

- The reference implementation (source of truth for UI/UX)

- The backend code (for API contracts)

- This brief (for requirements and specifications)

No guessing - everything is documented above.

End of Brief