CuraLive
Operator Dashboard — Final Replit Build Brief

Implementation-ready specification for one controlled build · internal testing target · April 2026 · confidential

| Build objective | Ship a stable operator dashboard at /operator/dashboard so CuraLive can begin in-house testing without requiring any client-facing work or any new AI pipeline changes. |
| --- | --- |
| Precedence rule | For this build, this brief overrides the earlier dashboard draft and does not pull in broader items from the Replit Master Integration Brief unless they are explicitly referenced here. |
| Single-build rule | Replit should complete the dashboard in one build pass, but in the implementation order defined below. No optional feature should block the core dashboard from becoming testable. |
| Non-negotiable | Do not build any client portal, report tracking, Slack/Teams integration, new AI modules, or redesign of existing CuraLive pages outside the dashboard route. |

# 1. Scope and route

This build adds a new operator-only dashboard route inside the existing CuraLive platform. It is not a new application. It lives inside the current React 19 + Vite + Express + tRPC + PostgreSQL stack and should reuse the existing auth, routing, OCC navigation, session detail view, and email helper infrastructure.

| Route | /operator/dashboard |
| --- | --- |
| Access | Operator or admin role only. Enforce on every dashboard tRPC procedure server-side. Do not rely on hidden UI only. |
| Navigation | Add one Dashboard link to the existing OCC operator header. No other nav restructuring. |
| Default panel | Command |
| Browser tab title | CuraLive — Command |
| Refresh | Panels reload on navigation. Command and Sessions show a muted last-updated hint. Command auto-refreshes every 60 seconds while active. |

# 2. Final architectural decisions

Canonical session table: use shadow_sessions. This aligns the dashboard with the existing Shadow Mode / OCC pipeline and the wider CuraLive integration work. Do not build the dashboard against sessions or shadow_mode_sessions. Use shadow_sessions consistently and leave a one-line inline comment in operatorDashboardRouter noting this decision.

Canonical report source: use archive_events only. The ai_report column is the report payload used by the dashboard.

Canonical token source for report preview links: use client_tokens. If a token is missing, disable preview and show 'Token missing — cannot preview'. Do not generate new token logic as part of this dashboard build.

Billing type value in code and database: adhoc. UI may display 'Ad-hoc' as a label only.

Pilot feedback storage: organisations.pilot_notes, read-only in v1.

Transcript activity display: use segment count only. Do not show percentage completion or estimated total completion.

Global search: remove from this build. It is deferred until the dashboard is live and tested internally.

Master brief precedence: if any broader Replit master brief item conflicts with this dashboard brief, follow this dashboard brief.

# 3. Status contract — canonical backend values

These are the authoritative values for database fields and server logic. Badge copy is a UI concern only.

## 3.1 Organisation status

| DB value | Meaning | Dashboard location |
| --- | --- | --- |
| demo | Prospect being shown the product | Customers → Demo |
| pilot | Running events at no charge | Customers → Pilot |
| active | Paying customer, subscription or adhoc | Customers → Active |
| inactive | Former customer | Not shown by default in v1 |

## 3.2 Billing type

| DB value | Meaning |
| --- | --- |
| subscription | Fixed monthly fee. Auto-invoiced on the 1st of each month. |
| adhoc | Per-event fee. Invoice is generated on report approval and send. |
| pilot | No charge. No invoice generated. |
| demo | No charge. No invoice generated. |

## 3.3 Session status

| DB value | Meaning | Badge label |
| --- | --- | --- |
| live | Shadow Mode active, Recall.ai connected | Live |
| scheduled | Future event, not yet started | Scheduled |
| closed | Session ended, pipeline may be running | Processing |
| complete | Pipeline finished, report generated | Complete |
| report_pending | Report ready, awaiting operator approval | Report pending |

## 3.4 Report status in archive_events

| DB value | Meaning |
| --- | --- |
| processing | Pipeline still running. Do not show in Reports panel. |
| ready_to_send | ai_report populated and awaiting operator approval. |
| sent | Operator approved and report email delivered to IR contact. |

## 3.5 Invoice status

| DB value | Meaning |
| --- | --- |
| pending | Invoice created, not yet confirmed as paid. |
| paid | Manually marked as paid by operator. |
| void | Cancelled. Not shown by default. |

# 4. Design system and UI rules

Font stack: Inter, then system-ui, sans-serif. Use the existing platform typography approach if Inter is already loaded globally.

Top bar: 56px height, white surface, subtle bottom border, logo left, nav centre, quick actions and avatar right.

KPI cards: white surface, 1px border, 12px radius, generous internal padding, strong value hierarchy, muted sub-line below.

Action cards: left-accent severity border, compact action buttons, hover-safe, readable at a glance.

Badges: pill badges with 10px text, 600 weight, status-matched foreground/background colours.

Data-incomplete indicator: inline amber warning icon with tooltip 'Setup required — [field] missing'. Never render required setup fields silently blank.

Dark mode: include in the build, but wire last after all panels are functionally complete. Dark mode must not block v1 readiness.

# 5. Build order — follow exactly

| Step | Build chunk | Gate before moving on |
| --- | --- | --- |
| 1 | Route shell, auth, nav entry, panel switching | Dashboard loads, server-side role protection works, all five panels switch, no mock data, empty states render cleanly. |
| 2 | Command panel | KPI values come from live data, live card appears only when live session exists, last-updated hint works, empty states are clean. |
| 3 | Sessions panel | Live hero works, list paginates correctly, row click opens existing session detail route. |
| 4 | Customers panel | Active, Demo, Pilot tabs filter correctly, data-incomplete indicators show properly, pilot notes are read-only. |
| 5 | Reports panel | Pending reports render, preview opens with token if available, approveAndSendReport works safely. |
| 6 | Billing panel | Revenue and invoice KPIs calculate correctly, row statuses display correctly, missing setup flags appear. |
| 7 | Invoice automation | Monthly subscription invoicing and adhoc invoice-on-send both work without duplicates. |
| 8 | Final polish | Header quick actions, dark mode, visual cleanup, production console clean. |

# 6. Panel specifications

## 6.1 Command panel

Greeting line: 'Good morning/afternoon/evening, Dave' based on server time.

Sub-line: full date plus live session count plus pending report count.

Last-updated hint below the sub-line. Command auto-refreshes every 60 seconds while active.

KPI cards: Live right now, Active customers, Reports to send, Revenue this month.

Live session card appears only when a live shadow session exists. Show company name, elapsed time from started_at, segment count from occ_transcription_segments by conference_id = session.id, commitment count, compliance flag count, and risk level from AI output.

Do not present transcript progress as percentage completion. Show 'X segments captured' and a simple visual activity bar only.

Upcoming this week uses scheduled_sessions joined to organisations. Do not query status, title, or jurisdiction columns on scheduled_sessions.

Needs attention stack must always show real items only. Required item type is ready_to_send reports. Briefing-not-sent cards may only be included if a reliable briefing table and sent_at field already exist. If not, omit briefing cards entirely in v1.

Empty state for attention stack: a green-accent card that says 'Nothing needs attention right now.'

## 6.2 Sessions panel

Top live hero appears only when a session is live and reuses the same core metrics as the Command panel live card.

Close session button must call the existing close-session mutation. Do not rebuild or duplicate the close pipeline.

Below the hero, show a paginated list from shadow_sessions ordered by created_at DESC, 20 per page.

Each row shows status dot, organisation/company label, event label, key meta, and badge.

Row click must open the existing session detail route already present in the platform.

Header action: + New session opens the existing new-session flow.

## 6.3 Customers panel

Three sub-tabs: Active, Demo, Pilot. Load all three datasets on mount and filter client-side for fast tab switching.

Active cards show initials avatar, name, billing badge, events run, last event, and billing summary.

Demo cards show IR contact email or 'Not set', demo token readiness from client_tokens, and follow-up date only if organisations.followup_date exists.

Pilot cards show pilot_events_used of pilot_events_total, next event from scheduled_sessions, and read-only pilot_notes text.

Do not build inline pilot feedback editing in this release.

## 6.4 Reports panel

Awaiting approval section uses archive_events where status = ready_to_send and ai_report is not null.

Pending report cards show client_name, event_name, created_at, 'All modules complete', first three ai_report JSON keys as module badges, then '+N more'.

Preview opens /report/{token} in a new tab using client_tokens. If no token exists, disable preview and show a token-missing message.

Approve + send button calls approveAndSendReport only. No alternate send path.

Sent section lists archive_events where status = sent ordered by updated_at DESC.

Do not implement report open tracking, read receipts, pixels, redirects, or link analytics.

## 6.5 Billing panel

Top KPI cards: Revenue this month, Last month, Invoice pending, Events billed.

Subscription section shows active subscription organisations only and is display-only for operators.

Adhoc section shows adhoc, pilot, and demo organisations. Adhoc rows show amount and latest invoice status. Pilot and demo rows show R0 and stage badge only.

Missing price or contact data must show data-incomplete indicators rather than blank cells.

# 7. Canonical data sources

| Data type | Canonical table | Notes |
| --- | --- | --- |
| Sessions | shadow_sessions | Use consistently across the dashboard. Do not query other session tables for this build. |
| Reports | archive_events | ai_report is the payload. status drives report workflow. |
| Transcript segments | occ_transcription_segments | Count by conference_id for live activity. |
| Scheduled events | scheduled_sessions | Join to organisations by org_id. No status, title, or jurisdiction columns. |
| Customers | organisations | Primary organisation source. |
| Invoices | billing_invoices | Use org_id and event_id where available. |
| AI commitments / flags | aic_ prefixed tables | Read-only counts for dashboard display. |
| Report preview tokens | client_tokens | Use existing tokens only. Do not generate new tokens in this build. |

# 8. Missing setup data handling

| Missing field | Required behaviour |
| --- | --- |
| billing_contact_email | Show data-incomplete indicator. Invoice automation logs a warning and skips the email. It must not crash. |
| ir_contact_email | Show data-incomplete indicator. approveAndSendReport blocks and returns: 'IR contact email missing — report cannot be sent.' |
| subscription_amount | Show data-incomplete indicator. Monthly automation skips the org and logs a warning. |
| per_event_price | Show data-incomplete indicator. approveAndSendReport still sends the report for adhoc if IR contact exists, but skips invoice creation and logs a warning. |
| pilot_events_total / pilot_events_used | Default to 3 and 0 respectively if null. |
| Demo token | Show 'Not set' with data-incomplete indicator on the Demo tab. |

# 9. operatorDashboardRouter

Create operatorDashboardRouter and register it in both routers.ts and routers.eager.ts. Every procedure must enforce operator or admin role server-side. Every rawSql() call must use the pattern const [rows] = await rawSql(...).

| Procedure | Type | Return / action |
| --- | --- | --- |
| getDashboardSummary | query | Live count, pending report count, active customer count split, revenue this month and last month, next 7-day session count. |
| getLiveSession | query | Single live shadow session with segment count, risk level, commitment count, and compliance flag count. Null if none live. |
| getUpcomingSessions | query | Next 7 days from scheduled_sessions joined to organisations. |
| getAttentionItems | query | report_pending items from archive_events and optional briefing_pending items only if reliable briefing data exists. |
| getAllSessions | query | Paginated shadow_sessions with organisation join, ordered by created_at DESC, 20 per page. |
| getCustomersByStage | query | Organisations filtered by active, demo, or pilot with derived display fields. |
| getReportsPending | query | ready_to_send archive_events with ai_report keys and linked client_tokens token. |
| getReportsSent | query | sent archive_events, newest first, paginated. |
| approveAndSendReport | mutation | Server-protected report approval + send flow described in Section 10. |
| getBillingSummary | query | Billing KPIs plus organisation billing rows with completeness flags and latest invoice status. |

# 10. Critical write action — approveAndSendReport

This is the most important dashboard mutation. It must be safe, idempotent, retry-safe, and explicit about error handling.

Input: event_id.

Auth: operator or admin only. Return 403 immediately if not authorised.

Idempotency check first: if archive_events.status is already sent, return success with alreadySent = true and perform no side effects.

Validate IR contact before any state change. If missing, return a clear error and stop.

Use a database transaction for all database writes: status update, invoice insert, any supporting log records.

Prepare the report send from existing token data only. Do not create new token-generation logic here.

After the database state is prepared safely, send the report email using sendEmail() from server/_core/email.ts only. Do not import a provider directly.

For adhoc organisations with per_event_price present, create a billing_invoices record keyed by event_id if one does not already exist. If per_event_price is missing, log a warning and continue with report send.

If the email step fails before successful completion, return an error and keep the workflow retry-safe. No duplicate invoice or duplicate report send should occur on retry.

UI behaviour: green success toast on success, red error toast on failure, safe no-op on double click or repeat attempt.

# 11. Billing automation

## 11.1 Monthly subscription invoice job

Run on the 1st of each month at 08:00 server time using the existing scheduler registration path. Do not spin up a separate standalone process.

Query active subscription organisations only.

Per organisation, skip duplicate month creation by checking whether an invoice already exists in the current month.

If subscription_amount is missing, log warning and skip.

If billing_contact_email is missing, still create the invoice record but skip the email and log warning.

All scheduler outcomes should log cleanly and must not crash the dashboard or the wider platform.

## 11.2 Adhoc invoice on report send

Triggered inside approveAndSendReport only.

Create one pending billing_invoices record per event_id when organisation.billing_type = adhoc and per_event_price is set.

Repeat approvals must not create duplicate invoices.

# 12. Schema additions

Add these columns to organisations only if they do not already exist.

| Column | Type | Default | Purpose |
| --- | --- | --- | --- |
| status | varchar(20) | demo | Organisation lifecycle stage |
| billing_type | varchar(20) | demo | subscription / adhoc / pilot / demo |
| subscription_amount | integer | NULL | Monthly subscription amount in ZAR |
| per_event_price | integer | NULL | Per-event amount in ZAR |
| billing_contact_email | varchar(255) | NULL | Invoice delivery address |
| ir_contact_email | varchar(255) | NULL | Report and briefing delivery address |
| pilot_events_total | integer | 3 | Pilot allocation |
| pilot_events_used | integer | 0 | Pilot usage count |
| pilot_notes | text | NULL | Read-only pilot notes |
| followup_date | date | NULL | Demo follow-up date |

# 13. Header actions and polish included in v1

Header quick actions: + New session and Open OCC only. Both should hook into existing flows/routes.

No global search in this build.

Show last-updated hints on Command and Sessions.

Use success and error toasts for all write actions.

Dark mode is included but is the final implementation step after all core functionality is stable.

# 14. Non-goals — do not build

No client-facing login, portal, or recipient-facing access layer.

No Slack, Teams, or other messaging/bot integrations.

No new AI modules, no pipeline changes, no edits to AIReportPipeline.ts or Python AI Core logic for this dashboard build.

No redesign of any existing CuraLive page outside /operator/dashboard and its nav entry.

No report open tracking, read receipts, link analytics, or tracking pixels.

No inline pilot note editing.

No transcript completion percentage or estimated-total logic.

No multi-operator team workflow. This is a single-operator v1 dashboard.

# 15. Acceptance criteria

/operator/dashboard loads without errors and blocks non-operator roles with a 403.

All five panels switch correctly and show live database-backed data only.

Command panel KPIs, live card, upcoming list, and attention stack render correctly from real data.

Sessions panel reads from shadow_sessions and row click opens the existing session detail route.

Customers panel tabs filter correctly and missing setup indicators render where expected.

Reports panel shows real ready_to_send items, preview works when token exists, and token-missing state is handled cleanly.

approveAndSendReport updates status safely, sends the report via sendEmail(), and creates one adhoc invoice at most.

Repeat report approval attempts do not create duplicate emails or duplicate invoices.

Billing panel KPIs calculate from billing_invoices and row statuses render correctly.

Monthly subscription automation produces one invoice per eligible org per month without duplicates.

All rawSql() calls follow const [rows] = await rawSql(...).

operatorDashboardRouter is registered in both routers.ts and routers.eager.ts.

No console errors remain in the production build.

Dark mode renders without layout regressions.

# 16. Handover instruction to Replit

Build exactly what is specified in this document and nothing broader. When a field or supporting table is uncertain, follow the locked decisions in this brief rather than introducing a new pattern. The goal is not maximum feature breadth; the goal is a stable, testable operator dashboard that Dave can start using internally immediately after build.

End of brief · CuraLive · April 2026