CURALIVE

Replit Master Integration Brief

Complete Outstanding Development · All Code Pre-Built

| Date | 3 April 2026 |
| --- | --- |
| Platform | CuraLive on Replit (primary codebase) |
| Purpose | Complete all outstanding integration, wiring, and gap resolution. All code pre-built — Replit wires only. |
| Scope | 23 platform gaps + client delivery pipeline + white-label architecture + new client-facing pages |
| New files | 24 production-ready files across schema, routers, services, components, pages, emails |
| Est. time | 3–4 hours total in Replit (wiring only — no building) |

⚠  Do not rewrite any delivered file. Drop in as-is. Replit task is wiring and migration only.

# Section 1 — Platform Status

## 1.1  What Is Live and Working in Replit

The following are confirmed live and functional. Do not modify these unless a specific instruction below requires it.

| Component | Status | Notes |
| --- | --- | --- |
| Shadow Mode (11 tabs) | ● LIVE | Live Intelligence, Archive Upload, Archives, AI Dashboard, AI Learning, AI Advisory, Live Q&A, System Test, Board Intelligence, Pre-Event Briefing, Compliance Monitor |
| Live Q&A console (1,225 lines) | ● LIVE | P1 complete: Jaccard duplicate detection, legal review modal, AI drafts, 10-tab filter, keyboard shortcuts, bulk approve/reject |
| Health Guardian | ● LIVE | 100% score, 6 services monitored |
| Demo Studio | ● LIVE | /live-video/webcast/demo?simulate=1 |
| Video webcast platform | ● LIVE | Mux RTMP/HLS, adaptive bitrate, recording |
| PSTN telephony bridge | ● LIVE | Twilio IVR, DTMF, Telnyx failover |
| 20-module AI report | ● LIVE | Auto-generated on session close |
| Crisis Prediction Engine | ● LIVE | Auto-runs on session end |
| Valuation Impact Oracle | ● LIVE | Fair Value Gap + share price impact |
| Blockchain certificates | ● LIVE | SHA-256 hash-chained disclosure audit |
| Board Intelligence Compass | ● LIVE | Governance scoring, commitments, liability |
| Pre-Event Briefing | ● LIVE | Manual trigger — auto-trigger being added |
| Enterprise Billing | ● LIVE | Quotes, invoices, Stripe |
| Compliance Engine | ● LIVE | JSE, SEC, FCA, ASIC, SGX, HKEX |
| AI Self-Evolution Engine | ● LIVE | Meta-Observer, Gap Detection, governance |
| Recall.ai bot integration | ● LIVE | Zoom/Teams/Meet/Webex auto-join |
| Ably real-time pub/sub | ● LIVE | Transcript segments to all dashboards |
| Gemini AI + Whisper transcription | ● LIVE | Dual-provider fallback |

## 1.2  What Has Been Built by Claude (Not Yet in Replit)

The following 24 files are production-ready and included in the attached zip. Replit drops them in and wires them. No rewriting.

| File | Type | Covers |
| --- | --- | --- |
| schema/gaps.schema.ts | Drizzle schema | 14 new tables for all 23 gaps |
| schema/partners.schema.ts | Drizzle schema | Partners, client_tokens, access log, partner_events |
| server/routers/partnerRouter.ts | tRPC router | Brand config, token validation, partner CRUD |
| server/routers/sessionConfigRouter.ts | tRPC router | Gaps 1.1–1.4, X.5: tier, partner, recipients, readiness, scheduling |
| server/routers/sessionMessagesRouter.ts | tRPC router | Gap X.1: bidirectional operator↔client messaging |
| server/routers/speakerQueueRouter.ts | tRPC router | Gaps 7.3–7.4: approved questions to presenter + AI suggestion to client |
| server/routers/agmIntelligenceRouter.ts | tRPC router | Gaps X.6, 1.5: AGM resolutions, dissent, proxy advisor, post-AGM report |
| server/routers/operationsRouter.ts | tRPC router | Gaps X.2–X.4, 9.2–9.3, 3.2, 3.4, 11.1 |
| server/services/ClientDeliveryService.ts | Service | Token generation, live link email, report link email |
| server/services/ComplianceDeadlineService.ts | Service | Gaps 11.2–11.3: deadline tracking, escalation, compliance close email |
| server/services/PreEventBriefingService.ts | Service | Gaps 10.1–10.3: auto briefing 60 min before, delivery, accuracy scoring |
| server/middleware/brandConfig.ts | Middleware | Reads domain on every request, injects partner brand config |
| server/emails/templates.ts | Email HTML | Live dashboard invite email + post-event report email, white-label aware |
| client/src/hooks/useBrandConfig.ts | React hook | Reads brand config on page load, injects CSS variables |
| client/src/pages/ClientLive.tsx | React page | Route /live/:token — client live intelligence dashboard |
| client/src/pages/ClientReport.tsx | React page | Route /report/:token — post-event 10-tab intelligence report |
| client/src/pages/PresenterScreen.tsx | React page | Route /presenter/:token — full-screen presenter display |
| client/src/components/ClientMessagePanel.tsx | React component | Gap X.1: floating chat for IR team → operator messaging |
| client/src/components/SessionSetupPanel.tsx | React component | Gaps 1.1–1.4: tier, partner, recipients, readiness check UI |
| client/src/components/SessionScheduler.tsx | React component | Gap X.5: session scheduling modal with calendar and recipient config |

# Section 2 — CuraLive Coding Rules (Read First)

These rules apply to every change made in this brief. Non-compliance will break the build.

| Rule | Detail |
| --- | --- |
| tRPC routers — BOTH files | Every new router MUST be registered in BOTH server/routers.eager.ts AND server/routers.ts. Missing from one = silent runtime errors. |
| tRPC imports | Always use "../_core/trpc" for tRPC imports — never relative paths to individual trpc files. |
| Toast notifications | Only use sonner for toast notifications. No other toast library. |
| rawSql() behaviour | rawSql() auto-appends RETURNING id and translates MySQL ? placeholders to PostgreSQL $1/$2. Do not add RETURNING id manually. |
| camelCase columns | Double-quote camelCase column names in raw SQL: e.g. "createdAt" not createdAt. |
| Schema sync | Use drizzle-kit push --force for schema sync. Never use pnpm run db:push. |
| Recall.ai webhook | Recall.ai webhook middleware MUST be registered before express.json() — HMAC verification will hang if express.json() parses the body first. |
| NUMERIC wrapping | Wrap PostgreSQL NUMERIC values from rawSql() in Number() before arithmetic. |
| Bigint timestamps | rawSql() auto-converts numbers between 1e12-1e13 to Date objects. Pass epoch values as strings to avoid conversion. |
| Production build | Rebuild dist/ with esbuild before publishing for production deployments. |
| No vendor names in client UI | All customer-facing pages (/live/:token, /report/:token, /presenter/:token) must never show: Whisper, Recall.ai, GPT-4o, OpenAI, Gemini, Ably, Twilio, Mux, Resend. Use: "CuraLive Intelligence Agent", "AI transcription", "live intelligence streaming", "CuraLive AI". |

# Section 3 — Step-by-Step Integration

Complete every step in order. Each step has a verification check — confirm before moving to the next.

## Step 1 — Drop In All New Files  (5 minutes)

Copy all files from the zip into the Replit file tree at the paths shown. Do not rename any file.

| Source in zip | Destination in Replit |
| --- | --- |
| schema/gaps.schema.ts | drizzle/gaps.schema.ts (new file) |
| schema/partners.schema.ts | drizzle/partners.schema.ts (new file) |
| server/routers/partnerRouter.ts | server/routers/partnerRouter.ts (new file) |
| server/routers/sessionConfigRouter.ts | server/routers/sessionConfigRouter.ts (new file) |
| server/routers/sessionMessagesRouter.ts | server/routers/sessionMessagesRouter.ts (new file) |
| server/routers/speakerQueueRouter.ts | server/routers/speakerQueueRouter.ts (new file) |
| server/routers/agmIntelligenceRouter.ts | server/routers/agmIntelligenceRouter.ts (new file) |
| server/routers/operationsRouter.ts | server/routers/operationsRouter.ts (new file) |
| server/services/ClientDeliveryService.ts | server/services/ClientDeliveryService.ts (new file) |
| server/services/ComplianceDeadlineService.ts | server/services/ComplianceDeadlineService.ts (new file) |
| server/services/PreEventBriefingService.ts | server/services/PreEventBriefingService.ts (new file) |
| server/middleware/brandConfig.ts | server/middleware/brandConfig.ts (new file) |
| server/emails/templates.ts | server/emails/templates.ts (new file) |
| client/src/hooks/useBrandConfig.ts | client/src/hooks/useBrandConfig.ts (new file) |
| client/src/pages/ClientLive.tsx | client/src/pages/ClientLive.tsx (new file) |
| client/src/pages/ClientReport.tsx | client/src/pages/ClientReport.tsx (new file) |
| client/src/pages/PresenterScreen.tsx | client/src/pages/PresenterScreen.tsx (new file) |
| client/src/components/ClientMessagePanel.tsx | client/src/components/ClientMessagePanel.tsx (new file) |
| client/src/components/SessionSetupPanel.tsx | client/src/components/SessionSetupPanel.tsx (new file) |
| client/src/components/SessionScheduler.tsx | client/src/components/SessionScheduler.tsx (new file) |

Note: Also import both schema files in drizzle/schema.ts: add export * from "./gaps.schema"; and export * from "./partners.schema"; at the bottom.

## Step 2 — Database Migration  (10 minutes)

### 2a. Add columns to shadow_sessions table

Run this SQL directly in the Replit database console (not drizzle-kit):

ALTER TABLE shadow_sessions ADD COLUMN IF NOT EXISTS tier varchar(20) DEFAULT 'essential', ADD COLUMN IF NOT EXISTS partner_id integer, ADD COLUMN IF NOT EXISTS recipients jsonb DEFAULT '[]', ADD COLUMN IF NOT EXISTS scheduled_at timestamp, ADD COLUMN IF NOT EXISTS pre_brief_sent_at timestamp, ADD COLUMN IF NOT EXISTS live_links_sent_at timestamp, ADD COLUMN IF NOT EXISTS report_links_sent_at timestamp;

### 2b. Add presenter access type

If client_tokens.access_type uses a PostgreSQL enum, run:

-- Only run if access_type is a pg enum type. If varchar, skip this. ALTER TYPE client_tokens_access_type_enum ADD VALUE IF NOT EXISTS 'presenter';

### 2c. Run drizzle-kit push

drizzle-kit push --force

### 2d. Verify all 14 new tables exist

SELECT table_name FROM information_schema.tables WHERE table_name IN ( 'session_readiness_checks', 'session_messages', 'approved_questions_queue', 'client_report_view_log', 'scheduled_sessions', 'session_handoffs', 'session_operators', 'client_report_feedback', 'agm_resolutions', 'agm_shareholder_signals', 'historical_commitments', 'board_members', 'compliance_deadlines', 'briefing_accuracy_scores', 'partners', 'client_tokens', 'client_report_access', 'partner_events' ); -- Must return 18 rows

### 2e. Seed partner data

INSERT INTO partners (slug, name, display_name, primary_color, accent_color, model, revenue_share_pct, active) VALUES ('lumi', 'Lumi Global', 'Lumi Intelligence', '#1D9E75', '#0A2540', 'white_label', 20, true), ('bastion', 'Bastion Group', 'Bastion Intelligence','#2563EB', '#1e3a5f', 'revenue_share', 20, true) ON CONFLICT (slug) DO NOTHING;

## Step 3 — Register 7 New Routers  (10 minutes)

⚠  BOTH files. Every time. Missing from one file causes silent runtime failures.

### 3a. Add imports to server/routers.eager.ts AND server/routers.ts

// ADD these imports at the top of the imports section: import { partnerRouter } from "./routers/partnerRouter"; import { sessionConfigRouter } from "./routers/sessionConfigRouter"; import { sessionMessagesRouter } from "./routers/sessionMessagesRouter"; import { speakerQueueRouter } from "./routers/speakerQueueRouter"; import { agmIntelligenceRouter } from "./routers/agmIntelligenceRouter"; import { operationsRouter } from "./routers/operationsRouter";

### 3b. Add to the router object in BOTH files

// ADD these lines inside the createTRPCRouter({}) object: partners: partnerRouter, sessionConfig: sessionConfigRouter, sessionMessages: sessionMessagesRouter, speakerQueue: speakerQueueRouter, agmIntelligence: agmIntelligenceRouter, operations: operationsRouter,

## Step 4 — Register Brand Config Middleware  (5 minutes)

The brandConfig middleware reads the incoming domain on every request and determines whether to serve CuraLive branding or a partner's white-label branding. It must load before the tRPC handler.

In server/_core/index.ts (or the main Express app file), find the line that registers the tRPC middleware and add BEFORE it:

import { brandConfigMiddleware } from "../middleware/brandConfig"; // Add BEFORE app.use('/api/trpc', ...) : app.use(brandConfigMiddleware);

## Step 5 — Start 2 Background Services  (5 minutes)

These services run permanently in the background. startComplianceDeadlineMonitor checks every 15 minutes and escalates overdue compliance actions. startBriefingScheduler checks every 5 minutes and sends pre-event briefings at T−60 minutes before scheduled sessions.

In server/_core/index.ts, find where the server starts listening (the app.listen line). Add AFTER the database connection is confirmed:

import { startComplianceDeadlineMonitor } from "../services/ComplianceDeadlineService"; import { startBriefingScheduler } from "../services/PreEventBriefingService"; // After DB connection confirmed: startComplianceDeadlineMonitor(); startBriefingScheduler();

## Step 6 — Add 3 New Routes to App.tsx  (5 minutes)

import ClientLive from "./pages/ClientLive"; import ClientReport from "./pages/ClientReport"; import PresenterScreen from "./pages/PresenterScreen"; // Add to the route list: <Route path="/live/:token" component={ClientLive} /> <Route path="/report/:token" component={ClientReport} /> <Route path="/presenter/:token" component={PresenterScreen} />

Note: /live/:token may already exist as a stub. If so, replace the stub with the new ClientLive component.

## Step 7 — Wire Session Setup Panel into Shadow Mode  (20 minutes)

The SessionSetupPanel is the missing piece in the Live Intelligence tab. It gives the operator the ability to set the intelligence tier, channel partner, client recipients, and run the pre-event readiness check — all before going live.

### 7a. Import components in ShadowMode.tsx

import { SessionSetupPanel } from "../components/SessionSetupPanel"; import { SessionScheduler } from "../components/SessionScheduler";

### 7b. Add state variables

const [showSetup, setShowSetup] = useState(false); const [showScheduler, setShowScheduler] = useState(false);

### 7c. Add buttons near session controls

Find where the operator selects event type or starts a session. Add these two buttons alongside the existing controls:

<button onClick={() => setShowSetup(true)} className="btn btn-secondary" title="Configure tier, partner, recipients and check readiness"> ⚙ Configure session </button> <button onClick={() => setShowScheduler(true)} className="btn btn-secondary" title="Schedule a future session with auto pre-event briefing"> 📅 Schedule session </button>

### 7d. Render panels conditionally

{showSetup && activeSessionId && ( <div className="mt-4"> <SessionSetupPanel sessionId={activeSessionId} onComplete={() => setShowSetup(false)} /> </div> )} {showScheduler && ( <SessionScheduler onScheduled={(id) => { setShowScheduler(false); }} onClose={() => setShowScheduler(false)} /> )}

### 7e. Show tier badge next to session name

Wherever the session name or status is displayed, add a tier badge:

{session.tier && ( <span className={`tier-badge tier-${session.tier}`}> {session.tier.toUpperCase()} </span> )}

## Step 8 — Wire Client Message Panel  (15 minutes)

### 8a. Add floating panel to ClientLive.tsx

The ClientMessagePanel gives the IR team a floating chat bubble to message the operator in real time during the live event. Add to the bottom of the ClientLive component JSX:

import { ClientMessagePanel } from "../components/ClientMessagePanel"; // At the bottom of the return JSX, before the closing div: {tokenData?.valid && ( <ClientMessagePanel token={token ?? ""} sessionId={tokenData.sessionId} recipientName={tokenData.recipientName ?? "IR Team"} /> )}

### 8b. Add operator inbox to ShadowMode.tsx Live Q&A tab

Import OperatorMessagePanel and add to the Q&A tab header so operators see incoming client messages:

import { OperatorMessagePanel } from "../components/ClientMessagePanel"; // In the Live Q&A tab header area: {activeSessionId && ( <OperatorMessagePanel sessionId={activeSessionId} /> )}

## Step 9 — Wire Speaker Queue into Live Q&A Console  (20 minutes)

This wires the approved question pipeline to the presenter screen. When the operator approves a question and clicks "Send to speaker", it appears on the presenter's /presenter/:token screen and the AI suggested answer is pushed to the client dashboard.

### 9a. Import mutation in LiveQaDashboard.tsx

const queueForSpeaker = trpc.speakerQueue.queueForSpeaker.useMutation();

### 9b. Add "Send to speaker" button on approved questions

Find the per-question action buttons (approve, reject, legal review). After the approve button, add:

<button onClick={() => queueForSpeaker.mutate({ sessionId, questionId: question.id, questionText: question.question_text, askerName: question.asker_name, askerFirm: question.asker_firm, aiSuggestedAnswer: question.ai_draft_text, })} className="btn btn-sm btn-speaker" title="Send to presenter screen" disabled={question.triage_classification !== "approved"} > 🎙 Send to speaker </button>

### 9c. Show speaker queue count in Q&A header

const { data: speakerQueue } = trpc.speakerQueue.getSpeakerQueue.useQuery( { sessionId }, { refetchInterval: 5000 } ); // In header area: <span className="speaker-queue-count"> 🎙 {speakerQueue?.filter(q => q.status === "queued").length ?? 0} queued for speaker </span>

## Step 10 — Wire Session Close Pipeline  (25 minutes)

This is the most important wiring step. It connects session close to the full automated delivery chain: compliance email fires first, then report links go out, then compliance deadlines are created. Find the mutation in shadowModeRouter.ts that sets session status to "completed".

### 10a. Add imports at top of shadowModeRouter.ts

import { sendReportLinks } from "../services/ClientDeliveryService"; import { sendComplianceCloseEmail, createComplianceDeadline } from "../services/ComplianceDeadlineService";

### 10b. Add after AI report is generated and saved

Find the block that generates and saves the AI report on session close. Add this immediately after:

// ── GET SESSION CONFIG ── const sessionRows = await rawSql( `SELECT tier, partner_id, recipients, company, event_name, "createdAt" FROM shadow_sessions WHERE id = $1`, [sessionId] ); const session = sessionRows[0]; const recipients = session?.recipients ? (typeof session.recipients === "string" ? JSON.parse(session.recipients) : session.recipients) : []; // ── GET COMPLIANCE FLAGS ── const flagRows = await rawSql( `SELECT title, body, severity, required_action, jurisdiction FROM regulatory_flags WHERE session_id = $1`, [sessionId] ); // ── SEND COMPLIANCE EMAIL IMMEDIATELY ── if (flagRows.length > 0 && recipients.length > 0) { const complianceRecipients = recipients.filter((r: any) => ["Compliance Officer", "Legal Counsel"].includes(r.role) ¦¦ r.sendReport !== false ); if (complianceRecipients.length > 0) { await sendComplianceCloseEmail({ sessionId, companyName: session.company ?? "Company", eventName: session.event_name ?? "Event", flags: flagRows.map((f: any) => ({ title: f.title, body: f.body, severity: f.severity })), deadlines: [], recipients: complianceRecipients.map((r: any) => ({ name: r.name, email: r.email })) }); } } // ── CREATE COMPLIANCE DEADLINES ── for (const flag of flagRows.filter((f: any) => f.severity === "critical")) { await createComplianceDeadline({ sessionId, action: flag.required_action ?? `Review: ${flag.title}`, deadlineHours: flag.jurisdiction === "JSE" ? 48 : 72, jurisdiction: flag.jurisdiction ?? "JSE", assignedTo: recipients[0]?.email, priority: "critical", }); } // ── SEND FULL REPORT LINKS ── if (recipients.length > 0) { const reportRecipients = recipients.filter((r: any) => r.sendReport !== false); if (reportRecipients.length > 0) { await sendReportLinks({ sessionId, partnerId: session.partner_id ?? undefined, eventName: session.event_name ?? "Event", companyName: session.company ?? "Company", eventDate: new Date().toLocaleDateString(), reportModules: 20, complianceFlags: flagRows.length, sessionDuration: "—", recipients: reportRecipients.map((r: any) => ({ name: r.name, email: r.email })) }); } } // ── MARK REPORT LINKS SENT ── await rawSql( `UPDATE shadow_sessions SET report_links_sent_at = NOW() WHERE id = $1`, [sessionId] );

## Step 11 — Wire AGM Intelligence Routing  (10 minutes)

When a session is created with event_type = "agm", it should automatically route transcript segments through the AGM intelligence layer and set the tier to AGM.

### 11a. Auto-set AGM tier on event type selection in ShadowMode.tsx

// In the event type change handler: const handleEventTypeChange = (type: string) => { setEventType(type); if (type === "agm") { setTier("agm"); toast.info("AGM tier selected automatically — full governance intelligence active"); } };

### 11b. Route transcript segments through AGM analysis

In the transcript processing pipeline (where segments are saved), add AGM routing:

// After saving transcript segment, if session.event_type === "agm": if (session.event_type === "agm") { // Fire and forget — non-blocking trpc.agmIntelligence.analyseAgmSegment.mutate({ sessionId: session.id, segmentText: segment.text, speaker: segment.speaker, timestamp: segment.timestamp, }).catch(console.error); }

## Step 12 — Wire Live Link Send on Session Start  (10 minutes)

When the Recall.ai bot joins and the session transitions to "live" status, send live dashboard links to all configured recipients.

In shadowModeRouter.ts, find the handler that transitions session status to "live" (typically triggered by the bot_joining → live webhook or manual operator action). Add after the status update:

import { sendLiveDashboardLinks } from "../services/ClientDeliveryService"; // After status updated to "live": const configRows = await rawSql( `SELECT recipients, partner_id, company, event_name FROM shadow_sessions WHERE id = $1`, [sessionId] ); const config = configRows[0]; const recipients = config?.recipients ? (typeof config.recipients === "string" ? JSON.parse(config.recipients) : config.recipients) : []; const liveRecipients = recipients.filter((r: any) => r.sendLive !== false); if (liveRecipients.length > 0) { await sendLiveDashboardLinks({ sessionId, partnerId: config.partner_id ?? undefined, eventName: config.event_name ?? "Earnings Call", companyName: config.company ?? "Company", eventDate: new Date().toLocaleDateString(), recipients: liveRecipients.map((r: any) => ({ name: r.name, email: r.email, role: r.role })) }); await rawSql( `UPDATE shadow_sessions SET live_links_sent_at = NOW() WHERE id = $1`, [sessionId] ); }

## Step 13 — Add Client Access Logging to Report Page  (5 minutes)

Every time a client opens a report tab, log it so the operator can see engagement in the Archives panel.

### In client/src/pages/ClientReport.tsx — add view tracking

const logView = trpc.operations.logClientView.useMutation(); // On component mount (report opened): useEffect(() => { if (token) { logView.mutate({ token, tabViewed: "summary", timeSpentSecs: 0 }); } }, [token]); // On tab change (replace existing setActiveTab calls): const handleTabChange = (tabId: TabId) => { setActiveTab(tabId); window.scrollTo({ top: 0 }); logView.mutate({ token: token ?? "", tabViewed: tabId, timeSpentSecs: 0 }); };

## Step 14 — Add Environment Variable  (2 minutes)

One new environment variable is required. Add to Replit Secrets:

| Variable | Value | Notes |
| --- | --- | --- |
| APP_URL | https://[your-replit-app].replit.app | Base URL used to build client token links. No trailing slash. |

Note: All other required env vars (RESEND_API_KEY, ABLY_API_KEY, OPENAI_API_KEY, RECALL_AI_API_KEY etc.) are already configured.

# Section 4 — Full Verification Checklist

Run through every item in order after completing all 14 steps. Do not mark an item complete until it is confirmed working end-to-end.

## 4.1  Database

- 18 new tables exist (query in Step 2d returns 18 rows)

- shadow_sessions has columns: tier, partner_id, recipients, scheduled_at, pre_brief_sent_at, live_links_sent_at, report_links_sent_at

- Partners table has Lumi and Bastion seeded

## 4.2  Server Startup

- Server starts without TypeScript errors

- Console shows: [ComplianceDeadlineMonitor] Started — checking every 15 minutes

- Console shows: [BriefingScheduler] Started — checking every 5 minutes

- No import errors on the 7 new routers

## 4.3  Session Configuration (Gaps 1.1–1.4)

- Create a test session in Shadow Mode

- ⚙ Configure session button appears and opens SessionSetupPanel

- Select Intelligence tier → saved to session.tier column

- Add two recipients with email addresses → saved to session.recipients JSON

- Select Lumi as partner → saved to session.partner_id

- Run Readiness Check → all 6 items evaluated, results shown

## 4.4  Session Scheduling (Gap X.5)

- 📅 Schedule session button opens SessionScheduler modal

- Schedule a test session 2 hours from now

- Session appears in upcoming sessions list

- At T−60 minutes, pre-event briefing email arrives in recipient inbox

## 4.5  Live Dashboard Delivery (Gap 1.1)

- Session goes live → operator sees "Live links sent" confirmation

- Recipient email arrives from noreply@curalive.com (or partner domain)

- Email contains unique /live/:token link

- Click link → /live/:token opens, token validates, session info displays

- Transcript segments appear in real time

- Sentiment bars animate as session progresses

- Compliance flags appear as cards when detected

## 4.6  Operator↔Client Messaging (Gap X.1)

- On /live/:token page — floating 💬 button visible bottom-right

- Type a message and send → appears in Ably channel operator-{sessionId}

- In Shadow Mode Live Q&A tab — incoming message badge appears

- Operator replies → message appears on client dashboard in real time

## 4.7  Speaker Queue (Gaps 7.3–7.4)

- Approve a question in Live Q&A console

- 🎙 Send to speaker button appears and is clickable

- Click → question appears on /presenter/:token screen

- AI suggested answer visible on presenter screen (toggle button)

- AI suggestion also pushed to client dashboard Ably channel

- Mark as answered → question clears, queue updates

## 4.8  Post-Event Report Delivery

- Close session → compliance email arrives within 2 minutes (if flags exist)

- Full report email arrives within 5 minutes

- Email contains unique /report/:token link

- Click link → /report/:token opens

- All 10 tabs load: summary, financials, compliance, tone, Q&A, transcript, actions, social, SENS, certificate

- Client access log visible to operator in Archives tab

## 4.9  White Label (Lumi test)

- Update Lumi partner record with a test logo URL and custom colours

- Generate a token for a Lumi-tagged session

- Open /live/:token → Lumi branding visible, CuraLive not mentioned

- Email arrives from noreply@curalive.com (Lumi domain pending DNS setup)

## 4.10  AGM Intelligence (Gap X.6)

- Create session with event_type = agm

- AGM tier auto-selected, toast notification shown

- Create test resolutions via agmIntelligence.createResolution

- Paste transcript segment containing "ISS" or "vote against" → signal detected

- Get AGM dashboard → resolutions, signals, and summary all returned

## 4.11  Compliance Pipeline (Gaps 11.1–11.3)

- Session with JSE jurisdiction detects forward guidance → compliance flag raised

- Session close → compliance email sent immediately to compliance officer role

- Compliance deadline created with 48-hour deadline

- ComplianceDeadlineMonitor: check runs without errors every 15 minutes

# Section 5 — Complete Gap Resolution Summary

All 23 identified gaps are covered in this brief. The table below maps each gap to the file and step that resolves it.

| # | Gap | Resolved by | Integration step |
| --- | --- | --- | --- |
| 1.1 | No recipient config on session setup | SessionSetupPanel + sessionConfigRouter | Step 7 |
| 1.2 | No tier selection on session setup | SessionSetupPanel + updateSessionConfig | Step 7 |
| 1.3 | No partner assignment on session setup | SessionSetupPanel + partners table | Step 7 |
| 1.4 | No pre-event readiness check | runReadinessCheck mutation in sessionConfigRouter | Step 7 |
| 1.5 | AGM event type had no dedicated routing | agmIntelligenceRouter + event_type detection | Step 11 |
| 2.1 | Archive uploads had no recipient config | sessionConfigRouter covers both live and archive sessions | Step 7 |
| 2.2 | Archive uploads had no tier selection | Same as 2.1 | Step 7 |
| 2.3 | No batch archive upload | Documented — Replit to build batch queue UI in next sprint | — |
| 3.1 | No client delivery status in Archives | live_links_sent_at + report_links_sent_at columns visible in archives list | Step 2 |
| 3.2 | No resend report link action | operations.resendReportLink mutation | Step 3 (register operationsRouter) |
| 3.3 | No cross-event comparison view | Documented — build in next sprint | — |
| 3.4 | No client access log | clientReportViewLog table + operations.logClientView | Step 13 |
| 7.1 | IR team could not message operator | sessionMessagesRouter + ClientMessagePanel | Steps 3, 8 |
| 7.2 | No live Q&A analytics during session | Documented — add pattern detection to LiveQaDashboard next sprint | — |
| 7.3 | No speaker delivery mechanism | speakerQueueRouter + PresenterScreen + /presenter/:token | Steps 3, 6, 9 |
| 7.4 | AI suggestion not pushed to client dashboard | speakerQueue.queueForSpeaker publishes to Ably client channel | Step 9 |
| 7.5 | Shadow Mode Q&A distinction unclear | Documented — operator UI note added in SessionSetupPanel | Step 7 |
| 8.1 | No pre-event system test trigger | runReadinessCheck covers 6 key pre-event checks | Step 7 |
| 8.2 | No client link connectivity test | sendLiveLinks sends operator a test copy before live event | Step 7 |
| 9.1 | Board Intelligence not auto-populated from live session | Documented — wire into session close next sprint | — |
| 9.2 | No historical commitment import | operations.importHistoricalCommitments | Step 3 |
| 9.3 | No board member profiles | operations.upsertBoardMember + getBoardMembers | Step 3 |
| 10.1 | No auto briefing 60 minutes before session | startBriefingScheduler (checks every 5 min) | Step 5 |
| 10.2 | Briefing not delivered to client recipients | generateAndSendPreBriefing sends to all recipients | Step 5 |
| 10.3 | No briefing accuracy scoring post-session | calculateBriefingAccuracy + briefingAccuracyScores table | Step 2 |
| 11.1 | Jurisdiction manually selected | operations.detectJurisdiction (auto from exchange code) | Step 3 |
| 11.2 | No compliance deadline tracking + escalation | ComplianceDeadlineService + startComplianceDeadlineMonitor | Steps 5, 10 |
| 11.3 | No compliance-only email on session close | sendComplianceCloseEmail fires before report links | Step 10 |
| X.1 | No operator ↔ client real-time messaging | sessionMessagesRouter + ClientMessagePanel (bidirectional Ably) | Steps 3, 8 |
| X.2 | No operator handoff mechanism | operations.initiateHandoff + acceptHandoff | Step 3 |
| X.3 | No multi-operator sessions | sessionOperators table + operations.joinSessionAsOperator | Steps 2, 3 |
| X.4 | No client feedback mechanism | operations.submitFeedback → AI evolution engine | Step 3 |
| X.5 | No session scheduling | scheduledSessions table + SessionScheduler UI | Steps 2, 7 |
| X.6 | No AGM intelligence layer | agmIntelligenceRouter (full: resolutions, dissent, proxy advisors, post-AGM report) | Steps 3, 11 |

# Section 6 — New Client-Facing Pages

Three new authenticated pages serve client recipients. All are token-authenticated. None expose backend vendor names.

## 6.1  /live/:token — Live Intelligence Dashboard

- Who sees it: IR team, CFO, compliance officer — anyone in the session recipients list

- When it arrives: Email sent automatically when session goes live

- What it shows: Live transcript, real-time sentiment bars, compliance flags as they fire, AI rolling summary, live Q&A queue (read-only), operator messages, post-session report status

- Tier-aware: Essential shows core intelligence. Intelligence tier adds speaker scorecards, evasion index, oracles. Enterprise adds cross-event benchmarking and analyst identity

- Messaging: Floating 💬 button → secure private channel to the operator

## 6.2  /report/:token — Post-Event Intelligence Report

- Who sees it: Same recipients as live dashboard

- When it arrives: Email sent automatically within 5 minutes of session close

- What it shows: 10-tab report — executive summary, financial metrics, compliance flags, management tone, Q&A log, full transcript, action items, social media pack, SENS/RNS draft, blockchain certificate

- Access tracking: Every tab viewed is logged to clientReportViewLog for operator visibility

- Expires: 30 days post-event

## 6.3  /presenter/:token — Presenter Screen

- Who sees it: The CEO/CFO/presenter during the live event, typically on a second screen or tablet

- When it is sent: Operator generates presenter token and shares link before the session

- What it shows: Full-screen display of the active approved question, asker firm, AI suggested talking points (toggle to show/hide), queue of upcoming questions

- How it works: Operator clicks "Send to speaker" in Live Q&A console → appears on this screen via Ably speaker channel

## 6.4  Vendor Name Rules for All Client Pages

⚠  The following terms must NEVER appear on any customer-facing page or email.

| Never show | Replace with |
| --- | --- |
| Whisper / Whisper STT | "AI transcription" or "AI transcription · Speaker-diarised" |
| Recall.ai / Recall.ai bot | "CuraLive Intelligence Agent" |
| GPT-4o / OpenAI | "CuraLive AI" |
| Gemini | "CuraLive AI" |
| Ably | "live intelligence streaming" or omit entirely |
| Twilio / Telnyx | Omit entirely — internal infrastructure |
| Mux | Omit entirely — internal infrastructure |
| Resend | Omit entirely — internal infrastructure |
| tRPC / Drizzle / PostgreSQL | Omit entirely — internal infrastructure |

# Section 7 — Intelligence Tiers and AGM

## 7.1  Tier Architecture

CuraLive now has four intelligence tiers. The tier is set at session creation by the operator and determines what the client sees on their live dashboard and what modules run in the post-event report.

| Tier | Pricing model | Live dashboard features | Report modules |
| --- | --- | --- | --- |
| Essential | Per event | Live transcript · 4 sentiment metrics · Compliance flags · AI rolling summary · Q&A queue | 5 core modules + disclosure certificate |
| Intelligence | Per event or retainer | All Essential + speaker scorecards · evasion index · management tone meter · crisis prediction oracle · valuation impact oracle · M&A signal detector | Full 20-module report + crisis prediction + valuation oracle + SENS/RNS draft + social media pack |
| Enterprise | Annual licence | All Intelligence + cross-event benchmarking (live bar vs prior quarters) · analyst identity + historical Q patterns · briefing accuracy tracker · board commitment tracker | All 20 modules + Board Intelligence Compass + pre-event briefing accuracy + cross-event benchmarks + RBAC |
| AGM | Per AGM event (Enterprise add-on) | All Enterprise + AGM intelligence layer: resolution tracking · shareholder dissent sentiment · activist language detection · proxy advisor references (ISS, Glass Lewis) · governance communication scoring | All 20 modules + post-AGM dissent report · resolution-by-resolution analysis · activist activity assessment · proxy advisor impact scoring |

## 7.2  AGM Intelligence Layer

AGM events are fundamentally different from earnings calls. The intelligence layer built in agmIntelligenceRouter.ts covers:

- Resolution tracking: operator configures resolutions before the AGM. Sentiment is tracked per resolution as the debate progresses.

- Shareholder dissent detection: activist language ("vote against", "oppose", "reject", "excessive"), institutional signals, retail shareholder signals.

- Proxy advisor references: automatic detection of ISS, Glass Lewis, Hermes, Sustainalytics references in the transcript.

- Post-AGM dissent report: LLM-generated structured report on overall dissent level, resolution-by-resolution analysis, activist activity, proxy advisor impact, and recommended board actions.

- Governance scoring: maps to existing Board Intelligence Compass — governance score updates as commitments are addressed or avoided.

Commercial positioning: AGM is priced per event as a premium add-on to Enterprise. For Lumi Global (who run hundreds of AGMs per year for JSE-listed clients), this is a direct commercial conversation. No competing product offers real-time AGM intelligence at this level.

# Section 8 — White Label Architecture

## 8.1  How It Works

The white-label system has four layers. When all four are configured for a partner, their clients never see CuraLive anywhere.

| Layer | What it controls | How to configure |
| --- | --- | --- |
| 1. Visual branding | Logo, primary colour, font family | Update partners table: logo_url, primary_color, accent_color, font_family |
| 2. Domain | intelligence.lumigroup.com instead of app.curalive.com | Set custom_domain on partners table. Partner adds DNS CNAME to Replit app URL. |
| 3. Email | Emails from noreply@lumigroup.com instead of CuraLive | Set sending_domain, sending_name, sending_email on partners table. Add Resend sending domain for partner. |
| 4. Reports & certificates | PDF downloads and certificates carry partner brand | useBrandConfig hook injects CSS variables automatically. All client pages are brand-aware. |

## 8.2  Activating Lumi White Label

When Lumi is ready to go white label, run this SQL and have Lumi add the DNS record:

UPDATE partners SET display_name = 'Lumi Intelligence', logo_url = 'https://[lumi-logo-cdn-url]', primary_color = '#[lumi-brand-colour]', accent_color = '#[lumi-dark-colour]', custom_domain = 'intelligence.lumigroup.com', custom_domain_verified = true, sending_domain = 'lumigroup.com', sending_name = 'Lumi Intelligence', sending_email = 'noreply@lumigroup.com' WHERE slug = 'lumi'; -- Lumi DNS record: -- intelligence.lumigroup.com CNAME [replit-app-url]

# Section 9 — Remaining Work After This Brief

The following items were identified but not yet built. They are the next sprint after this brief is fully implemented and verified.

## 9.1  Next Sprint (Platform)

| Item | What it does | Priority |
| --- | --- | --- |
| Gap 2.3 — Batch archive upload | Queue-based batch upload for onboarding clients with historical recordings | Medium |
| Gap 3.3 — Cross-event comparison | Side-by-side view of two sessions for quarter-on-quarter benchmarking | Medium |
| Gap 7.2 — Live Q&A analytics | Pattern detection during session: which firm is asking most, coordinated questioning, escalation detection | High |
| Gap 9.1 — Board Intelligence auto-populate | Board Intelligence Compass auto-updates from live session as commitments are mentioned or avoided | Medium |

## 9.2  Commercial Priorities (Parallel Track)

| Action | Status | Urgency |
| --- | --- | --- |
| Lumi Global partner conversation | All demos and commercial model ready. Informal conversation not yet initiated. | Immediate |
| Microsoft ISV Success Programme | Application at partner.microsoft.com. Not yet submitted. | This month |
| CCSA employment exit | Exit email drafted. Parked. Remains a live commercial risk. | This month |

## 9.3  Patent Deadlines

| Filing | Target | Status |
| --- | --- | --- |
| CIP 7 — Module 33, Claims 83–90 | September 2026 | Not yet drafted |
| CIP 8 — Microsoft acquisition claims 91–94 | Q4 2026 | Not yet drafted |
| CIP 9 — Modules 43–46 | Q4 2026 | Not yet drafted |
| PCT filing | 12 March 2027 — HARD DEADLINE | Preparation must begin now. Missing this deadline loses international protection. |

# Section 10 — Operator Console Design Additions

The following four additions complete the operator console design. They do not replace anything already built — they extend the existing Shadow Mode console with missing workflow pieces identified from the operator console product brief. All four use infrastructure already built in this brief. Replit adds these on top of the 14-step integration already specified.

These four items should be added to ShadowMode.tsx during the same Replit session as the main brief. No new backend required — all use already-registered routers and tables.

## Item A — Transcript Segment Flagging and Timeline

The operator console product brief calls specifically for the ability to pin or flag transcript segments, create timeline markers, and jump to notable moments. The current transcript feed streams in but segments cannot be flagged mid-session. This closes that gap.

### What to build in ShadowMode.tsx

- Add a small flag icon (🚩) to the right of each line in the live transcript feed. On hover it becomes visible; on click it fires a tRPC mutation.

- The mutation saves a session_marker record: session_id, timestamp, segment_text, operator_note (optional, editable inline), flag_type (default: "notable" — dropdown: notable / compliance / forward-guidance / tone-shift / action-required).

- Flagged lines are highlighted with a left-border accent in the transcript feed matching the flag type colour (amber for notable, red for compliance, blue for action-required).

- Flagged moments feed into the session timeline in the bottom tray (Item B) and into the post-event report as an "Operator-flagged moments" section.

### Schema addition required

-- Add to drizzle/schema.ts (append to gaps.schema.ts): export const sessionMarkers = pgTable("session_markers", { id: serial("id").primaryKey(), sessionId: integer("session_id").notNull(), segmentText: text("segment_text").notNull(), operatorNote: text("operator_note"), flagType: varchar("flag_type", { length: 30 }).default("notable"), // flag_type values: notable ¦ compliance ¦ forward-guidance ¦ tone-shift ¦ action-required speaker: varchar("speaker", { length: 200 }), eventTimestamp: integer("event_timestamp"), // seconds into session operatorId: integer("operator_id"), createdAt: timestamp("created_at").defaultNow(), }); -- Then run: drizzle-kit push --force

### Router addition — add to operationsRouter.ts

// Add to operationsRouter.ts (inside the router object): flagTranscriptSegment: operatorProcedure .input(z.object({ sessionId: z.number().int(), segmentText: z.string(), flagType: z.enum(["notable","compliance","forward-guidance","tone-shift","action-required"]).default("notable"), operatorNote: z.string().optional(), speaker: z.string().optional(), eventTimestamp: z.number().int().optional(), })) .mutation(async ({ input, ctx }) => { const db = await getDb(); if (!db) throw new Error("Database not available"); const [marker] = await db.insert(sessionMarkers).values({ sessionId: input.sessionId, segmentText: input.segmentText, flagType: input.flagType, operatorNote: input.operatorNote, speaker: input.speaker, eventTimestamp: input.eventTimestamp, operatorId: ctx.user?.id, }).returning(); return marker; }), getSessionMarkers: operatorProcedure .input(z.object({ sessionId: z.number().int() })) .query(async ({ input }) => { const db = await getDb(); if (!db) return []; return db.select().from(sessionMarkers) .where(eq(sessionMarkers.sessionId, input.sessionId)) .orderBy(asc(sessionMarkers.createdAt)); }),

## Item B — Collapsible Bottom Tray

The operator console product brief calls for a collapsible bottom tray containing: archive/downloads, report generation progress, event notes, audit log, session timeline, and system health. Currently these are scattered across different tabs. A persistent bottom tray surfaces them during the live event without cluttering the main three-column workspace.

### What to build in ShadowMode.tsx

- Add a thin persistent bar at the bottom of the ShadowMode layout. Default state: collapsed (height 36px) showing only the session timer and a health dot. Toggle button (chevron) expands it to 220px.

- When expanded, show four tabs inside the tray: (1) Timeline — chronological list of session markers (from Item A) and compliance flags, each with timestamp and flag type. (2) Audit log — every operator action logged with timestamp and operator name, from the existing operator_action_log table. (3) Report status — polling trpc.shadowMode.getReportStatus for the active session; shows "generating / complete / not started" with module count. (4) System health — condensed Health Guardian output (6 service dots, last checked time).

- No new backend required. All data comes from existing queries: getSessionMarkers (Item A), operator_action_log, getReportStatus, and Health Guardian service. This is purely a UI addition to ShadowMode.tsx.

- State: const [trayOpen, setTrayOpen] = useState(false). Tray auto-opens when a new compliance flag fires (so the operator sees it in the timeline without having to manually open it).

## Item C — Internal Team Coordination Tab

The operator console brief describes a third tab in the right-column action area for internal team coordination — operator notes, inter-operator messages, and speaker briefing snippets. The infrastructure for all three already exists. This wires them into a dedicated tab.

### What to build in ShadowMode.tsx

- In the right-column action area of the live console view, the current tabs are: Live Q&A | Session Actions. Add a third tab: Team.

- Team tab contains three sections: (1) Operator notes — existing add/delete notes panel (already built in ShadowMode). Move it from its current location into this tab. (2) Inter-operator chat — if multiple operators are on the session (sessionOperators table, Gap X.3), show a simple internal message thread using trpc.sessionMessages.getSessionMessages filtered to fromRole = "operator". (3) Speaker briefing — a free-text area where the operator types pre-approved talking points or key messages. On submit, these push to the presenter screen Ably channel as a "briefing.update" event. Presenter screen shows them in a collapsible panel above the question queue.

- All data sources already exist. The Team tab is purely a UI reorganisation plus one new Ably publish event (briefing.update on speaker channel).

## Item D — Three-State Console Mode

The operator console brief asks for the interface to change as the event progresses. The session status already drives the underlying state — it just needs to surface visually. Three distinct console states are required: pre_event, live, and post_event.

### What to build in ShadowMode.tsx

- Add a derived consoleMode variable computed from the active session status:

// Derive consoleMode from session status: type ConsoleMode = "pre_event" ¦ "live" ¦ "post_event"; const consoleMode: ConsoleMode = useMemo(() => { const s = activeSession?.status; if (!s ¦¦ s === "pending" ¦¦ s === "scheduled" ¦¦ s === "bot_joining") return "pre_event"; if (s === "live") return "live"; return "post_event"; // completed ¦ processing ¦ failed }, [activeSession?.status]);

- pre_event mode: SessionSetupPanel is prominent and centred. Transcript area shows "Waiting for session to begin" placeholder. Intelligence column shows pre-event briefing summary if available. Right column shows readiness checklist. Top command strip shows status as PENDING / SCHEDULED.

- live mode: Full three-column layout active. Transcript is the dominant element. Intelligence column fully active. Right column defaults to Live Q&A tab. Top command strip shows red LIVE indicator with pulsing dot and session timer. SessionSetupPanel hidden.

- post_event mode: Layout shifts to summary mode. Transcript area becomes read-only scrollable full transcript with flagged moments highlighted. Intelligence column shows session summary KPIs (duration, flag count, Q&A count, confidence score). Right column shows report generation status, compliance deadline countdown, and client delivery confirmation. Bottom tray auto-opens to show full session timeline. Top command strip shows COMPLETE status.

- No new backend required. consoleMode is derived client-side from session status which is already polled. This is purely a conditional rendering change in ShadowMode.tsx gated on the consoleMode value.

## 10.5  Section 10 Summary — Effort and Dependencies

| Item | File changed | New backend needed? | Est. effort | Do after main brief? |
| --- | --- | --- | --- | --- |
| A — Segment flagging | ShadowMode.tsx + gaps.schema.ts + operationsRouter.ts | Yes — 1 new table (session_markers) + 2 mutations | ~45 minutes | Yes — same Replit session |
| B — Bottom tray | ShadowMode.tsx only | No — uses existing queries only | ~30 minutes | Yes — same Replit session |
| C — Team tab | ShadowMode.tsx + PresenterScreen.tsx | Minimal — one new Ably publish event (briefing.update) | ~40 minutes | Yes — same Replit session |
| D — Console mode states | ShadowMode.tsx only | No — derived from existing session.status | ~35 minutes | Yes — same Replit session |
| Total addition | ShadowMode.tsx (main) + 2 minor additions | 1 new table, 2 new mutations, 1 Ably event | ~2.5 hours total | Same session as main brief |