# Replit Implementation Kickoff & Analytics Dashboard Brief

Status: Ready for Replit Input
Date: March 10, 2026
From: Manus AI
To: Replit Engineering Team

# Replit Implementation Kickoff & Analytics Dashboard Brief

**Status:** Ready for Replit Input

**Date:** March 10, 2026

**From:** Manus AI

**To:** Replit Engineering Team

**Project:** CuraLive (chorus-ai)

---

## Executive Summary

This brief outlines two critical next steps for CuraLive:

1. **Replit Implementation Kickoff** — Begin building interconnection mapping UI components and Virtual Studio integration (12-week sprint)

2. **Analytics Dashboard Build** — Create stakeholder-facing dashboard to track interconnection adoption and ROI realization

We need your input on implementation approach and architecture decisions to ensure alignment with your development workflow.

---

## Part 1: Replit Implementation Kickoff

### Current Status

✅ **Completed by Manus:**

- Phase 3: UI Components Specification (InterconnectionGraph, WorkflowSteps, InterconnectionModal)

- Phase 4: AI Shop Integration Specification (feature cards, recommendations, progressive unlock)

- Phase 5: Training & Documentation (40+ section manual)

- Virtual Studio Integration Specification (bundle customizations, ESG flagging, multi-language support)

📋 **All specifications pushed to GitHub:** `davecameron187-sys/curalive-platform` (commit d36b843)

### Implementation Timeline

**Weeks 1-4:** UI Components & AI Shop Integration

- InterconnectionGraph component (D3.js visualization)

- WorkflowSteps component (timeline)

- InterconnectionModal component

- FeatureCard updates with badges

- "See Connections" button integration

- Recommended features section

**Weeks 5-8:** Virtual Studio Phase 1

- Database schema (virtual_studios, esg_studio_flags, studioInterconnections)

- VirtualStudioService (bundle customization, interconnection linking)

- ESG flagging system

- Avatar generation

**Weeks 9-12:** Virtual Studio Phase 2 & Testing

- Avatar dubbing (multi-language)

- Replay generation

- tRPC procedures (8 total)

- Comprehensive test suite (>85% coverage)

- End-to-end testing with pilot customers

### Question 1: Project Organization Approach

Option A: GitHub Issues + Project Board

- Create GitHub project board with automated columns (Backlog, In Progress, Review, Done)

- Break down each spec into granular GitHub issues

- Link issues to pull requests for traceability

- Weekly sync via GitHub Discussions

**Pros:** Native GitHub integration, clear traceability, easy for distributed teams

**Cons:** Requires GitHub discipline, may feel heavyweight for small tasks

Option B: Replit-Managed Roadmap

- Use Replit's internal project management system

- Create weekly sprint deliverables with clear acceptance criteria

- Manus provides weekly spec clarifications as needed

- Monthly sync calls for blockers

**Pros:** Replit owns the workflow, faster iteration

**Cons:** Less visibility for Manus, potential communication gaps

Option C: Hybrid Approach

- GitHub issues for technical specs and code reviews

- Replit internal tracking for sprint planning

- Weekly async updates via GitHub Discussions

- Bi-weekly sync calls

**Pros:** Best of both worlds, clear ownership, good communication

**Cons:** Requires discipline on both sides

**RECOMMENDATION:** Option C (Hybrid) — Balances transparency with Replit's workflow preferences

---

### Question 2: Delivery Cadence

Option A: 2-Week Sprints

- Sprint 1-2: UI Components (InterconnectionGraph, WorkflowSteps, Modal)

- Sprint 3-4: AI Shop Integration (badges, recommendations, analytics)

- Sprint 5-6: Virtual Studio Phase 1 (database, services, customization)

- Sprint 7-8: Virtual Studio Phase 2 (dubbing, replays, tRPC)

**Pros:** Frequent deliverables, quick feedback loops, easier to pivot

**Cons:** More overhead for planning, more frequent code reviews

Option B: 4-Week Sprints

- Sprint 1: UI Components + AI Shop Integration

- Sprint 2: Virtual Studio Phase 1

- Sprint 3: Virtual Studio Phase 2 + Testing

**Pros:** Larger batches, less planning overhead, deeper focus

**Cons:** Longer feedback cycles, harder to course-correct

Option C: Continuous Delivery

- No formal sprints; continuous PR flow

- Weekly feature releases

- Manus provides specs on-demand

**Pros:** Maximum flexibility, fastest time-to-market

**Cons:** Harder to plan, potential quality issues, unclear priorities

**RECOMMENDATION:** Option A (2-Week Sprints) — Balances velocity with quality and feedback

---

### Question 3: Testing & QA Strategy

Option A: Replit-Owned Testing

- Replit writes and maintains all unit/integration tests

- Manus reviews test coverage and acceptance criteria

- Manual QA by Replit before each PR

**Pros:** Replit owns quality, faster iteration

**Cons:** May miss edge cases, requires strong test discipline

Option B: Shared Testing Responsibility

- Replit writes unit tests for services/components

- Manus writes integration tests and acceptance criteria

- Both teams do manual QA before release

**Pros:** Better coverage, knowledge sharing, shared ownership

**Cons:** Coordination overhead, potential duplication

Option C: Manus-Provided Test Suite

- Manus provides comprehensive test templates

- Replit implements tests following templates

- Manus validates test coverage

**Pros:** Consistent test quality, clear expectations

**Cons:** Less flexibility for Replit, potential template misalignment

**RECOMMENDATION:** Option B (Shared Testing) — Ensures quality while respecting Replit's expertise

---

## Part 2: Analytics Dashboard Build

### Dashboard Purpose

Track interconnection adoption, ROI realization, and feature combination effectiveness to measure success of the interconnection mapping system.

### Question 4: Dashboard Architecture

Option A: Integrated into Main CuraLive Platform

- New page: `/admin/interconnection-analytics`

- Uses existing tRPC procedures and Ably real-time

- Accessible to operators and admins

- Real-time updates every 5 seconds

**Pros:** Single platform, real-time data, integrated auth

**Cons:** Adds complexity to main app, potential performance impact

Option B: Separate Admin Portal

- Standalone Next.js app at `analytics.curalive.com`

- Dedicated database views for analytics

- Separate auth system

- Hourly/daily batch updates

**Pros:** Decoupled from main app, better performance, easier to scale

**Cons:** Separate deployment, duplicate auth, data sync complexity

Option C: Embedded Analytics Widget

- React component library that can be embedded anywhere

- Lightweight, self-contained

- Periodic refresh (hourly)

- Works in dashboards, reports, emails

**Pros:** Flexible, reusable, lightweight

**Cons:** Limited real-time capability, less interactive

**RECOMMENDATION:** Option A (Integrated into Main Platform) — Simplest to implement, leverages existing infrastructure

---

### Question 5: Key Metrics & Visualization

Primary Metrics to Track:

1. **Adoption Metrics**

- Total interconnection activations (cumulative)

- Activation trend (daily/weekly)

- "See Connections" click-through rate

- Interconnection-based vs. manual activations

2. **ROI Metrics**

- Projected ROI (based on multipliers)

- Realized ROI (actual customer-reported)

- ROI realization rate (%)

- Average ROI per interconnection

3. **Feature Combination Metrics**

- Top 10 interconnections by activation count

- Workflow completion rate (% of users who follow recommended sequences)

- Feature bundle adoption (% of customers using each bundle)

- Cross-bundle adoption (% using features from multiple bundles)

4. **User Segment Metrics**

- Adoption by customer segment (Enterprise, Mid-Market, SMB)

- Adoption by industry (Finance, Healthcare, Tech, etc.)

- Adoption by company size

- Time-to-value by segment

5. **Engagement Metrics**

- Average features per customer

- Feature activation velocity (features/week)

- Feature retention (% still using after 30 days)

- Feature churn (% who deactivated)

Visualization Options:

| Metric | Visualization | Refresh |

|--------|---------------|---------|

| Adoption Trend | Line chart (daily activations) | Real-time |

| Top Interconnections | Bar chart (top 10) | Hourly |

| Workflow Completion | Funnel chart (steps completed) | Hourly |

| ROI Realization | Gauge chart (% realized) | Daily |

| Feature Distribution | Pie chart (by bundle) | Daily |

| Segment Breakdown | Table with filters | Daily |

**RECOMMENDATION:** Start with Adoption, ROI, and Top Interconnections; add others based on stakeholder feedback

---

### Question 6: Stakeholder Access & Permissions

Option A: Role-Based Access

- **Executives:** High-level metrics (adoption, ROI, trends)

- **Product Managers:** Detailed metrics (feature combinations, workflows)

- **Customer Success:** Customer-specific metrics (segment, engagement)

- **Operators:** Real-time alerts (adoption spikes, issues)

**Pros:** Tailored views, security, clear ownership

**Cons:** Complex permissions logic, maintenance overhead

Option B: Public Dashboard

- All metrics visible to all authenticated users

- No role-based restrictions

- Simple to implement

**Pros:** Transparency, easy to build

**Cons:** May expose sensitive data, less focused for different roles

Option C: Tiered Access

- **Tier 1:** Basic metrics (everyone)

- **Tier 2:** Detailed metrics (admins)

- **Tier 3:** Customer-specific metrics (customer success team)

**Pros:** Balance of transparency and security

**Cons:** Still requires permission logic

**RECOMMENDATION:** Option A (Role-Based Access) — Ensures data security and tailored insights

---

### Question 7: Real-Time vs. Batch Updates

Option A: Real-Time (Ably)

- Updates every 5 seconds

- Uses Ably channels for live sync

- Requires WebSocket connection

- Higher infrastructure cost

**Pros:** Always current, engaging, best for live monitoring

**Cons:** Higher latency, more server load, potential connection issues

Option B: Hourly Batch

- Updates every hour via scheduled job

- Uses database queries

- Lower infrastructure cost

- Simpler to implement

**Pros:** Predictable, lower cost, easier to cache

**Cons:** Stale data, less engaging

Option C: Hybrid

- Real-time for critical metrics (adoption spikes, errors)

- Hourly batch for trend metrics

- Uses both Ably and scheduled jobs

**Pros:** Best of both worlds, balanced cost/freshness

**Cons:** More complex to implement

**RECOMMENDATION:** Option C (Hybrid) — Real-time for adoption/errors, hourly for trends

---

## Implementation Roadmap

### Phase 1: Replit Implementation (Weeks 1-12)

**Weeks 1-4:** UI Components & AI Shop Integration

- Deliverable: Feature cards with interconnection badges, "See Connections" modal, recommended features section

**Weeks 5-8:** Virtual Studio Phase 1

- Deliverable: Bundle-specific studio customizations, interconnection overlays, ESG flagging

**Weeks 9-12:** Virtual Studio Phase 2 & Testing

- Deliverable: Avatar dubbing, replays, tRPC procedures, comprehensive tests, end-to-end validation

### Phase 2: Analytics Dashboard (Weeks 5-8, parallel with Virtual Studio)

**Week 5-6:** Database schema & tRPC procedures

- Create analytics tables (interconnection_analytics, activation_sources, etc.)

- Build tRPC procedures for metrics queries

**Week 7:** React UI components

- Build metric cards, charts, tables

- Implement filters and date ranges

**Week 8:** Integration & testing

- Connect to Ably for real-time updates

- Test with pilot customer data

- Deploy to staging

### Phase 3: Pilot Testing (Weeks 9-12)

**Week 9-10:** Beta deployment to 5 pilot customers

- Goldman Sachs, UnitedHealth, Microsoft, JPMorgan, Pfizer

- Monitor interconnection adoption and Virtual Studio engagement

**Week 11-12:** Feedback & iteration

- Collect feedback from pilots

- Iterate on UI/UX based on usage patterns

- Prepare for general availability launch

---

## Success Criteria

### For Replit Implementation

- ✅ All UI components render correctly with <500ms latency

- ✅ Interconnection workflows function end-to-end

- ✅ Virtual Studio customizations work for all 5 bundles

- ✅ Test coverage >85%

- ✅ Zero critical bugs in production

- ✅ 99.9% uptime for real-time features

### For Analytics Dashboard

- ✅ All metrics display correctly and update on schedule

- ✅ Dashboard loads in <2 seconds

- ✅ Role-based access working correctly

- ✅ Real-time alerts triggering for adoption spikes

- ✅ Stakeholder satisfaction >4.5/5

---

## Questions for Replit

Please provide your preferences on the following:

1. **Project Organization:** Option A (GitHub Issues), B (Replit-Managed), or C (Hybrid)?

2. **Delivery Cadence:** Option A (2-week sprints), B (4-week sprints), or C (Continuous)?

3. **Testing Strategy:** Option A (Replit-owned), B (Shared), or C (Manus-provided templates)?

4. **Dashboard Architecture:** Option A (Integrated), B (Separate portal), or C (Widget)?

5. **Key Metrics Priority:** Which metrics are most important? (Adoption, ROI, Feature combinations, Segments, Engagement?)

6. **Stakeholder Access:** Option A (Role-based), B (Public), or C (Tiered)?

7. **Update Frequency:** Option A (Real-time), B (Hourly batch), or C (Hybrid)?

---

## Next Steps

1. **Replit Response:** Provide answers to the 7 questions above

2. **Kickoff Meeting:** Schedule 30-min sync to align on approach and blockers

3. **Sprint Planning:** Create detailed sprint backlog based on Replit's preferences

4. **Development Start:** Begin Week 1 deliverables

---

## Appendix: Specification References

All specifications are available in GitHub:

- `docs/specs/INTERCONNECTION_UI_COMPONENTS_SPEC.md`

- `docs/specs/INTERCONNECTION_AI_SHOP_INTEGRATION_SPEC.md`

- `docs/specs/VIRTUAL_STUDIO_INTEGRATION_SPEC.md`

Repository: `davecameron187-sys/curalive-platform`

Branch: `main`

Latest Commit: `d36b843`

---

**Document Prepared By:** Manus AI

**Date:** March 10, 2026

**Status:** Ready for Replit Input