# CuraLive Platform — Status Brief

Date: 25 March 2026

# Current Situation

CuraLive is a real-time investor events intelligence platform. Today we completed significant code updates and prepared the platform for GitHub-first operations. Replit publishing is currently blocked by a platform-side issue — the code itself builds and runs correctly.

# What Was Done Today

## Code Updates (all pushed to GitHub main)

- ComplianceEngine fixed — PostgreSQL column names and timestamp comparisons corrected

- Recording & Transcription downloads — MP3 and TXT download buttons added to Archives & Reports, with secure REST download endpoints

- Email reports rebuilt — Full AI intelligence report now includes all 16 modules (executive summary, sentiment, compliance, key topics, speaker analysis, investor signals, Q&A, action items, communication score, risk factors, financials, sentiment arc, ESG, competitive intel, board summary, recommendations)

- Webhook URL handling improved — Shadow Mode sessions now pass webhook base URL from client, with multiple fallback options

- Runtime error fixes synced — Schema and audio transcription updates from Codespaces team integrated

## GitHub Infrastructure (all pushed)

- 3 branches created and synced: main (production), shadow-mode (shadow deployment), develop (staging)

- Codespaces configuration added — .devcontainer/ with Node 20 + PostgreSQL 16, auto-setup script, environment templates

- CI/CD workflow files prepared — CI checks on PRs, production deploy on main, shadow deploy on shadow-mode (need manual upload to GitHub)

- Branch protection rules documented

- Environment variable templates — .env.example and .env.codespace with all required keys listed

# What’s Blocking

## Replit Publishing

- Error: Failed to fetch PostgreSQL major version for development database

- Root cause: Replit deployment service cannot access the database binding during publish

- Status: This is a Replit platform issue, not a code issue. Build and start both succeed locally.

- Action needed: Contact Replit support with the message below

## GitHub Actions Workflow Files

- Replit’s GitHub integration lacks the workflow scope to push .github/workflows/ files

- Action needed: Manually create 3 files on GitHub from GITHUB-WORKFLOWS-TO-ADD.md

# Message for Replit Support

We fixed repo config drift in .replit restoring autoscale deployment config. Build/start work locally, but publish fails with "Failed to fetch PostgreSQL major version for development database". Please verify:

- Deployment is using latest main

- Development/deployment database binding is valid and healthy

- DATABASE_URL is injected in deployment environment (not only workspace runtime)

- Account/plan deployment DB quota and autoscale backend health

- If needed, rebind or reprovision the deployment database for this repl

Last successful deployment ID: 4b80a6ba-d5e8-4e07-9979-e999e11345d5

Last successful deploy: 2026-03-25T09:47:42Z

Repo: davecameron187-sys/curalive-platform (branch: main)

# Manual Steps Remaining

| # | Action | Where | Time |
| --- | --- | --- | --- |
| 1 | Add 3 CI/CD workflow files | GitHub web UI (copy from GITHUB-WORKFLOWS-TO-ADD.md) | 5 min |
| 2 | Configure branch protection rules | GitHub Settings → Branches | 5 min |
| 3 | Create GitHub Environments with secrets | GitHub Settings → Environments | 5 min |
| 4 | Contact Replit support re: database binding | Replit support channel | 2 min |

# Running CuraLive Tonight (Without Replit)

Open a GitHub Codespace on main:

- Go to github.com/davecameron187-sys/curalive-platform

- Click Code → Codespaces → Create codespace on main

- Wait ~5 minutes for container build

- cp .env.codespace .env and add your API keys

- pnpm run db:push to set up the database

- pnpm run dev to start on port 5000

# Repository Structure

| Branch | Purpose |
| --- | --- |
| main | CuraLive production |
| shadow-mode | Shadow Mode deployment |
| develop | Integration/staging |

Promotion flow: Feature branches → PR to develop → PR to shadow-mode → PR to main

# Key Reference Documents (in repo root)

| Document | Purpose |
| --- | --- |
| GITHUB-CUSTODIAN-BRIEF.md | Full migration/operating brief for GitHub as source of truth |
| CODESPACE-SETUP.md | Quick-start guide for Codespaces |
| GITHUB-WORKFLOWS-TO-ADD.md | CI/CD workflow files to add manually |
| .github/BRANCH_PROTECTION.md | Governance rules for branch protection |
| REPLIT-PUBLISH-DEBUG-BRIEF.md | Detailed publish issue diagnostic |
| .env.example | Environment variable template |