# REPLIT DEVELOPMENT BRIEF

## Booking-to-OCC Daily Event Preloading Integration

Project: CuraLive Operator Dashboard

      Feature: Booking Tool → OCC Event Preloading

      Status: spec-ready

      Created: March 13, 2026

      Author: Manus AI

## Executive Summary

This specification defines the integration between the CuraLive Booking Tool and the Operator Console (OCC) to enable daily event preloading. Operators will have the ability to upload/sync daily events directly from the booking system into the OCC, ensuring all events for the day are pre-configured and ready to launch without manual setup.

Key Benefit: Streamline operator workflow by eliminating manual event setup. Operators can review, edit, and launch events with a single click from a pre-populated daily schedule.

## Feature Overview

### What This Feature Does

The Booking-to-OCC integration allows operators to:

- View Daily Events — See all events scheduled for today in a dedicated "Daily Schedule" panel within the OCC

- Bulk Upload Events — Import all daily events from the booking system into OCC with a single action

- Pre-Configure Events — Events are automatically populated with booking data (time, platform, participants, settings)

- Quick Launch — Launch any pre-loaded event with a single click from the OCC

- Edit Before Launch — Modify event settings (participant list, platform settings, transcription options) before going live

- Sync Status — Visual indicators showing which events are synced, pending, or ready to launch

### User Stories

| Story | Description |
| --- | --- |
| Story 1: Daily Sync | As an operator, I want to sync all today's events from the booking system into OCC at the start of my shift, so I don't have to manually set up each event. |
| Story 2: Quick Review | As an operator, I want to see all daily events in a list with key details (time, platform, participant count), so I can quickly review the day's schedule. |
| Story 3: Pre-Configuration | As an operator, I want events to be automatically pre-configured with booking data (participants, settings), so I can launch them immediately without setup. |
| Story 4: Edit Before Launch | As an operator, I want to edit event settings before launching, so I can make last-minute adjustments if needed. |
| Story 5: One-Click Launch | As an operator, I want to launch a pre-loaded event with a single click, so I can quickly transition between events. |
| Story 6: Sync Status Visibility | As an operator, I want to see which events are synced, pending sync, or ready to launch, so I know the status of my daily schedule. |

## Technical Specifications

### 1. Database Schema Changes

#### New Table: event_preload_queue

Tracks events pending sync from booking system to OCC.

CREATE TABLE event_preload_queue (

id INT PRIMARY KEY AUTO_INCREMENT,

booking_event_id INT NOT NULL UNIQUE,

occ_event_id INT,

operator_id INT NOT NULL,

sync_status ENUM('pending', 'synced', 'failed', 'archived') DEFAULT 'pending',

sync_timestamp DATETIME,

error_message TEXT,

created_at DATETIME DEFAULT CURRENT_TIMESTAMP,

updated_at DATETIME DEFAULT CURRENT_TIMESTAMP ON UPDATE CURRENT_TIMESTAMP,

FOREIGN KEY (booking_event_id) REFERENCES events(id),

FOREIGN KEY (occ_event_id) REFERENCES occ_sessions(id),

FOREIGN KEY (operator_id) REFERENCES users(id),

INDEX idx_operator_date (operator_id, created_at),

INDEX idx_sync_status (sync_status)

);

#### New Table: occ_event_preload_settings

Stores pre-configuration settings for OCC events.

CREATE TABLE occ_event_preload_settings (

id INT PRIMARY KEY AUTO_INCREMENT,

occ_session_id INT NOT NULL UNIQUE,

booking_event_id INT NOT NULL,

transcription_enabled BOOLEAN DEFAULT TRUE,

sentiment_analysis_enabled BOOLEAN DEFAULT TRUE,

recording_enabled BOOLEAN DEFAULT TRUE,

participant_list_synced BOOLEAN DEFAULT TRUE,

platform_settings JSON,

custom_settings JSON,

created_at DATETIME DEFAULT CURRENT_TIMESTAMP,

updated_at DATETIME DEFAULT CURRENT_TIMESTAMP ON UPDATE CURRENT_TIMESTAMP,

FOREIGN KEY (occ_session_id) REFERENCES occ_sessions(id),

FOREIGN KEY (booking_event_id) REFERENCES events(id)

);

#### Modify Existing Table: occ_sessions

Add fields to track preload status.

ALTER TABLE occ_sessions ADD COLUMN (

preload_source_booking_id INT,

is_preloaded BOOLEAN DEFAULT FALSE,

preload_timestamp DATETIME,

FOREIGN KEY (preload_source_booking_id) REFERENCES events(id)

);

### 2. API Endpoints

#### Endpoint 1: Get Daily Events (Booking System)

Route: GET /api/trpc/booking.getDailyEvents

Purpose: Retrieve all events scheduled for today from the booking system.

Request Parameters:

- date (optional): ISO date string (defaults to today)

- operatorId (optional): Filter events for specific operator

Response:

{

events: [

{

id: number,

title: string,

startTime: Date,

endTime: Date,

platform: 'zoom' | 'teams' | 'webex' | 'rtmp' | 'pstn',

participantCount: number,

registeredCount: number,

description: string,

platformSettings: object,

transcriptionEnabled: boolean,

recordingEnabled: boolean,

participants: Array<{id, name, email, company}>

}

],

totalCount: number

}

#### Endpoint 2: Sync Events to OCC

Route: POST /api/trpc/occ.syncDailyEvents

Purpose: Upload/sync daily events from booking system to OCC preload queue.

Request Body:

{

bookingEventIds: number[],

operatorId: number,

date: Date,

autoLaunchFirst?: boolean

}

Response:

{

success: boolean,

syncedCount: number,

failedCount: number,

syncedEvents: Array<{

bookingEventId: number,

occEventId: number,

status: 'synced' | 'failed',

errorMessage?: string

}>,

message: string

}

#### Endpoint 3: Get Preloaded Events

Route: GET /api/trpc/occ.getPreloadedEvents

Purpose: Retrieve all preloaded events for the current OCC session.

Response:

{

preloadedEvents: Array<{

id: number,

bookingEventId: number,

title: string,

startTime: Date,

endTime: Date,

platform: string,

participantCount: number,

syncStatus: 'pending' | 'synced' | 'failed',

isReadyToLaunch: boolean,

settings: object

}>,

totalCount: number,

syncedCount: number,

pendingCount: number

}

#### Endpoint 4: Launch Preloaded Event

Route: POST /api/trpc/occ.launchPreloadedEvent

Purpose: Launch a pre-loaded event from the OCC.

Request Body:

{

preloadedEventId: number,

occSessionId: number,

overrideSettings?: object

}

Response:

{

success: boolean,

occEventId: number,

launchTime: Date,

message: string

}

#### Endpoint 5: Update Preload Settings

Route: POST /api/trpc/occ.updatePreloadSettings

Purpose: Modify settings for a preloaded event before launch.

Request Body:

{

preloadedEventId: number,

settings: {

transcriptionEnabled?: boolean,

sentimentAnalysisEnabled?: boolean,

recordingEnabled?: boolean,

platformSettings?: object,

customSettings?: object

}

}

Response:

{

success: boolean,

updatedSettings: object,

message: string

}

### 3. Frontend Components

#### Component 1: Daily Schedule Panel

Location: client/src/components/DailySchedulePanel.tsx

Props:

interface DailySchedulePanelProps {

operatorId: number,

date?: Date,

onEventLaunch?: (eventId: number) => void,

onSyncComplete?: (syncedCount: number) => void

}

Features:

- Display list of today's events from booking system

- Show sync status (pending, synced, failed)

- "Sync All Events" button to import all daily events

- Individual event cards with quick launch buttons

- Edit settings button for each event

- Visual indicators for event status (ready to launch, in progress, completed)

UI Layout:

┌─────────────────────────────────────────┐

│ Daily Schedule - March 13, 2026         │

├─────────────────────────────────────────┤

│ [Sync All Events] [Refresh]             │

├─────────────────────────────────────────┤

│ ┌─────────────────────────────────────┐ │

│ │ 2:00 PM - Q4 2025 Earnings Call    │ │

│ │ Platform: Zoom | 1,247 registered  │ │

│ │ Status: ✓ Synced & Ready           │ │

│ │ [Launch] [Edit] [More]             │ │

│ └─────────────────────────────────────┘ │

│ ┌─────────────────────────────────────┐ │

│ │ 10:00 AM - Annual Investor Day     │ │

│ │ Platform: Teams | 3,500 registered │ │

│ │ Status: ⏳ Pending Sync             │ │

│ │ [Launch] [Edit] [More]             │ │

│ └─────────────────────────────────────┘ │

└─────────────────────────────────────────┘

#### Component 2: Event Preload Settings Modal

Location: client/src/components/EventPreloadSettingsModal.tsx

Purpose: Allow operators to edit preload settings before launching an event.

Features:

- Toggle transcription, sentiment analysis, recording

- Edit platform-specific settings

- Review participant list

- Preview event configuration

- Save and launch button

#### Component 3: Preload Status Indicator

Location: client/src/components/PreloadStatusIndicator.tsx

Purpose: Show visual status of preload sync.

Indicators:

- ✓ Synced & Ready (green)

- ⏳ Pending Sync (yellow)

- ✗ Failed (red)

- ⟳ Syncing (blue)

### 4. Backend Logic

#### Service: BookingToOCCService

Location: server/services/bookingToOCCService.ts

Methods:

class BookingToOCCService {

// Get all events for a specific date

async getDailyEvents(date: Date, operatorId?: number): Promise<Event[]>

// Sync booking events to OCC preload queue

async syncDailyEventsToOCC(

bookingEventIds: number[],

operatorId: number,

date: Date

): Promise<SyncResult>

// Get preloaded events for OCC session

async getPreloadedEvents(occSessionId: number): Promise<PreloadedEvent[]>

// Launch a preloaded event

async launchPreloadedEvent(

preloadedEventId: number,

occSessionId: number,

overrideSettings?: object

): Promise<OCCEvent>

// Update preload settings

async updatePreloadSettings(

preloadedEventId: number,

settings: object

): Promise<PreloadedEvent>

// Archive preloaded events (cleanup after day ends)

async archiveCompletedEvents(date: Date): Promise<number>

// Validate event readiness for launch

async validateEventReadiness(preloadedEventId: number): Promise<ValidationResult>

}

### 5. Data Flow Diagram

Booking System                OCC System

↓                             ↓

[Daily Events]          [Operator Dashboard]

↓                             ↓

[Get Daily Events]      [Daily Schedule Panel]

↓                             ↓

[API: getDailyEvents]   [Display Events List]

↓                             ↓

[Sync All Events Button]

↓

[API: syncDailyEvents]

↓

[Create Preload Queue]  [BookingToOCCService]

↓                             ↓

[Validate Events]       [Validate & Configure]

↓                             ↓

[Store in DB]           [Create OCC Sessions]

↓                             ↓

[Return Sync Status]    [Update UI Status]

↓                             ↓

[Display Synced Events]

↓

[Operator Clicks Launch]

↓

[API: launchPreloadedEvent]

↓

[Start Live Event]

## Implementation Roadmap

### Phase 1: Backend Foundation (Week 1)

Tasks:

- Create database tables (event_preload_queue, occ_event_preload_settings)

- Implement BookingToOCCService with core methods

- Create API endpoints (getDailyEvents, syncDailyEvents, getPreloadedEvents)

- Write unit tests for sync logic

- Create data validation and error handling

Deliverables:

- Database schema migrations

- Service implementation with tests

- API endpoints functional

### Phase 2: Frontend Components (Week 2)

Tasks:

- Build DailySchedulePanel component

- Build EventPreloadSettingsModal component

- Build PreloadStatusIndicator component

- Integrate components into OCC dashboard

- Add event launch functionality

- Write component tests

Deliverables:

- Functional UI components

- Integration with OCC dashboard

- Component tests passing

### Phase 3: Polish & Testing (Week 3)

Tasks:

- End-to-end testing (booking → OCC → launch)

- Error handling and edge cases

- Performance optimization

- UI/UX refinement

- Documentation and training materials

- Operator feedback and iterations

Deliverables:

- Full feature testing complete

- Documentation

- Ready for production deployment

## Success Criteria

| Criterion | Metric | Target |
| --- | --- | --- |
| Sync Accuracy | % of events synced correctly | 99%+ |
| Sync Speed | Time to sync 100 events | < 5 seconds |
| Launch Time | Time from click to event live | < 10 seconds |
| Error Recovery | % of failed syncs recovered | 95%+ |
| Operator Adoption | % of operators using feature daily | 80%+ |
| User Satisfaction | Operator satisfaction score | 4.5/5.0+ |

## Testing Requirements

### Unit Tests

- BookingToOCCService methods

- Data validation logic

- Error handling scenarios

- Database operations

### Integration Tests

- Booking system → OCC sync flow

- Event launch workflow

- Settings update and persistence

- Concurrent sync operations

### End-to-End Tests

- Complete daily workflow (sync → review → launch)

- Multi-event scenarios

- Error recovery scenarios

- Performance under load (100+ events)

### User Acceptance Tests

- Operator workflow validation

- UI/UX feedback

- Real-world event scenarios

- Concurrent operator usage

## Security & Compliance

### Data Security

- Validate all booking event data before sync

- Ensure only authorized operators can sync events

- Audit log all sync operations

- Encrypt sensitive participant data in transit

### Access Control

- Only operators assigned to events can sync them

- Role-based access control (admin, operator, viewer)

- Audit trail for all preload operations

### Error Handling

- Graceful failure if booking system is unavailable

- Retry logic for failed syncs

- Clear error messages for operators

- Fallback to manual event creation

## Deployment Notes

### Prerequisites

- Database migrations applied

- API endpoints deployed

- Frontend components built and tested

- Operator training completed

### Rollout Strategy

- Beta Testing — Deploy to 2-3 operators for feedback

- Staged Rollout — Deploy to 25% of operators, monitor for issues

- Full Rollout — Deploy to all operators

- Post-Launch Support — Monitor performance and gather feedback

### Monitoring & Alerts

- Track sync success/failure rates

- Monitor API response times

- Alert on sync failures > 5%

- Track operator usage patterns

## Future Enhancements

- Scheduled Auto-Sync — Automatically sync events at specific times (e.g., 8 AM daily)

- Selective Sync — Allow operators to choose which events to sync

- Event Templates — Save common event configurations as templates

- Batch Operations — Edit settings for multiple events at once

- Smart Recommendations — AI-powered suggestions for event settings based on history

- Integration with Calendar — Sync with external calendars (Google Calendar, Outlook)

- Mobile Support — Preload events from mobile app

## References & Resources

### Related Documentation

- CuraLive Operator Dashboard Design: /docs/UNIFIED_OPERATOR_DASHBOARD_FRAMEWORK.md

- OCC Router Implementation: /server/routers/occ.ts

- Booking System Schema: /drizzle/schema.ts

### External Resources

- tRPC Procedures: https://trpc.io/docs/server/procedures

- Drizzle ORM: https://orm.drizzle.team/

- React Query: https://tanstack.com/query/latest

## Questions & Support

For questions or clarifications about this specification, please contact the development team or refer to the related documentation.

Specification Version: 1.0

      Last Updated: March 13, 2026

      Status: Ready for Development