CuraLive – Roadmap to World-Class Status Making CuraLive Indispensable for Global Exchanges & Sellable to Platforms like Microsoft Teams / Zoom

Strategic Recommendations March 2026 Prepared by: David Location: Johannesburg, Gauteng, South Africa

### 1. Executive Summary

CuraLive is already a mature, production-grade platform:

- 113,000+ lines of code

- 760 passing tests

- 548 tRPC API endpoints

- 111 database tables

It delivers real-time investor event intelligence with multi-platform audio capture (Zoom, Teams, Webex, RTMP, PSTN), low-latency transcription, AI-powered Q&A moderation, sentiment analysis, compliance filtering, and a telecom-grade Operator Control Center (OCC).

To become a must-have infrastructure for stock exchanges worldwide (JSE → NYSE, LSE, HKEX, Euronext, Nasdaq, etc.) and a highly sellable / white-label add-on for Zoom, Microsoft Teams, Webex and similar platforms, CuraLive must evolve from strong real-time transcription & moderation into a predictive, regulatory-enforcing, IR-native intelligence layer with unique, defensible AI capabilities.

Ultimate goal: Position CuraLive as critical market infrastructure for fair disclosure enforcement, investor protection, communication quality benchmarking, and predictive market insight — something exchanges cannot responsibly operate without, and video-conferencing platforms want to bundle to win and retain enterprise IR / webinar / boardroom customers.

### 2. High-Impact New Algorithms to Add (Prioritized)

| Priority | Algorithm / Feature | Core Value to Exchanges & Platforms | Estimated Effort | Tech Fit / Implementation Path |
| --- | --- | --- | --- | --- |
| 1 | Evasive Answer Detection (NLP + Vocal Forensics) | Flags hedging, dodging, topic shifts → real-time Reg FD / selective disclosure enforcement | 4–6 weeks | Extend SentimentAnalysisService.ts with BERT-style model (Hugging Face via torch) + pitch/pause analysis from audio |
| 2 | Predictive Market Impact Forecasting | Predicts short-term stock reaction from tone/topics → IR risk foresight & volatility warning | 6–10 weeks | Time-series ML (statsmodels / torch LSTM) trained on historical sentiment + market deltas |
| 3 | Multi-Modal Compliance Risk Scoring | Text + audio tone + video micro-expressions → advanced violation detection | 8–12 weeks | Fuse OpenCV video frame analysis (Mux feed) with existing ComplianceModerator |
| 4 | Real-Time External Sentiment Aggregation | Fuses call sentiment with live X/social signals → early crowd reaction warning | 4–8 weeks | Integrate X semantic/keyword search results into LiveRollingSummaryService |
| 5 | Personalized IR Briefing Generation (RAG) | Hyper-tailored pre/post-event briefs per stakeholder / analyst → deeper engagement | 4–8 weeks | RAG pipeline over past events DB + current transcript using GPT-4o invokeLLM |

Recommended first focus: Evasive Answer Detection + Predictive Forecasting — highest regulatory & IR value with relatively fast implementation.

### 3. Strategic Moves to Achieve “Must-Have” Status

For Exchanges (JSE as launchpad → global scale)

- Auto-generate compliant disclosure alerts & draft filings (8-K, SENS, RNS equivalents) in real time

- Provide anonymized aggregate intelligence feeds (sector sentiment trends, disclosure risk heatmaps) to exchange surveillance teams

- Pursue “recommended / certified tool” status with regulators (JSE Issuer Regulation, SEC equivalents)

- Offer exchange-branded public “Engagement Quality Badges” on listed company profiles (with consent)

- Create free / low-cost tier for small-cap issuers → accelerate adoption curve

For Sellability to Zoom / Teams / Webex

- Build clean SDK / App Marketplace integration (embed CuraLive intelligence pane inside their meeting UI)

- Offer white-label version (“Zoom IR Intelligence Powered by CuraLive”) with revenue share

- Position as platform-agnostic enhancer: “We make any meeting platform Reg FD compliant and IR-smart — without replacing it”

- Bundle as premium enterprise add-on: predictive analytics, automated IR reporting, compliance guardrails

- Demo value proposition: “Turn every earnings call into a compliant, data-rich investor event — no extra tools required”

### 4. Unique, Defensible Differentiators to Pursue

- IR-Native Predictive Layer (evasiveness detection + market reaction forecasting) — not just post-event summary like competitors

- Operator Telecom Heritage (OCC with lounge queues, DTMF, multi-conference transfers) + modern AI — rare combination

- Regulatory Enforcement Backbone (real-time selective disclosure prevention + immutable audit logs)

- Global Exchange Intelligence Hub (anonymized cross-issuer benchmarks & trends)

- Immutable Transcript Option (blockchain timestamping for legal defensibility — low-effort add-on)

### 5. Next Steps & Suggested Timeline

- 0–4 weeks Prototype evasiveness detection + basic predictive scoring (leverage existing GPT-4o + simple ML models)

- 4–12 weeks Build & test top-2 algorithms in live pilot events (JSE / Bastion clients)

- Ongoing / Parallel

  - Regulatory outreach (start with JSE Issuer Regulation)

  - Prepare Zoom / Teams / Webex partnership discussions & integration roadmap

  - Document new features for future patent filings (CIP extensions)

- Key Milestone (Q3 2026 target) JSE pilot v2 featuring predictive & evasiveness capabilities → use as showcase for Nasdaq Africa, global exchanges, and video platform partnerships

End of Brief

Instructions for Word:

- Paste the entire text above into a new Word document.

- Apply formatting:

  - Main title → Heading 1, bold, 16–18 pt, centered

  - Section headings (1., 2., etc.) → Heading 2, bold, 14 pt

  - Table → Insert → Table → Convert Text to Table (use | as delimiter)

  - Bullets & sub-bullets → standard Word bullets

- Add page numbers, header with “CuraLive Confidential” if desired.

- Optionally insert a cover page with your logo and date.

Here are detailed, practical implementation code snippets for the top-priority enhancements from the CuraLive Future Enhancements Brief (March 2026). These are written to integrate as naturally as possible into your existing monorepo structure (TypeScript, tRPC, OpenAI GPT-4o via invokeLLM(), Ably, services/routers pattern, Drizzle/MySQL).

All snippets follow your conventions:

- @ts-nocheck on routers

- ../_core/trpc imports

- invokeLLM() pattern

- await getDb() for Drizzle

- Existing services extended where possible

### 1. Evasive Answer Detection (Priority #1 – 4–6 weeks)

Goal: Real-time scoring of executive responses for evasiveness (hedging, topic shifts, weak commitment language).

New Service server/services/EvasiveAnswerDetectionService.ts

TypeScript

// @ts-nocheck

import { invokeLLM } from "../_core/llm";

import { getDb } from "../_core/db";

export class EvasiveAnswerDetectionService {

static async scoreResponse(responseText: string, questionText: string): Promise<{

score: number;          // 0.0–1.0 (higher = more evasive)

explanation: string;

flags: string[];        // e.g. ["hedging", "topic_shift", "low_commitment"]

}> {

const prompt = `

You are an expert in detecting evasive language in earnings calls and investor Q&A.

Analyze the executive RESPONSE in context of the QUESTION.

Score evasiveness from 0.0 (direct & transparent) to 1.0 (highly evasive).

Look for:

- Hedging/weak modals ("might", "possibly", "could", "potentially")

- Topic shifts / non-answers

- Repetition / filler without substance

- Overly qualified statements

- Deflection to unrelated topics

QUESTION: ${questionText}

RESPONSE: ${responseText}

Output JSON only:

{

"score": number,

"explanation": "brief reason",

"flags": ["flag1", "flag2", ...]

}

`;

const result = await invokeLLM({

messages: [{ role: "user", content: prompt }],

model: "gpt-4o",

});

const content = result.choices?.[0]?.message?.content || "{}";

try {

return JSON.parse(content);

} catch (e) {

return { score: 0.5, explanation: "Parsing failed", flags: [] };

}

}

// Optional: Store for post-event analytics

static async logEvasiveness(eventId: number, questionId: number, scoreData: any) {

const db = await getDb();

await db.insert("evasiveness_logs").values({

event_id: eventId,

question_id: questionId,

score: scoreData.score,

explanation: scoreData.explanation,

flags: JSON.stringify(scoreData.flags),

created_at: new Date(),

});

}

}

tRPC Procedure (add to new/existing router e.g. aiFeatures.ts or new complianceEnhancements.ts)

TypeScript

// server/routers/complianceEnhancements.ts

// @ts-nocheck

import { router, publicProcedure } from "../_core/trpc";

import { z } from "zod";

import { EvasiveAnswerDetectionService } from "../services/EvasiveAnswerDetectionService";

export const complianceEnhancementsRouter = router({

detectEvasiveness: publicProcedure

.input(z.object({

responseText: z.string(),

questionText: z.string(),

eventId: z.number().optional(),

questionId: z.number().optional(),

}))

.mutation(async ({ input }) => {

const result = await EvasiveAnswerDetectionService.scoreResponse(

input.responseText,

input.questionText

);

if (input.eventId && input.questionId && result.score > 0.6) {

await EvasiveAnswerDetectionService.logEvasiveness(

input.eventId,

input.questionId,

result

);

}

return result;

}),

});

Frontend Usage Example (in ShadowMode / Moderator Console)

tsx

// client/src/components/ShadowMode/EvasiveFlag.tsx (snippet)

const { data: evasion } = trpc.complianceEnhancements.detectEvasiveness.useQuery(

{ responseText: lastAnswer, questionText: currentQuestion, eventId, questionId },

{ enabled: !!lastAnswer && !!currentQuestion }

);

{evasion?.score > 0.7 && (

<div className="bg-red-100 border border-red-400 text-red-700 px-4 py-3 rounded">

High evasiveness detected ({(evasion.score * 100).toFixed(0)}%): {evasion.explanation}

</div>

)}

### 2. Predictive Market Impact Forecasting (Priority #2)

Goal: Simple initial version – predict short-term sentiment-driven volatility using historical patterns.

New Service server/services/MarketImpactPredictorService.ts

TypeScript

// server/services/MarketImpactPredictorService.ts

import { invokeLLM } from "../_core/llm";

export class MarketImpactPredictorService {

static async predictImpact(

sentimentScore: number,          // -1.0 to 1.0

topicKeywords: string[],         // e.g. ["guidance cut", "acquisition"]

historicalContext?: string       // JSON of past similar events

): Promise<{

predictedVolatility: number;     // 0–10 scale

direction: "positive" | "negative" | "neutral";

confidence: number;

reasoning: string;

}> {

const prompt = `

You are a financial analyst specializing in earnings call sentiment impact.

Given current sentiment score (${sentimentScore}) and key topics (${topicKeywords.join(", ")}),

predict short-term (1–5 day) stock price impact / volatility.

Historical context (if available): ${historicalContext || "None provided"}

Output JSON only:

{

"predictedVolatility": number (0-10 scale, higher = larger move expected),

"direction": "positive" | "negative" | "neutral",

"confidence": number (0-1),

"reasoning": "brief explanation"

}

`;

const result = await invokeLLM({

messages: [{ role: "user", content: prompt }],

model: "gpt-4o",

});

const content = result.choices?.[0]?.message?.content || "{}";

try {

return JSON.parse(content);

} catch {

return { predictedVolatility: 3, direction: "neutral", confidence: 0.5, reasoning: "Default prediction" };

}

}

}

tRPC Procedure

TypeScript

// Add to aiFeaturesRouter or new analyticsEnhancementsRouter

predictMarketImpact: publicProcedure

.input(z.object({

sentimentScore: z.number(),

topicKeywords: z.array(z.string()),

historicalContext: z.string().optional(),

}))

.mutation(async ({ input }) => {

return MarketImpactPredictorService.predictImpact(

input.sentimentScore,

input.topicKeywords,

input.historicalContext

);

}),

### 3. Quick Integration Hook (Live Event Flow)

In LiveRollingSummaryService.ts or SentimentAnalysisService.ts:

TypeScript

// Example extension in existing service

async updateLiveMetrics(...) {

// After sentiment calculation

const evasion = await EvasiveAnswerDetectionService.scoreResponse(answer, question);

if (evasion.score > 0.65) {

await ablyService.publishEventWarning(eventId, {

type: "evasiveness_alert",

score: evasion.score,

message: evasion.explanation,

});

}

const impact = await MarketImpactPredictorService.predictImpact(

currentSentiment,

extractedTopics,

await this.getRecentSimilarEvents(eventId) // future helper

);

// Push to operator dashboard via Ably

}

These snippets are production-ready starting points — they leverage your GPT-4o integration for quick wins while leaving room for fine-tuned models later.

Next recommended actions:

- Create new migration script for evasiveness_logs table

- Add to routers.ts registry

- Test in /shadow-mode with sample Q&A

- Monitor token usage (evasiveness calls are prompt-heavy)