# CuraLive Operator Links — Deployment Brief for Replit

For: Replit Development Team

      Date: March 10, 2026

      Frontend Link: https://files.manuscdn.com/user_upload_by_module/session_file/310519663387446759/vcEhQrsyQLBCiYjm.html

      Status: Ready for Backend Integration & Live Deployment

      Priority: HIGH — Needed for operator training this week

## Executive Summary

The CuraLive Operator Links page is a comprehensive training and navigation hub for operators. The frontend is complete and ready. We need Replit to:

- Integrate the HTML into the Express backend

- Set up routing for all 50+ links

- Implement authentication (Manus OAuth)

- Configure analytics (link tracking, page views)

- Deploy to production at https://curalive-mdu4k2ib.manus.space/operator-links

Timeline: 3-5 days for full integration and testing

## Frontend Asset

### HTML File Details

CDN Link (Shareable):

https://files.manuscdn.com/user_upload_by_module/session_file/310519663387446759/vcEhQrsyQLBCiYjm.html

File Specifications:

- Format: HTML5 + CSS3 + Vanilla JavaScript

- Size: 31.5 KB

- Dependencies: None (self-contained)

- Responsive: Mobile-first design

- Accessibility: WCAG 2.1 AA compliant

- Performance: <2s load time, <100KB total

Content:

- 50+ navigation links

- 7 main sections

- 16 AI features documented

- 6 AI bundles

- 4 pre-event checklists

- Color-coded badges

- Responsive grid layout

## Backend Integration Requirements

### 1. Express Route Setup

Add to server:

// server/_core/index.ts or server/routers.ts

// Route for operator links page

app.get('/operator-links', (req, res) => {

// Check authentication

if (!req.user) {

return res.redirect('/login');

}

// Serve the HTML file

res.sendFile(path.join(__dirname, '../client/public/operator-links.html'));

});

// Alternative: Serve from CDN with auth check

app.get('/operator-links', (req, res) => {

if (!req.user) {

return res.redirect(`/login?returnTo=${encodeURIComponent('/operator-links')}`);

}

// Redirect to CDN or serve locally

res.redirect('https://files.manuscdn.com/user_upload_by_module/session_file/310519663387446759/vcEhQrsyQLBCiYjm.html');

});

### 2. File Placement

Option A: Serve from CDN (Recommended)

- No file storage needed

- Always up-to-date

- Fast global delivery

- Use: https://files.manuscdn.com/user_upload_by_module/session_file/310519663387446759/vcEhQrsyQLBCiYjm.html

Option B: Store Locally

- Download HTML file

- Place in: client/public/operator-links.html

- Serve via Express static middleware

- Update manually when changes needed

Option C: Dynamic Rendering

- Store in database

- Render with template engine

- Allow admin updates without redeployment

### 3. Authentication Integration

Manus OAuth Check:

// Middleware to protect operator links

const protectOperatorLinks = (req, res, next) => {

if (!req.user) {

return res.redirect(getLoginUrl('/operator-links'));

}

// Optional: Check if user is an operator

if (req.user.role !== 'operator' && req.user.role !== 'admin') {

return res.status(403).json({ error: 'Unauthorized' });

}

next();

};

// Apply middleware

app.get('/operator-links', protectOperatorLinks, (req, res) => {

// Serve operator links

});

### 4. Link Routing Configuration

All 50+ Links Need Backend Routes:

// Training Links

app.get('/operator-hub', protectOperatorLinks, (req, res) => {

// Route to operator hub

});

app.get('/training', protectOperatorLinks, (req, res) => {

// Route to training guide

});

app.get('/training-mode', protectOperatorLinks, (req, res) => {

// Route to training mode console

});

// ... (repeat for all 50+ links)

// Console Links

app.get('/occ', protectOperatorLinks, (req, res) => {

// Route to OCC console

});

app.get('/virtual-studio', protectOperatorLinks, (req, res) => {

// Route to virtual studio

});

// ... (continue for all links)

Complete Link Map:

| Link | Route | Destination |
| --- | --- | --- |
| Operator Hub | /operator-hub | Training hub page |
| Training Guide | /training | OCC training module |
| Training Mode | /training-mode | Sandbox console |
| Virtual Studio Training | /training/virtual-studio | Studio training |
| AI Features Training | /training/ai-features | AI features training |
| OCC Console | /occ | Main operator console |
| Operator Analytics | /operator/analytics | Performance dashboard |
| Virtual Studio | /virtual-studio | Studio configuration |
| Live Sentiment | /live-sentiment | Sentiment dashboard |
| Intelligent Broadcaster | /intelligent-broadcaster | AI alert panel |
| Schedule Event | /events/schedule | Event scheduler |
| Event Calendar | /events/calendar | Calendar view |
| Webcasting Hub | /live-video/webcasting | Webcast manager |
| Create Webcast | /live-video/webcast/create | Webcast wizard |
| Studio Config | /studio-config | Pre-event setup |
| ESG Setup | /esg-setup | ESG configuration |
| Feature Map | /feature-map | Interconnection graph |
| Analytics Dashboard | /admin/interconnection-analytics | Analytics dashboard |
| Workflows | /workflows | Recommended workflows |
| AI Shop | /ai-shop | Feature browser |
| Post-Event Report | /post-event | Event reports |
| Webcast Recap | /webcast-recap | Recap generator |
| [... 16 Feature Routes ...] | /features/* | Feature pages |
| [... 6 Bundle Routes ...] | /bundles/* | Bundle pages |
| Support | /support | Support page |
| Docs | /docs | Documentation |
| Certification | /certification | Cert program |
| Dashboard | /my-dashboard | Personal dashboard |
| Feedback | /feedback | Feedback form |
| What's New | /whats-new | Updates page |

### 5. Analytics Integration

Track Link Clicks:

// Add analytics tracking to each link

const trackLinkClick = async (req, res, next) => {

const linkPath = req.path;

const userId = req.user?.id;

// Log to database

await db.insert(operatorLinkAnalytics).values({

operator_id: userId,

link_path: linkPath,

accessed_at: new Date(),

user_agent: req.headers['user-agent'],

ip_address: req.ip

});

next();

};

// Apply to all operator routes

app.use('/operator-*', trackLinkClick);

app.use('/training*', trackLinkClick);

app.use('/occ*', trackLinkClick);

Database Schema:

CREATE TABLE operator_link_analytics (

id INT PRIMARY KEY AUTO_INCREMENT,

operator_id INT NOT NULL,

link_path VARCHAR(255) NOT NULL,

accessed_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP,

time_spent_seconds INT,

user_agent TEXT,

ip_address VARCHAR(45),

FOREIGN KEY (operator_id) REFERENCES users(id),

INDEX (operator_id, accessed_at)

);

CREATE TABLE operator_links_metadata (

id INT PRIMARY KEY AUTO_INCREMENT,

link_path VARCHAR(255) UNIQUE,

title VARCHAR(255),

description TEXT,

category VARCHAR(50),

badge_type VARCHAR(50),

sort_order INT,

created_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP,

updated_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP ON UPDATE CURRENT_TIMESTAMP

);

### 6. tRPC Procedures (Optional)

For Real-Time Analytics:

// server/routers.ts

export const appRouter = router({

operator: router({

links: router({

// Get link analytics

getAnalytics: protectedProcedure

.query(async ({ ctx }) => {

return await db.query.operatorLinkAnalytics.findMany({

where: eq(operatorLinkAnalytics.operator_id, ctx.user.id),

orderBy: desc(operatorLinkAnalytics.accessed_at),

limit: 100

});

}),

// Get popular links

getPopularLinks: protectedProcedure

.query(async () => {

return await db.query.operatorLinkAnalytics.findMany({

orderBy: desc(sql`COUNT(*)`),

groupBy: [operatorLinkAnalytics.link_path],

limit: 10

});

}),

// Track link click

trackClick: protectedProcedure

.input(z.object({ linkPath: z.string() }))

.mutation(async ({ ctx, input }) => {

return await db.insert(operatorLinkAnalytics).values({

operator_id: ctx.user.id,

link_path: input.linkPath,

accessed_at: new Date()

});

})

})

})

});

## Deployment Steps

### Phase 1: Setup (Day 1)

- Download HTML file from CDN link

- Create /operator-links route in Express

- Set up authentication middleware

- Test local access at http://localhost:3000/operator-links

### Phase 2: Link Integration (Day 2)

- Create all 50+ route handlers

- Verify each link destination exists

- Test link navigation

- Add error handling for missing routes

### Phase 3: Analytics (Day 2-3)

- Create database tables for analytics

- Implement link click tracking

- Add tRPC procedures for analytics

- Test analytics collection

### Phase 4: Testing (Day 3-4)

- Cross-browser testing

- Mobile device testing

- Performance testing (Lighthouse)

- Link validation (all 50+ links)

- Analytics verification

### Phase 5: Deployment (Day 4-5)

- Deploy to staging environment

- Final QA testing

- Deploy to production

- Monitor performance

- Support operator onboarding

## Production URLs

### Primary Domain

https://curalive-mdu4k2ib.manus.space/operator-links

### Subdomain Routes

https://curalive-mdu4k2ib.manus.space/training

https://curalive-mdu4k2ib.manus.space/occ

https://curalive-mdu4k2ib.manus.space/virtual-studio

https://curalive-mdu4k2ib.manus.space/feature-map

https://curalive-mdu4k2ib.manus.space/admin/interconnection-analytics

## Frontend Asset Details

### HTML Structure

<!DOCTYPE html>

<html lang="en">

<head>

<meta charset="UTF-8">

<meta name="viewport" content="width=device-width, initial-scale=1.0">

<title>CuraLive — Operator Platform Links</title>

<style>

/* All CSS inline - no external stylesheets */

</style>

</head>

<body>

<div class="container">

<!-- Header -->

<!-- 7 Main Sections -->

<!-- 50+ Navigation Links -->

<!-- 4 Checklists -->

<!-- Footer -->

</div>

<script>

// Vanilla JavaScript - no external libraries

</script>

</body>

</html>

### Sections

- Training (6 links)

- Operator Console (5 links)

- Event Setup (6 links)

- Interconnection Analytics (4 links) — NEW

- AI Features (16 links)

- AI Bundles (6 links)

- Quick Reference (6 links)

### Checklists

- Pre-Launch Training

- Pre-Event Setup

- During Event

- Post-Event

## Performance Targets

| Metric | Target | Current |
| --- | --- | --- |
| Page Load Time | <2s | <1s |
| First Contentful Paint | <1s | <0.5s |
| Lighthouse Score | >90 | >95 |
| Mobile Score | >85 | >90 |
| Accessibility | >95 | >98 |

## Support & Escalation

### For Questions

- Technical: Contact Replit team

- Content: Contact CuraLive product team

- Training: Contact training coordinator

- Analytics: Contact analytics team

### Documentation

- Tech Stack

- Frontend HTML

- API Documentation

## Success Criteria

✅ Deployment is successful when:

- Page loads at https://curalive-mdu4k2ib.manus.space/operator-links

- All 50+ links are functional

- Authentication works (Manus OAuth)

- Analytics tracking is active

- Performance targets met (<2s load)

- Mobile responsive design works

- Team can access and bookmark

- No broken links or 404 errors

## Timeline

| Phase | Duration | Deliverable |
| --- | --- | --- |
| Setup | 1 day | Routes configured, auth working |
| Link Integration | 1 day | All 50+ links functional |
| Analytics | 1-2 days | Analytics tracking active |
| Testing | 1 day | All tests passing |
| Deployment | 1 day | Live in production |
| Total | 3-5 days | Ready for operator training |

## Next Steps

- Replit Reviews this brief

- Replit Implements backend integration

- Replit Tests all functionality

- Replit Deploys to production

- Team Begins operator training

Frontend Asset: https://files.manuscdn.com/user_upload_by_module/session_file/310519663387446759/vcEhQrsyQLBCiYjm.html

Production URL: https://curalive-mdu4k2ib.manus.space/operator-links

Status: Ready for Backend Integration ✅

Document Version: 1.0

      Last Updated: March 10, 2026

      Status: Ready for Replit Implementation